H/exicon

Development and Deployment Plan

Game Engine: Godot 4.7.2 .NET
Primary Language: C#
Recommended .NET Target: .NET 10 LTS
Server Platform: Ubuntu Linux
Client Platforms: Windows, Linux, Android
Networking Model: Authoritative asynchronous client/server
Crossplay Requirement: Windows, Linux, and Android clients participate in the same matches through the same server protocol
Architecture Objective: All gameplay, application, networking-contract, and persistence-relevant logic remains independent of Godot wherever practicable

1. DEVELOPMENT OBJECTIVE

H/exicon should be implemented as a C# software system that happens to use Godot for its interactive graphical client, rather than as a Godot project in which the game rules are embedded throughout Nodes, scenes, signals, and engine-specific scripts.

Godot should own:

- rendering;

- animation;

- audio;

- input;

- camera control;

- scenes;

- menus;

- platform-specific UI behavior;

- client presentation.

Godot should not own:

- Board Geometry rules;

- tile inventories;

- legal-move evaluation;

- word validation rules;

- scoring;

- Walls;

- Build mechanics;

- Blank mechanics;

- Chest progression;

- turns and Rounds;

- voting;

- match configuration rules;

- endgame resolution;

- authoritative randomization;

- persistence rules;

- network protocol definitions.

These systems should be implemented in ordinary C# projects with no dependency on Godot.*.

The resulting architecture should allow the Godot client to be replaced by another front end in the future without rewriting H/exicon itself.

2. TARGET ARCHITECTURE

Use a layered solution divided into engine-agnostic core projects, server projects, and one Godot-specific presentation project.

Recommended repository structure:

hexicon/

│

├── src/

│   ├── Hexicon.Domain/

│   ├── Hexicon.Application/

│   ├── Hexicon.Contracts/

│   ├── Hexicon.Client.Core/

│   ├── Hexicon.Infrastructure/

│   ├── Hexicon.Server/

│   └── Hexicon.Godot/

│

├── tests/

│   ├── Hexicon.Domain.Tests/

│   ├── Hexicon.Application.Tests/

│   ├── Hexicon.Infrastructure.Tests/

│   ├── Hexicon.Server.IntegrationTests/

│   ├── Hexicon.Contracts.Tests/

│   └── Hexicon.Godot.Tests/

│

├── data/

│   ├── board/

│   ├── tiles/

│   ├── dictionaries/

│   └── rulesets/

│

├── deploy/

│   ├── docker/

│   ├── compose/

│   └── migrations/

│

├── docs/

│   ├── rules/

│   ├── architecture/

│   ├── api/

│   ├── testing/

│   └── deployment/

│

├── scripts/

├── .github/workflows/

├── Hexicon.sln

├── global.json

├── Directory.Build.props

└── README.md

3. RESPONSIBILITY OF EACH PROJECT

3.1 Hexicon.Domain

This is the core of H/exicon.

It must contain no Godot, ASP.NET Core, database, filesystem, HTTP, UI, or operating-system dependencies.

It should contain:

- AxialCoord;

- Board Tier definitions;

- Board Geometry generation;

- Bonus-space definitions;

- tile definitions;

- tile stacks;

- Base and Build inventories;

- Blank rules;

- Walls;

- Build rules;

- scoring;

- Chest state;

- player state;

- Match State;

- turn and Round state;

- vote state;

- match configuration;

- ruleset definitions;

- legality evaluation;

- deterministic state-transition logic;

- endgame logic;

- domain events.

This project is the canonical executable interpretation of the Formal Rules Specification.

3.2 Hexicon.Application

This layer coordinates legal domain operations without knowing how they are displayed or persisted.

It should implement use cases such as:

- Create Match;

- Join Match;

- Configure Match;

- Start Match;

- Confirm Starting Hand;

- Redraw Starting Hand;

- Place Word;

- Exchange Tiles;

- Place Build Tile;

- Select Draw;

- End Turn;

- Cast Vote;

- Propose Homebrew Word;

- Propose Final Round;

- Resign;

- Load Match;

- Reconnect Player.

It should depend on Hexicon.Domain but remain independent of Godot and ASP.NET Core.

External dependencies should be represented through interfaces such as:

IMatchRepository

IDictionaryProvider

IRandomSource

IClock

IEventStore

IUnitOfWork

INotificationSink

This makes application behavior testable without a server, database, or game engine.

3.3 Hexicon.Contracts

This project defines the messages shared between server and clients.

It should contain:

- command DTOs;

- response DTOs;

- public Match State projections;

- private player-state projections;

- error contracts;

- event/notification contracts;

- protocol-version information.

It must contain no Godot dependency.

The network contract should be explicitly versioned from the beginning.

For example:

/api/v1/...

A future engine or client can communicate with the server simply by implementing these contracts.

3.4 Hexicon.Client.Core

This project isolates the Godot client from the underlying authority.

Define an abstraction such as:

IGameAuthority

with operations corresponding to legal game actions.

Provide at least two implementations:

LocalGameAuthority

RemoteGameAuthority

LocalGameAuthority runs Hexicon.Application directly in-process.

RemoteGameAuthority sends commands to the Ubuntu server.

Godot UI code should talk to IGameAuthority, not directly to domain internals or raw HTTP endpoints.

This produces a major architectural advantage:

Godot UI

│

▼

IGameAuthority

├── LocalGameAuthority ──► Application/Domain

│

└── RemoteGameAuthority ─► HTTPS ─► Server ─► Application/Domain

Local and online games therefore use the same rules.

3.5 Hexicon.Infrastructure

This project supplies server-side implementations for infrastructure interfaces.

Likely responsibilities include:

- PostgreSQL persistence;

- event storage;

- dictionary storage/loading;

- account storage;

- transaction management;

- secure randomization;

- server clock;

- logging integration;

- notification dispatch;

- database migrations.

Infrastructure may depend on Application and Domain, but Domain must never depend on Infrastructure.

3.6 Hexicon.Server

This should be an ASP.NET Core service, not a Godot scene running headlessly.

Its responsibilities are:

- authentication/session identity;

- match creation;

- lobby membership;

- HTTPS API;

- authoritative command processing;

- authorization;

- concurrency protection;

- persistence;

- notifications;

- health checks;

- administration.

The server invokes the same Application and Domain assemblies used by local play.

Godot is therefore not required on the Ubuntu host.

3.7 Hexicon.Godot

This is the actual Godot 4.7.2 project.

It should contain only client-facing engine concerns such as:

- scenes;

- Nodes;

- resources;

- rendering adapters;

- input adapters;

- board visualization;

- animation;

- menus;

- HUD;

- responsive layout;

- audio;

- Android-specific input behavior.

Godot-specific types such as Vector2, Node, Control, TileMapLayer, Resource, or PackedScene should not leak into the Domain or Application projects.

4. TECHNOLOGY BASELINE

Start the repository with:

- Godot 4.7.2 .NET;

- .NET 10 LTS SDK;

- C#;

- ASP.NET Core;

- PostgreSQL;

- EF Core or another isolated persistence implementation;

- xUnit or equivalent automated test framework;

- Docker and Docker Compose;

- Git and GitHub;

- structured server logging.

Pin the .NET SDK through global.json.

Pin Godot 4.7.2 for the project rather than silently developing against 4.8 preview releases.

Engine upgrades should occur deliberately on a separate branch after automated tests and export tests pass.

5. NETWORKING STRATEGY

H/exicon is asynchronous and turn-based. It therefore does not require the complexity of real-time peer-to-peer game synchronization.

Use HTTPS request/response communication for authoritative actions.

Examples:

POST /api/v1/matches

POST /api/v1/matches/{id}/join

POST /api/v1/matches/{id}/start

POST /api/v1/matches/{id}/actions/place-word

POST /api/v1/matches/{id}/actions/build

POST /api/v1/matches/{id}/actions/exchange

POST /api/v1/matches/{id}/actions/draw

POST /api/v1/matches/{id}/actions/end-turn

POST /api/v1/matches/{id}/votes/{voteId}

GET  /api/v1/matches/{id}

Add WebSocket-based notifications after the basic command protocol works.

Useful push messages include:

- match updated;

- your turn began;

- vote opened;

- vote resolved;

- Tier expanded;

- player resigned;

- Final Round began;

- match ended.

The client must still be capable of refreshing state through HTTPS if the persistent notification connection is unavailable.

This is especially important for Android, where long-lived background connections cannot be assumed to remain alive.

6. CROSSPLAY MODEL

Crossplay should be a consequence of the architecture rather than a separate gameplay feature.

Windows, Linux, and Android clients must:

- use the same protocol version;

- connect to the same authoritative server;

- submit the same command contracts;

- receive the same state contracts;

- use the same Domain rules;

- contain no platform-specific gameplay logic.

A Windows player, Linux player, and Android player should therefore be able to participate in the same match simultaneously without the server treating them differently.

Operating-system information should not affect game rules.

7. AUTHORITATIVE COMMAND PROCESSING

Every state-changing request should include:

- Match ID;

- Player ID/session identity;

- client-known Match State version;

- command payload;

- unique idempotency/request ID.

The server should process a command approximately as follows:

Receive command

↓

Authenticate player

↓

Authorize player against match

↓

Load Match State + current version

↓

Check idempotency key

↓

Check submitted version

↓

Invoke Application use case

↓

Domain validates command

↓

Domain produces resulting state/events

↓

Persist events + new snapshot atomically

↓

Increment Match State version

↓

Commit transaction

↓

Return authoritative result

↓

Notify interested clients

This addresses stale clients, interrupted requests, duplicate Android submissions, reconnects, and simultaneous commands.

8. PERSISTENCE MODEL

Use PostgreSQL as the authoritative persistent store.

A good fit for H/exicon is a hybrid snapshot plus append-only event-log model.

Each committed operation should:

- append gameplay events;

- update the current Match snapshot;

- update the Match State version;

- commit everything in one database transaction.

The snapshot allows quick loading.

The event history allows:

- auditing;

- debugging;

- replay;

- recovery;

- dispute investigation;

- regression testing.

Random outcomes must be persisted as outcomes.

For example, once a tile draw commits, recovery should load:

TilesDrawn: [A, R, E]

rather than rerunning the random-number generator.

9. MATCH DATA REPRESENTATION

Do not persist 5,941 independent empty board cells unless a later profiling result proves that useful.

The full radius-44 board is deterministic.

At runtime, BoardGeometry may expose all 5,941 coordinates, while persistence stores primarily:

- ruleset version;

- current Board Tier;

- Board Size Lock;

- occupied coordinates;

- tile stacks;

- Walls;

- scores;

- player hands;

- Chest state;

- votes;

- turn state.

The canonical Board Geometry and Bonus Layout can be reconstructed from versioned immutable data.

This keeps persistence compact without compromising the rule that the complete board logically exists.

10. CANONICAL DATA MIGRATION

Before building gameplay, convert retained authoritative data into engine-independent files.

Create versioned files such as:

data/board/bonus-layout.v1.json

data/tiles/base-inventory.v1.json

data/tiles/build-inventory.v1.json

data/rulesets/default-ruleset.v1.json

The old BonusLayout.cs should not become the new runtime architecture.

Extract its approved coordinates and treat them as canonical data.

Create validation tests that prove:

- 705 total bonus coordinates;

- exactly one center Start Double Word;

- every coordinate lies within radius 44;

- no duplicates exist;

- no bonus categories overlap;

- intentional asymmetry remains unchanged.

Tile inventories should receive equivalent validation.

11. DICTIONARY SUBSYSTEM

The Base Dictionary must also be separated from Godot.

Define a domain-facing interface:

IDictionaryProvider

The actual word list should be versioned data.

Before implementation reaches public distribution, select a dictionary source whose licensing permits inclusion and distribution with the game/server.

The subsystem must support:

- normal word lookup;

- supplemental words;

- Blank wildcard analysis;

- player-relative word orientation after the letter sequence has been resolved;

- legal-letter discovery for Blank inspection.

For responsive Blank inspection, clients may maintain the same versioned dictionary data locally.

The server remains authoritative.

When a Homebrew word is approved, the Supplemental Dictionary update must synchronize to all clients in that match.

12. PHASE 0 — REPOSITORY AND TOOLCHAIN BOOTSTRAP

Create the project from scratch rather than migrating the legacy build.

Tasks:

- Create the Git repository.

- Add the solution/project structure.

- Install and pin Godot 4.7.2 .NET.

- Install and pin the .NET 10 SDK.

- Add .gitignore, .editorconfig, global.json, and common build settings.

- Create Debug and Release configurations.

- Create empty Windows, Linux, and Android export presets.

- Establish automated .NET build/test workflow.

- Document build prerequisites.

- Establish coding conventions and namespace structure.

Critical Android proof-of-life

Before substantive development, create a minimal Godot C# scene that:

- references Hexicon.Domain;

- launches on Windows;

- launches on Linux;

- exports to Android;

- starts on a physical Android device;

- successfully performs an HTTPS request to a trivial development endpoint.

Do not postpone this test.

Android C# export is the highest platform-risk item in the requested target matrix.

Phase 0 completion gate

Proceed only when the same trivial shared C# assembly is demonstrably usable from Windows, Linux, and Android Godot exports.

13. PHASE 1 — CANONICAL DATA AND DOMAIN PRIMITIVES

Implement the smallest engine-independent concepts first.

Create:

- AxialCoord;

- hex distance;

- six neighbor directions;

- coordinate lines;

- Board Tier constants;

- Board Geometry generator;

- board-boundary detection;

- Bonus Type;

- Tile Type;

- Tile Definition;

- Blank Definition;

- Build stack representation.

Import canonical Bonus Layout and Tile Inventory data.

Tests

Prove:

- Tier 1 radius = 14;

- Tier 2 = 20;

- Tier 3 = 26;

- Tier 4 = 32;

- Tier 5 = 38;

- Tier 6 = 44;

- Tier 6 contains 5,941 coordinates;

- center is (0,0);

- bonus data is valid;

- tile counts exactly match specification.

Completion gate

No Godot project should be required to execute these tests.

14. PHASE 2 — MATCH STATE FOUNDATION

Implement pure C# state objects for:

- Match Configuration;

- Match;

- Player;

- Turn Order;

- Round;

- Board State;

- occupied coordinate;

- tile stack;

- Wall State;

- Base Tray;

- Build Tray;

- Base Chest;

- Build Chest;

- score;

- vote collection;

- Supplemental Dictionary;

- Final Round state.

Distinguish immutable definitions from mutable Match State.

Do not use Godot Resources for canonical state.

Completion gate

A complete match can be instantiated in a unit test with no Godot runtime.

15. PHASE 3 — TILE ECONOMY

Implement:

- initial Base inventory;

- initial Build inventory;

- secure/deterministic random abstraction;

- starting draws;

- complete-hand redraw;

- Base replenishment;

- Build drawing;

- Round 2–3 special draw behavior;

- Round 4+ selection;

- Surplus option;

- exchanges;

- hand caps;

- Chest draw counts;

- Chest advancement;

- pending Chest advancement;

- Build Chest Tier-4 ceiling.

Important design requirement

Randomness must be injected through IRandomSource.

Tests may therefore use predictable seeded/test sources.

Production server randomization uses a secure implementation.

Completion gate

All Tile Economy QA requirements pass through unit tests alone.

16. PHASE 4 — WORD, BLANK, WALL, AND SCORING ENGINE

Implement the core word system.

Recommended order:

- Board-line extraction.

- Primary-word identification.

- Secondary intersections.

- dictionary validation.

- Blank wildcard evaluation.

- Wall creation.

- ordinary tile values.

- Letter Bonuses.

- Word Bonuses.

- seven-tile/surplus bonuses.

- score aggregation.

Blank evaluation must support one Blank simultaneously representing different letters in different intersecting words.

Completion gate

A test suite can construct a board and determine legality and score without Godot.

17. PHASE 5 — BUILD ENGINE

Implement Build actions only after ordinary word validation is stable.

Implement:

- Build-use threshold 7 before first use;

- threshold 5 thereafter;

- occupied-space requirement;

- Blank target rejection;

- Active Tile replacement;

- persistent underlying tile stack;

- Tier-dependent stack depth;

- Wall nullification;

- validation of newly reopened intersections;

- prohibition on new Wall creation;

- ×2 / ×3 / ×4 / ×4 Build scoring.

Completion gate

Every Build-related formal-rule scenario passes automated tests, including Build-over-Blank rejection and Wall removal.

18. PHASE 6 — TURN, ROUND, VOTE, TIER, AND ENDGAME ENGINE

Implement the complete Match State machine.

Normal turn:

Waiting

↓

Play

↓

Draw

↓

Commit

↓

State Resolution

↓

Waiting

Voting remains independent.

Implement:

- active-player advancement;

- Round advancement;

- End Turn;

- State Resolution;

- Expansion trigger;

- Expansion vote;

- vote thresholds;

- early vote success;

- early mathematical failure;

- vote deadline;

- Expansion cooldown;

- Tier reveal;

- Homebrew vote;

- Final Round vote;

- resignations;

- automatic endgame;

- final scoring;

- tiebreaker.

Completion gate

An automated simulation can run an entire match from initialization through a winner with no Godot client.

This is the first major project milestone:

H/exicon exists as an engine-independent game.

19. PHASE 7 — APPLICATION COMMAND LAYER

Stop allowing callers to manipulate Match State directly.

Introduce commands/use cases.

Examples:

CreateMatchCommand

JoinMatchCommand

StartMatchCommand

ConfirmHandCommand

RedrawHandCommand

PlaceWordCommand

ExchangeCommand

BuildCommand

SelectDrawCommand

EndTurnCommand

CastVoteCommand

ProposeHomebrewCommand

ProposeFinalRoundCommand

ResignCommand

Return explicit result types rather than throwing exceptions for ordinary illegal gameplay.

For example:

PlaceWordResult

├── Success

│   ├── ScoreResult

│   ├── CreatedWalls

│   └── ResultingVersion

└── Rejected

├── ErrorCode

└── Details

Completion gate

No UI or server code needs to know how a rule is calculated.

20. PHASE 8 — LOCAL AUTHORITY

Implement LocalGameAuthority.

Use it to create a minimal non-networked vertical slice.

This does not mean designing the architecture around local play.

Its purpose is to verify that the client can drive the same Application layer later used by the server.

The first playable slice should support:

- Host configuration;

- starting a match;

- initial hand;

- first word;

- subsequent legal placement;

- scoring;

- draw;

- turn advancement.

Do not yet spend significant time on final art or animation.

21. PHASE 9 — UBUNTU AUTHORITATIVE SERVER

Create Hexicon.Server as an ASP.NET Core application.

Implement:

- player/session identity;

- match creation;

- joining;

- lobby state;

- host configuration;

- starting matches;

- command endpoints;

- state-query endpoints;

- authorization;

- optimistic concurrency;

- idempotency;

- persistence;

- audit events;

- health endpoint.

Use PostgreSQL immediately rather than designing persistence around local files.

Transaction rule

One gameplay command must be one atomic transaction.

Either the complete operation commits or none of it does.

Completion gate

Two command-line or test clients can play against the server without Godot.

22. PHASE 10 — GODOT BOARD CLIENT

With rules already working, build the visual game board.

Recommended presentation structure:

GameRoot

├── BoardRoot

│   ├── BoardBaseLayer

│   ├── BonusLayer

│   ├── FogLayer

│   ├── OccupiedTileLayer

│   ├── WallLayer

│   └── InteractionLayer

├── Camera

├── HUD

├── TrayUI

├── VoteUI

└── OverlayUI

Use Godot-specific rendering only here.

The logical Board Geometry still comes from Hexicon.Domain.

For the 5,941 fixed board coordinates, prefer batched/tile-based rendering such as TileMapLayer or another efficient static rendering solution rather than instantiating thousands of heavyweight independent scenes unnecessarily.

Occupied tiles and Build stacks may use richer Node-based visuals because their population is far smaller.

23. PHASE 11 — PROCEDURAL BOARD INTRODUCTION

Implement the required presentation sequence:

- begin at (0,0);

- visually populate board coordinates outward;

- continue through radius 44;

- populate canonical bonus-space graphics;

- apply Fog of War;

- reveal Tier 1;

- move/zoom camera to frame Tier 1.

This animation must be a presentation of already-defined geometry, not the mechanism through which the domain discovers its board.

When loading a resumed match, skip the full introduction and reconstruct the current visual state directly.

24. PHASE 12 — BOARD INTERACTION

Implement:

Desktop

- mouse selection;

- hover;

- drag or click tile placement;

- pan;

- wheel/button zoom;

- rotation;

- keyboard navigation.

Android

- tap;

- tap-and-drag;

- pinch zoom;

- touch board pan;

- explicit rotation control;

- long-press or selected-tile inspection.

All actions should map through an input abstraction into the same presentation commands.

No rule should depend on whether the input came from a mouse, keyboard, or touchscreen.

25. PHASE 13 — BLANK INSPECTION

Implement Inspect Blank.

On desktop:

- hover may activate inspection.

On touchscreen:

- tap/hold or explicit inspection interaction should expose the same information.

The Godot layer asks Client/Core or Domain logic:

GetLegalBlankLetters(coord)

and displays the returned legal identities.

Godot itself must not calculate the letters.

26. PHASE 14 — COMPLETE PLAY UI

Implement client UI for:

- Base Tray;

- Build Tray;

- provisional placement;

- placement confirmation;

- Exchange;

- Build;

- Draw;

- End Turn;

- score;

- rank;

- Round;

- active player;

- Board Tier;

- Chest Tiers;

- Wall visualization;

- Build stack visualization;

- Fog;

- Final Round indicator;

- Supplemental Dictionary;

- rules reference.

UX details may evolve without changing Domain interfaces.

27. PHASE 15 — HOST AND LOBBY UX

Implement a Host setup workflow satisfying the Gameplay Rules without tying those rules to a specific menu layout.

Host controls must support:

- 2–12 players;

- private/invite behavior as selected for product design;

- Board Size Locked;

- maximum Tier when locked;

- vote threshold;

- Build Tiles enabled/disabled;

- Draw Surplus;

- Homebrew Dictionary;

- dictionary/ruleset profile.

All participating players must be able to review the resulting settings before match start.

After Start:

- lock gameplay configuration;

- randomize turn order;

- create Chests;

- deal hands;

- permit one redraw;

- wait for hand confirmation;

- begin Round 1.

28. PHASE 16 — REMOTE GODOT CLIENT

Replace LocalGameAuthority with RemoteGameAuthority without changing gameplay UI.

Implement:

- login/session handling;

- API client;

- match discovery/join;

- state refresh;

- command submission;

- state-version handling;

- idempotency IDs;

- reconnect;

- offline/error presentation;

- notification channel.

The same Godot screens should function against either authority implementation wherever local mode is supported.

29. PHASE 17 — ASYNCHRONOUS EXPERIENCE

Once basic online play works, implement the behavior required for a genuinely asynchronous game.

Players must be able to:

- close the game;

- reopen later;

- authenticate;

- resume the exact match;

- see updated board state;

- know whose turn it is;

- see pending votes;

- vote outside their own turn;

- recover from a dropped request safely.

The server should maintain match truth even when zero clients are connected.

30. PHASE 18 — NOTIFICATIONS

Start with in-app notifications.

Add:

- your turn;

- new vote;

- vote result;

- board expansion;

- Final Round;

- match complete.

WebSocket delivery can provide immediate updates while the application is running.

Android push notifications may be added later through a platform notification provider without changing the game-domain layer.

Push notification integration should therefore be behind INotificationSink.

31. PHASE 19 — AUTOMATIC NO-LEGAL-MOVE DETECTION

Treat this as its own engineering task.

A naive exhaustive search over a large board and dictionary may become expensive.

Create an engine-independent LegalMoveSearchService.

Optimize using:

- frontier spaces adjacent to occupied coordinates;

- valid hex-line segments;

- rack letter multisets;

- Blank wildcard counts;

- dictionary prefix structures such as a trie;

- Build candidate coordinates;

- Wall state.

Correctness comes before optimization.

Benchmark realistic late-game boards before choosing more complex algorithms.

Automatic game termination must never be inferred merely because players repeatedly pass.

32. PHASE 20 — RESPONSIVE CROSS-PLATFORM UX

Design the Godot UI using Control containers and anchors rather than fixed desktop pixel layouts.

Establish three layout classes:

- desktop landscape;

- tablet landscape/portrait;

- phone landscape/portrait.

The board should receive the majority of screen area while secondary information can move into collapsible panels on phones.

Touch targets must be large enough to use comfortably.

Do not require hover for any necessary action.

Desktop hover may enhance behavior, but equivalent mobile interaction must exist.

33. PHASE 21 — PLATFORM EXPORTS

Maintain three production export presets.

Windows

Primary target:

Windows x86_64

Verify:

- launch;

- TLS networking;

- local save/preferences;

- high-DPI scaling;

- mouse/keyboard interaction;

- reconnect.

Linux

Primary target:

Linux x86_64

Verify on at least one major desktop environment.

Android

Primary target:

Android arm64

Verify:

- C# export;

- APK/AAB generation;

- TLS;

- touch input;

- rotation/resizing;

- suspend/resume;

- reconnect;

- memory usage;

- Android lifecycle behavior.

Android export tests should run throughout development rather than only during release preparation.

34. PHASE 22 — CROSSPLAY TEST MATRIX

Before release, test real matches containing mixed clients.

Required scenarios should include:

Windows ↔ Windows

Linux ↔ Linux

Android ↔ Android

Windows ↔ Linux

Windows ↔ Android

Linux ↔ Android

Windows ↔ Linux ↔ Android

The last scenario is the critical crossplay test.

A single match should be played from Host setup through final scoring with all three client operating systems participating.

35. PHASE 23 — UBUNTU DEPLOYMENT

Deploy the authority as containers on Ubuntu.

Recommended production composition:

Internet

│

HTTPS 443

│

Reverse Proxy

│

▼

Hexicon.Server

│

├── PostgreSQL

│

└── persistent logs/backups

Example service grouping:

hexicon-api

hexicon-postgres

reverse-proxy

A dedicated Godot server binary is unnecessary under this architecture.

Expose only the public web endpoint.

PostgreSQL should remain on the private container/network interface.

36. SERVER SECURITY

Before public availability, implement:

- HTTPS only;

- secure password/session handling;

- short-lived access credentials where appropriate;

- authorization on every Match command;

- rate limiting;

- payload-size limits;

- input validation;

- database credentials stored outside source control;

- secrets via environment/secrets management;

- safe logging without private hands or authentication tokens;

- database backup encryption where appropriate;

- dependency patching.

Never trust a client-supplied score, draw result, vote result, or legal-move result.

37. BACKUP AND RECOVERY

Back up:

- PostgreSQL data;

- configuration;

- Supplemental Dictionaries;

- account information;

- migration state.

Test restoration rather than merely creating backups.

A recovery test should prove that a restored server preserves:

- current turn;

- exact player hands;

- board state;

- scores;

- Build stacks;

- Walls;

- votes;

- Chest progression;

- random draw results.

38. CI/CD

Create GitHub Actions workflows for:

Pull requests

- restore dependencies;

- compile;

- run Domain tests;

- run Application tests;

- run Server integration tests;

- validate canonical data.

Main branch

Additionally:

- build server container;

- produce test client exports where practical;

- archive build artifacts.

Release tags

Produce:

- Windows build;

- Linux build;

- Android AAB/APK;

- Ubuntu server container.

Server deployment should use a separately approved deployment step rather than automatically replacing production on every commit.

39. TESTING STRATEGY

Testing should follow the architecture.

Domain tests

These should be the largest test suite.

Test every rule exhaustively without launching Godot.

Application tests

Test command/use-case workflows.

Infrastructure tests

Test PostgreSQL repositories, migrations, and transaction behavior.

API integration tests

Start the real web application and verify complete HTTP requests.

Godot tests

Limit these primarily to:

- presentation adapters;

- scene loading;

- input mapping;

- state-to-visual mapping;

- platform smoke testing.

Do not use slow Godot scene tests for rules that can be verified in milliseconds through the Domain project.

40. DETERMINISTIC REPLAY TESTING

Because the rules specification requires determinism, create serialized command-sequence tests.

Example:

Given:

Ruleset v1

Seed/state v1

Commands A → B → C → D

Expect:

Exact Match State X

Exact Event Sequence Y

Exact Scores Z

Store selected complex matches as regression fixtures.

When domain code changes, these tests reveal unintended rule changes immediately.

41. PROPERTY AND INVARIANT TESTING

In addition to individual examples, verify invariants such as:

- a player never holds more than the applicable hard cap;

- Build Chest Tier never exceeds 4;

- Board Tier never decreases;

- Board Tier never exceeds Board Size Lock;

- an inactive coordinate never participates in scoring;

- Blank score is always zero;

- Build never targets Blank;

- Build never creates Wall;

- one committed command increments state version once;

- a committed tile cannot simultaneously remain in a player's hand;

- total tile accounting remains conserved except where rules explicitly remove something from circulation.

These tests are particularly valuable for preventing future contradictory behavior.

42. PERFORMANCE TARGETS

The game is turn-based, so correctness matters more than frame-perfect network latency.

Nevertheless:

Domain

Ordinary move validation should feel effectively instantaneous.

Server

A normal command should not require scanning the full dictionary or all 5,941 coordinates unless logically necessary.

Client

Board navigation should remain smooth with the complete Tier-6 board rendered.

Use profiling before introducing complex optimization.

Avoid optimizing hypothetical bottlenecks.

43. VERSIONING

Track independently:

Game Version

Ruleset Version

Network Contract Version

Canonical Data Version

Database Schema Version

For example:

Game:        0.4.0

Ruleset:     1

API:         v1

BonusLayout: 1

TileData:    1

Schema:      7

This is especially important for asynchronous matches that may remain active while a client update is released.

A server update must not silently reinterpret an existing match under incompatible new rules.

44. DEVELOPMENT DOCUMENTATION

Maintain concise documentation as development proceeds.

Required living documents should include:

- architecture overview;

- repository layout;

- local development setup;

- canonical-data format;

- network/API reference;

- database schema;

- deployment procedure;

- backup/restore procedure;

- release checklist.

Do not duplicate the Formal Rules Specification in code documentation.

Instead, implementation documents should reference the relevant canonical rule and explain how the software implements it.

45. GIT WORKFLOW

Use the repository as both source control and portfolio evidence.

At meaningful milestones:

- commit working code;

- update relevant technical documentation;

- add or update tests;

- ensure no credentials or private configuration are tracked;

- push the branch;

- merge only after the build/test workflow succeeds.

Commit messages should describe the functional change rather than the prompting process.

Examples:

feat(domain): implement axial board tier boundaries

feat(rules): implement blank wildcard validation

feat(server): add optimistic match-state concurrency

feat(client): render fogged board tiers

test(build): cover wall-nullifying build placement

Documentation may acknowledge AI-assisted development where relevant, while making clear that architecture, requirements, review, testing, and final implementation decisions are owned by the project author.

46. RECOMMENDED MILESTONES

Milestone A — Engine-Independent Rules Kernel

Complete Phases 0–6.

Result:

The entire game can be simulated and tested in pure C#.

Milestone B — Authoritative Service

Complete Phases 7–9.

Result:

A complete game can be played through the Ubuntu-compatible server without Godot.

Milestone C — Playable Godot Vertical Slice

Complete Phases 10–15.

Result:

One complete local match can be played through the Godot client.

Milestone D — Online Crossplay Alpha

Complete Phases 16–18.

Result:

Windows, Linux, and Android clients can join and continue the same asynchronous match.

Milestone E — Rules-Complete Beta

Complete Phases 19–24.

Result:

All canonical rules, UI requirements, reconnect behavior, exports, deployment, and crossplay tests are implemented.

Milestone F — Release Candidate

Complete security, recovery, QA, deployment, performance, documentation, and full-match regression testing.

Result:

A match can be hosted continuously on Ubuntu and completed from setup through final scoring by any mixture of Windows, Linux, and Android players.

47. DEFINITION OF DONE

H/exicon should not be considered complete merely because the board can be rendered or local turns can be played.

The finished product is complete when all of the following are true:

- the canonical rules execute from engine-independent C#;

- Godot contains no authoritative gameplay logic;

- Windows client passes complete-match testing;

- Linux client passes complete-match testing;

- Android client passes complete-match testing;

- all three clients can participate in one match;

- server authority runs persistently on Ubuntu;

- match state survives server and client restarts;

- private hands remain private;

- duplicate requests cannot duplicate actions;

- interrupted requests recover deterministically;

- votes operate asynchronously;

- reconnect works;

- canonical tile and bonus data validate automatically;

- automated tests cover all Technical Requirements QA cases;

- backups have been restored successfully in testing;

- production deployment uses HTTPS;

- a complete online match can run from Host configuration through final scoring without manual database or server intervention.

Only at that point does the implementation satisfy the architectural and release objectives established by the H/exicon specifications.

48. FIRST IMPLEMENTATION STEP

The first development session should not begin by drawing the board.

Begin by creating the repository and solution structure, followed immediately by a platform proof-of-life.

The initial goal should be:

Hexicon.Domain

AxialCoord.cs

BoardTier.cs

BoardGeometry.cs

Hexicon.Domain.Tests

AxialCoordTests.cs

BoardTierTests.cs

BoardGeometryTests.cs

Hexicon.Godot

minimal Godot 4.7.2 C# project

Prove that:

- Hexicon.Domain builds without Godot;

- its tests run with dotnet test;

- the Godot client can reference the assembly;

- the same client project exports successfully to Windows;

- it exports successfully to Linux;

- it exports and launches successfully on Android.

Only after that foundation is proven should implementation proceed into the actual H/exicon rule system.