# Loreweaver Creations Wedding Website

Detailed Implementation Guide: Phases 1–3

Fully revised through Decision 022 and the approved completion of Phase 2
Project status: Phase 1 and Phase 2 documentation approved; Phase 3 is the next active phase.

# Purpose of These Phases

Phases 1–3 establish the project’s functional scope, page structure, routes, RSVP behavior, privacy boundaries, confirmation behavior, and preliminary data flow before application code is written.

This guide is the controlling replacement for earlier Phase 1–3 drafts. Where an older draft, sample route, JSON example, requirement, or test case conflicts with this guide or with an approved project document, this guide and the approved project documents control.

At the end of Phase 3, the project should possess:

- A finalized requirements document.

- A complete content inventory.

- A finalized decision log.

- A finalized sitemap.

- A finalized route inventory.

- Complete page-responsibility outlines.

- Mobile-first low-fidelity wireframes.

- A separate link and asset inventory.

- An RSVP system specification.

- A preliminary RSVP API contract.

- Example invitation configurations.

- Example personalized form schemas.

- A comprehensive preliminary RSVP test-case list.

React, Express, Google API packages, SMS-provider packages, and production credentials do not need to be installed during these planning phases. The actual client/server project setup begins later in the development plan. The root project folder and documentation directory may be created now.

# Preliminary Setup

## Step 1: Create the Project Documentation Folder

On the Windows development PC, create the following project-relative structure:

loreweaver-wedding-site/
└── docs/
    ├── requirements.md
    ├── content-inventory.md
    ├── link-inventory.md
    ├── decisions.md
    ├── sitemap.md
    ├── route-inventory.md
    ├── page-outlines.md
    ├── wireframes.md
    ├── rsvp-system-design.md
    ├── rsvp-api-contract.md
    ├── rsvp-example-configurations.json
    ├── rsvp-example-form-schemas.json
    └── rsvp-test-cases.md

These files may initially be Markdown, JSON, or ordinary text files. Markdown is recommended for prose documentation because it can be read directly in a code editor and stored in Git without proprietary formatting.

Do not create client, server, node_modules, credential, or deployment-secret folders until proceeding into later project-creation phases.

## Step 2: Maintain the Decision Log

Use docs/decisions.md to record decisions that affect more than one page, route, data structure, or system.

Use permanent decision numbers. Do not delete or renumber a decision after it has been referenced. If a decision changes, mark the earlier decision or requirement as superseded and identify the replacement.

Use this format:

## Decision 001 — Website Address

Decision:
The wedding website will be hosted at:
https://www.loreweavercreations.com/wedding/

Reason:
The wedding website is a contained application within the main
Loreweaver Creations domain rather than a separate subdomain.

Status:
Final

Date:
[DATE]

## Authoritative Cross-Phase Decisions

The following decisions are already final and must be treated as controlling throughout Phases 1–3.

### Decision 001 — Website Address

The production wedding website will be hosted at:

https://www.loreweavercreations.com/wedding/

All public browser routes begin beneath /wedding/.

### Decision 002 — Production Invitation Codes

There are 56 active production invitation codes corresponding to 56 printed invitations.

The application must load invitation records dynamically and must not contain application logic that assumes a fixed record count. Any fictional, placeholder, or development-only codes must remain disabled in production.

### Decision 003 — Online RSVP Deadline

Online initial submissions and revisions close:

Monday, March 1, 2027, at 11:59 p.m. EST

Backend enforcement must use the America/New_York deadline rather than the guest device’s local time zone.

### Decision 004 — Our Story Page

“Our Story” is a dedicated public page and a primary-navigation destination.

### Decision 005 — Gift Information

Gift information appears in the FAQ. The wedding will not use a gift registry or registry page.

Gifts are optional. Guests who choose to give a gift may consider cash or cash-equivalent gifts, including checks or savings bonds, or handcrafted or otherwise thoughtful gifts. Store-specific gift cards and investments made in the couple’s name are not preferred.

### Decision 006 — RSVP Assistance

Alternative printed RSVP slips will be included with the physical invitations.

Guests who prefer the online system but need assistance may contact:

RSVPhelp@loreweavercreations.com

### Decision 007 — Gallery Launch State

The Gallery remains visible as an intentional Coming Soon page until approved post-wedding photographs and videos are ready.

A pre-wedding photograph is not required; the launch state may be text only.

### Decision 008 — Static Invitation QR Code

All 56 printed invitations use the same static QR code for:

https://www.loreweavercreations.com/wedding/

The QR code does not contain an invitation code and does not open a personalized URL.

### Decision 009 — Manual RSVP Access and URL Handling

Guests must always enter the six-character code printed on their invitation through:

https://www.loreweavercreations.com/wedding/rsvp/

The application will not use or distribute personalized RSVP URLs containing invitation codes.

After validation, the applicable personalized form renders as a controlled state of /wedding/rsvp/. The invitation code must not remain in the browser path, query string, URL fragment, page metadata, analytics data, or referrer data.

### Decision 010 — Confirmation and Refresh Behavior

The RSVP must be stored before confirmation delivery is attempted.

After every successful initial submission or revision:

- The on-screen confirmation identifies the RSVP as successfully recorded.

- The on-screen confirmation displays the complete current guest-facing RSVP.

- The couple receives a protected administrative email containing the complete current RSVP.

- The invited party receives the complete current RSVP through its selected email or text-message channel.

- Delivery failure does not undo or duplicate the stored RSVP.

Temporary on-screen confirmation details do not need to survive a browser refresh. A refresh fallback must say that the summary is no longer available and that the RSVP may already have been recorded, then direct the guest to the selected confirmation channel, the RSVP entry page, or assistance. It must not instruct the guest to resubmit merely because temporary page state was lost.

### Decision 011 — Invitation Mailing Readiness

The printed invitations are intended to be mailed no earlier than October 1, 2026.

Before mailing begins, the invitation-launch website must be operational, tested, and displaying the confirmed active event configuration.

### Decision 012 — Event Configurations

The project prepares two complete event configurations.

#### Configuration A — Warinanco Park Ceremony and Sphinx Reception

- Ceremony: Saturday, May 1, 2027, 10:30 a.m.–12:00 p.m.

- Ceremony location: Warinanco Park, Roselle, NJ 07036.

- Guest travel between venues: 12:00–12:30 p.m.

- Reception: Saturday, May 1, 2027, 12:30–4:30 p.m.

- Reception location: Sphinx Banquet and Catering Center, 121 E 2nd Avenue, Roselle, NJ 07203.

#### Configuration B — Entire Event at Sphinx

- Ceremony and reception: Saturday, May 1, 2027, 11:30 a.m.–4:30 p.m.

- Location: Sphinx Banquet and Catering Center, 121 E 2nd Avenue, Roselle, NJ 07203.

- The public site must not invent a separate ceremony-ending or reception-starting time within this combined block.

### Decision 013 — Active Event Publication

Both event configurations must be complete before launch, but only one may be active and guest-facing at a time.

Home, Venues, Travel, Schedule, and FAQ must read from the same centralized active-event configuration. They must not mix times, locations, maps, parking, arrival guidance, weather instructions, or contingency wording.

Configuration B must be capable of being activated promptly without rebuilding the application.

### Decision 014 — Hotel Block

A nearby hotel block will cover:

- Check-in: Friday, April 30, 2027.

- Check-out: Sunday, May 2, 2027.

The property, address, rate, reservation instructions, deadline, and accessibility details remain pending until the hotel arrangement is finalized.

### Decision 015 — Closed RSVP Question Set

The online form contains the same substantive question set as the alternative mail-in form.

The complete substantive set is:

- Invitation-specific attendance wording using “I” or “We.”

- Ceremony and Reception selections; the party may select either or both.

- Invitation-specific mutually exclusive decline wording using “I am” or “We are.”

- Conditional plus-one Yes/No for eligible invitations only.

- Party totals for:

  - Adults, ages 21 and older.

  - Young Adults, ages 18–20.

  - Children, ages 3–17.

  - Children under 3.

- One party-level free-text response for food allergies or dietary preferences.

The substantive question list is closed. Do not add:

- Individual named-guest attendance.

- Separate named-child attendance.

- A plus-one name.

- Per-person dietary fields.

- Accessibility questions.

- Lodging questions.

- Transportation questions.

- A message to the couple.

- Entrée selections.

- Another substantive guest-facing question.

The online form may separately require operational confirmation fields, including confirmation method, email address, SMS-capable mobile number, and any required transactional SMS authorization.

### Decision 016 — Blank Forms and Partial Revisions

Every validated form loads blank, including when a current RSVP already exists. The site does not prefill or reveal stored RSVP answers or stored confirmation destinations.

For an initial RSVP, the guest must provide every field required for a complete valid response.

For a revision:

- The guest re-enters the invitation code at /wedding/rsvp/.

- The form still loads blank.

- Required confirmation-contact fields are supplied again.

- Only RSVP fields that need to change must be submitted.

- Submitted fields replace their current stored counterparts.

- Omitted RSVP fields remain unchanged.

- The backend merges the submitted changes with the stored response.

- The complete merged response is validated before saving.

- The complete merged response becomes the new current version.

- The guest and couple receive the complete merged RSVP.

Explicit clear or replacement operations must exist where omission means “no change.”

### Decision 017 — Confirmation Channels

The couple receives administrative confirmation by email.

The invited party selects either:

- Email; or

- Text Message.

The guest must provide a valid destination for the selected method. SMS may use multiple message segments where necessary. Delivery failures must not undo or duplicate a stored RSVP.

### Decision 018 — Final-Month Countdown

The RSVP entry page and validated form display:

- Written deadline only before February 1, 2027.

- A live countdown from February 1, 2027, at 12:00 a.m. EST until the deadline.

- The closed-RSVP state at and after the deadline.

The countdown is informational; the backend remains authoritative.

### Decision 019 — Sticky Navigation

The public site uses compact sticky navigation on desktop and mobile.

The sticky header must not obscure content, headings, fields, validation messages, or focused controls. Mobile uses a clearly labeled Menu control, supports touch and keyboard operation, and closes after a destination is selected.

### Decision 020 — Link Behavior

Internal wedding-site links open in the same tab.

External media, hotel, and map links open in a new tab, use appropriate security attributes, and identify the new-tab behavior accessibly.

### Decision 021 — Privacy Notices

The site provides:

- A concise notice on RSVP entry and validated-form states.

- A full public Privacy page at /wedding/privacy.

The full page explains code use, collected information, blank forms, partial revisions, private storage, confirmation delivery, access, retention, assistance, correction, and reasonable security limitations.

### Decision 022 — Flexible Public Reception Schedule

The public site presents broad confirmed event blocks rather than an internal reception run-of-show.

There is:

- No separately scheduled formal cocktail hour.

- No separately scheduled formal dinner.

- Buffet-style brunch throughout the reception portion.

- Dancing at various intervals rather than one fixed public dancing block.

The public site may say:

Buffet brunch, dancing, and other festivities will take place during the reception.

Do not publish exact times for buffet activity, beverage service, dancing, first dances, toasts, speeches, cake service, photographs, or other internal reception activities unless a later recorded decision approves them.

A possible self-service mimosa station remains pending confirmation with Sphinx. It must not appear as confirmed guest information or be presented as a cocktail hour unless and until the arrangement is finalized.

# Phase 1 — Define the Website Requirements

## Phase 1 Objective

Create a stable description of what the website must do, what it will not do, who will use it, what information is public or private, and what must be ready when invitations are mailed.

The website is the primary source of wedding information. It includes public wedding pages, a reusable code-driven RSVP system, lawful external thematic-resource links, and a post-wedding gallery. It does not host the thematic book, audiobook, or full-length film.

## Step 1: Write the Project Scope Statement

Place the following in docs/requirements.md, preserving the meaning as later details are refined:

# Wedding Website Requirements

## Project Scope

The Loreweaver Creations wedding website will be a responsive,
self-hosted web application providing wedding information and access to
a personalized RSVP system.

The website will be developed locally on a Windows PC and later moved
to the Loreweaver Creations Ubuntu server without changing its public
route structure.

The production website will be available at:
https://www.loreweavercreations.com/wedding/

The application will consist of:

1. A public React website containing wedding information.
2. A React RSVP interface using manual invitation-code entry.
3. A private Node.js and Express backend.
4. A private Google Sheets workbook used for invitation configuration,
   current RSVP responses, revision history, and delivery records.
5. A backend confirmation-delivery system supporting guest email or
   transactional text message and protected administrative email.
6. External links to lawful sources for the thematic book, audiobook,
   and film.
7. Nextcloud-hosted wedding-owned or appropriately licensed materials
   where guest access is appropriate.

The application will not publicly host copyrighted copies of the
book, audiobook, or film.

The application will not expose invitation codes in browser URLs.

## Step 2: Identify the User Groups

Add the following section to requirements.md.

### Public Wedding Guests

Public visitors may view:

- Home.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues.

- Travel.

- Schedule.

- FAQ.

- Gallery, including the launch Coming Soon state.

- Privacy.

- Wedding-site Not Found where applicable.

### Invited Parties

An invited party may:

- Enter its invitation code manually.

- Receive only its permitted blank RSVP schema after backend validation.

- Submit an initial RSVP.

- Submit unlimited revisions before the deadline.

- Select Ceremony, Reception, or both, or decline.

- Answer the conditional plus-one question when authorized.

- Provide party totals by age category.

- Provide one party-level dietary response.

- Select email or text-message confirmation.

- View a complete current on-screen confirmation after successful storage.

- Receive the complete current RSVP through the selected confirmation channel.

- Use the printed alternative or the assistance email when needed.

An invited party may not:

- Retrieve another party’s information.

- View its current stored RSVP in the form.

- Recover an invitation code through a public search.

- Use a personalized code-bearing URL.

### Couple and Authorized Administrators

The couple may:

- Maintain invitation-party configurations.

- Maintain the 56 active production codes.

- Review current and superseded RSVP versions.

- Receive protected complete administrative confirmations.

- Review confirmation-delivery status.

- Resend confirmations manually where appropriate.

- Correct private workbook records.

- Update public content and the active event configuration.

- Publish approved post-wedding photographs, videos, and downloads.

No public administrative dashboard is required for the initial version. Google Sheets is the initial private administrative interface.

### Post-Wedding Visitors

Post-wedding visitors may:

- View approved photographs and videos.

- Download approved wedding-owned or appropriately licensed materials.

- View permanent wedding-history pages.

They do not retain access to personalized RSVP forms after RSVP retirement.

## Step 3: Maintain the Functional Requirements Register

Use permanent requirement identifiers. Do not delete an identifier after it is referenced. Mark obsolete requirements Superseded and identify their replacements.

The detailed requirements.md is authoritative. At minimum, the active register must include the following requirements.

### SITE Requirements

| ID | Active requirement | Priority | Completion test |
| --- | --- | --- | --- |
| SITE-001 | The application operates beneath /wedding/. | Required | Every public route works beneath the nested base path. |
| SITE-002 | The same application serves mobile and desktop. | Required | Supported layouts have no horizontal overflow or unusable controls. |
| SITE-003 | Public navigation is compact and sticky. | Required | Navigation remains operable without obscuring essential content. |
| SITE-004 | RSVP access remains prominent. | Required | RSVP appears in navigation, Home, footer, and contextual locations. |
| SITE-005 | The invitation QR code opens the public homepage. | Required | Printed proof scans to the exact HTTPS homepage. |
| SITE-007 | The site provides a wedding-specific Not Found page. | Required | Unmatched /wedding/* routes render the approved experience. |
| SITE-008 | Public routes are stable and canonical. | Required | Direct navigation and refresh work for each route. |
| SITE-009 | Nested-route refresh works in development and production. | Required | Refresh does not expose a generic server 404. |
| SITE-010 | Assistance information is available where needed. | Required | RSVP states provide the printed alternative and assistance email. |
| SITE-011 | The invitation-launch version is ready before mailing. | Required | Required content and RSVP tests pass before invitations are mailed. |
| SITE-012 | The final-month countdown follows the approved time window. | Required | Countdown appears only during February 2027 through the deadline. |
| SITE-013 | Internal and external links follow approved tab behavior. | Required | Internal links stay in-tab; designated external links open accessibly in a new tab. |
| SITE-014 | The full public Privacy page is available. | Required | /wedding/privacy is linked from RSVP notices and the footer. |

### RSVP Requirements

| ID | Active requirement | Priority | Completion test |
| --- | --- | --- | --- |
| RSVP-001 | Guests enter invitation codes manually at /wedding/rsvp/. | Required | Valid manual entry renders the correct blank form without a code-bearing URL. |
| RSVP-003 | One reusable form renderer serves every invitation. | Required | Fictional configurations produce different forms without invitation-specific React pages. |
| RSVP-004 | Each invitation receives only applicable questions and wording. | Required | Plus-one and grammar variants follow configuration. |
| RSVP-005 | One party never receives another party’s data. | Required | API responses are isolated to the validated invitation. |
| RSVP-006 | Codes normalize to six uppercase alphanumeric characters. | Required | Accepted formats normalize consistently; malformed values are rejected. |
| RSVP-007 | Malformed and unknown codes use neutral errors. | Required | Errors reveal no close match, guest identity, or record count. |
| RSVP-008 | Invitation records load dynamically. | Required | No form logic assumes a hard-coded invitation count. |
| RSVP-009 | Production contains 56 active invitation codes. | Required | Exactly the supplied production codes are enabled. |
| RSVP-010 | Test and placeholder codes remain disabled in production. | Required | Development codes are rejected by production. |
| RSVP-013 | Plus-one answers appear only when authorized. | Required | Unauthorized plus-one fields are absent and rejected server-side. |
| RSVP-015 | The meal is buffet-style brunch with no entrée selection. | Required | No entrée field exists. |
| RSVP-020 | Confirmation method and destination are operational fields. | Required | Email and SMS destinations are conditionally validated. |
| RSVP-021 | The deadline is March 1, 2027, at 11:59 p.m. EST. | Required | Backend rejects submissions at and after the deadline. |
| RSVP-022 | Deadline calculations use America/New_York. | Required | Device timezone cannot extend or shorten access. |
| RSVP-023 | Revisions are unlimited before the deadline. | Required | Repeated valid revisions create new versions without duplicate attendance. |
| RSVP-024 | The latest valid response controls current totals. | Required | Current-response reporting uses the latest saved version. |
| RSVP-025 | A code may be used from multiple devices. | Required | Valid access is not tied permanently to one browser. |
| RSVP-026 | The backend independently validates all data. | Required | Client state cannot authorize invalid or unauthorized answers. |
| RSVP-029 | Attendance may not exceed the invitation maximum. | Required | Excess totals are rejected. |
| RSVP-030 | Inapplicable dependent answers are cleared. | Required | Declining or removing Reception clears incompatible values. |
| RSVP-031 | A valid initial submission creates one current response. | Required | Required initial fields are present and one version is written. |
| RSVP-032 | Revisions use partial-update and upsert behavior. | Required | Submitted fields replace, omitted fields remain, and merged state validates. |
| RSVP-033 | The backend identifies initial versus revised submissions. | Required | Confirmation and version records show the correct action type. |
| RSVP-034 | Initial guest confirmation is delivered by the selected method. | Required | Complete current RSVP is attempted by email or SMS. |
| RSVP-035 | Revised guest confirmation contains the complete merged RSVP. | Required | Confirmation is not limited to changed fields. |
| RSVP-036 | The couple receives a protected complete administrative email. | Required | Complete current RSVP reaches the approved administrative address. |
| RSVP-038 | RSVP storage occurs before confirmation delivery. | Required | Delivery failure does not erase the response. |
| RSVP-039 | Delivery failure does not create a duplicate RSVP. | Required | Retry/resend behavior does not write another attendance version. |
| RSVP-040 | Delivery status is recorded separately. | Required | Guest and administrative delivery results are reviewable. |
| RSVP-041 | Authorized administrators can resend a confirmation. | Recommended | Resend does not alter RSVP version or attendance. |
| RSVP-042 | On-screen confirmation displays the complete current guest-facing RSVP. | Required | Summary reflects the stored merged result. |
| RSVP-043 | Refresh fallback does not claim certainty it lacks. | Required | Lost state says the RSVP may already have been recorded. |
| RSVP-044 | Revision instructions explain blank forms and patch behavior. | Required | Guests understand omission, replacement, and explicit clearing. |
| RSVP-045 | A printed RSVP alternative is supported. | Required | Public instructions identify the mailed alternative. |
| RSVP-046 | RSVP assistance uses the approved email address. | Required | RSVPhelp@loreweavercreations.com appears correctly. |
| RSVP-047 | A closed state replaces the form at the deadline. | Required | New submissions and revisions are disabled. |
| RSVP-048 | Duplicate submission protection is implemented. | Required | Double-clicks and retries cannot create multiple versions unintentionally. |
| RSVP-049 | Uncertain network outcomes receive a safe state. | Required | The UI does not encourage repeated blind submissions. |
| RSVP-050 | RSVP routes and states are not indexed. | Required | Search metadata and robots behavior exclude transactional content. |
| RSVP-051 | Invitation grammar uses configured singular or plural wording. | Required | The browser does not infer grammar from party size. |
| RSVP-052 | Attendance uses Ceremony and Reception selections. | Required | A party may select either event or both. |
| RSVP-053 | Decline is mutually exclusive with attendance. | Required | Decline clears or supersedes positive attendance. |
| RSVP-054 | Plus-one is conditional Yes/No only. | Required | No plus-one name is requested. |
| RSVP-055 | Attendance totals use four approved age categories. | Required | Totals sum to the complete attending party and remain within the maximum. |
| RSVP-056 | Dietary information is one party-level response. | Required | No per-person dietary fields exist. |
| RSVP-057 | Online and mail-in substantive question sets match. | Required | Excluded questions do not reappear online. |
| RSVP-058 | Every validated form loads blank. | Required | Stored answers and contact destinations are not displayed. |
| RSVP-059 | Revisions may submit only fields that need to change. | Required | Omitted fields retain their current value. |
| RSVP-060 | Explicit clear operations and merged-state validation are supported. | Required | A blank omission never ambiguously deletes data. |
| RSVP-061 | Guest confirmation method and destination are validated conditionally. | Required | Email and SMS rules are enforced server-side. |
| RSVP-062 | Confirmations contain the complete current RSVP. | Required | Guest, admin, and on-screen summaries agree. |

### CONTENT, MEDIA, GALLERY, and ADMIN Requirements

| ID | Active requirement | Priority | Completion test |
| --- | --- | --- | --- |
| CONTENT-001 | Home provides the essential public introduction and active event summary. | Required | Home shows names, date, location, RSVP, and current configuration only. |
| CONTENT-002 | Theme and Attire provides inclusive attire guidance and approved inspiration. | Required | Required copy and approved assets are present. |
| CONTENT-003 | Our Story has a dedicated public page. | Required | /wedding/story is complete and linked. |
| CONTENT-005 | Ceremony information follows the active configuration. | Required | No inactive ceremony details appear as current. |
| CONTENT-006 | Reception information follows the flexible reception policy. | Required | No formal cocktail-hour or dinner block is invented. |
| CONTENT-007 | Travel includes confirmed hotel, parking, and transportation information. | Required | Confirmed facts are distinguished from pending information. |
| CONTENT-008 | Schedule is a concise guest-planning schedule. | Required | Only confirmed outer blocks and broad reception wording appear. |
| CONTENT-009 | FAQ contains required policies and active-event answers. | Required | FAQ is consistent with RSVP, schedule, venue, and gift decisions. |
| CONTENT-014 | Read, Listen, and Watch provides lawful external sources. | Required | Book, audiobook, and film cards link externally. |
| CONTENT-017 | Both event configurations are prepared. | Required | Each can be activated without rebuilding pages. |
| CONTENT-018 | Only one event configuration is public at a time. | Required | Home, Venues, Travel, Schedule, and FAQ remain synchronized. |
| CONTENT-020 | RSVP states provide a concise privacy notice. | Required | Notice links to /wedding/privacy. |
| CONTENT-021 | The full Privacy page explains the approved data practices. | Required | Required topics are present in plain language. |
| CONTENT-023 | Reception programming remains flexible. | Required | Internal milestones are not published without a new decision. |
| MEDIA-001 | The site links to lawful book sources. | Required | At least one verified purchase or library source exists. |
| MEDIA-002 | The site links to lawful audiobook sources. | Required | At least one verified purchase, subscription, or library source exists. |
| MEDIA-003 | The site links to lawful film sources. | Required | At least one verified streaming, rental, purchase, or library source exists. |
| MEDIA-004 | The site does not host the book, audiobook, or full film. | Required | No unauthorized source-media files appear in public assets or shares. |
| GALLERY-001 | A public Gallery route exists at launch. | Required | /wedding/gallery is available. |
| GALLERY-002 | The launch Gallery uses an intentional Coming Soon state. | Required | No unfinished gallery interface is exposed. |
| GALLERY-004 | Post-wedding Gallery work does not delay launch. | Required | RSVP and essential information take priority. |
| GALLERY-006 | Published Gallery pages use optimized previews. | Later | Original-resolution files are not ordinary thumbnails. |
| ADMIN-001 | Invitation configuration remains private. | Required | Real configurations are absent from frontend source and public Git. |
| ADMIN-002 | Credentials remain in server-side secrets. | Required | No Google, email, or SMS credentials enter the frontend or repository. |
| ADMIN-003 | Google Sheets is the initial private administrative interface. | Required | Authorized administrators can review and correct records privately. |
| ADMIN-006 | Every stored submission has a version. | Required | Initial and revised records are distinguishable. |
| ADMIN-007 | Current and superseded responses are distinguishable. | Required | Reporting does not double-count prior versions. |
| ADMIN-008 | Confirmation-delivery records are stored separately. | Required | Delivery retries do not alter RSVP content. |
| ADMIN-009 | Development data remains separate from production. | Required | Fictional codes and responses cannot be activated accidentally. |
| ADMIN-010 | No public administrative dashboard is required initially. | Required | Private administration remains outside the public route tree. |

## Step 4: Define Nonfunctional Requirements

Add these sections to requirements.md.

### Portability

- Use project-relative source paths.

- Do not include Windows drive letters in application code.

- Do not hard-code Ubuntu deployment directories into source code.

- Use the same /wedding/ and /wedding/api/ route structure in development and production.

- Centralize environment-specific values.

- Do not scatter localhost references through application code.

- Use operating-system-independent dependencies where practical.

### Privacy and Security

- Invitation configurations remain outside the frontend build.

- Google, email, and SMS credentials remain backend only.

- Invitation codes are access tokens, not traditional passwords.

- Do not provide a guest directory or public code-recovery search.

- Do not place codes in URLs, analytics, metadata, or ordinary logs.

- Personalized responses use Cache-Control: no-store.

- One invited party never receives another party’s information.

- The frontend never connects directly to Google Sheets.

- Server errors are translated into guest-safe messages.

- Rate limiting applies to lookup and submission.

- Complete administrative confirmations are protected private correspondence.

- Private dietary text may appear in the protected administrative confirmation, but not in public responses, analytics, or ordinary request logs.

- Reasonable safeguards must be described without promising absolute security.

### Accessibility

- Every form control has a visible label.

- Labels and controls are programmatically associated.

- Related controls use fieldset and legend or equivalent grouping.

- Keyboard focus remains visible.

- All functionality works by keyboard and touch.

- Errors are explained in text.

- Required fields are identified without relying only on color.

- Error summaries link or move focus appropriately to invalid fields.

- The site remains usable when text is enlarged.

- Decorative motion respects reduced-motion preferences.

- New-tab links are announced accessibly.

- Informational images have appropriate alternative text.

- Color-palette information remains understandable without color alone.

### Responsiveness

- The same application serves phone, tablet, laptop, and desktop.

- RSVP forms use a single-column layout on narrow screens.

- Long names and labels wrap without horizontal scrolling.

- Sticky navigation does not cover focused controls or headings.

- Tables used in public content are made responsive or replaced with stacked layouts.

### Maintainability

- Centralize repeated public content and active-event configuration.

- Store external media links in one data source.

- Use one reusable RSVP form renderer.

- Use permanent internal question identifiers.

- Load invitation records dynamically.

- Keep test data and production data separate.

- Keep the link inventory separate from the content inventory.

## Step 5: Maintain the Content Inventory

Use docs/content-inventory.md.

Create a stable inventory item for every page, major content section, RSVP message, confirmation template, privacy statement, active-event variant, and post-wedding asset category.

Use only these status labels:

- Ready

- Draft needed

- Pending confirmation

- Pending research

- Not yet available

- Not applicable

Every item records:

- Stable content ID.

- Content description.

- Status.

- Source or owner.

- Visibility.

- Whether it is required before launch.

- Notes and controlling decisions.

The content inventory must explicitly include:

- All public page copy.

- RSVP entry, blank-form, validation, closed, warning, and uncertain-state copy.

- Guest email and SMS confirmation templates.

- Protected administrative initial and revision email templates.

- Privacy-page topics.

- Configuration A and Configuration B content.

- Flexible reception wording.

- The pending mimosa-station item.

- Link and asset references where relevant.

- Post-wedding Gallery categories.

- Explicitly excluded or not-applicable content.

## Step 6: Separate Launch Requirements from Later Features

### Invitation-Launch Version

The launch version must be operational before printed invitations direct guests to the site. It includes:

- Home.

- Functional manual RSVP code entry.

- Functional validated blank forms.

- Unlimited partial revisions through the deadline.

- Email or SMS guest confirmation.

- Protected administrative email confirmation.

- Complete on-screen confirmation.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues.

- Travel.

- Schedule.

- FAQ.

- Gift information.

- Gallery Coming Soon state.

- Privacy.

- Wedding-site Not Found.

- Assistance instructions.

- All required loading, validation, warning, uncertain, unavailable, and closed states.

### Post-Wedding Version

The post-wedding version may include:

- Professional photographs.

- Approved guest photographs.

- Videos.

- Optimized previews.

- Full-resolution downloads.

- Ceremony-program downloads.

- Archived invitations.

- Vows and speeches.

- Guestbook messages.

- Other approved wedding-history material.

Post-wedding Gallery work must not delay the RSVP system or essential guest information.

## Step 7: Verify Finalized and Remaining Decisions

Before closing Phase 1, confirm that Decisions 001–022 are present in decisions.md and that superseded requirements remain traceable.

The following implementation details may remain pending without changing the approved architecture:

- Final Warinanco Park approval.

- Which event configuration is active at invitation mailing.

- Recommended guest-arrival buffers.

- Final parking, entrance, and accessibility facts.

- Hotel property and booking details.

- Final lawful retailer, library, audiobook, and film links.

- Final hero and inspiration assets and publication rights.

- SMS delivery provider and provider-required authorization wording.

- RSVP retention period or retention standard.

- Whether the mimosa station is confirmed.

- Final day-of travel contact, if any.

No pending item may be silently presented as confirmed.

# Phase 1 Completion Checklist

Phase 1 is complete when:

- requirements.md exists and reflects Decisions 001–022.

- The project scope is written.

- User groups are identified.

- Functional requirements have permanent IDs.

- Superseded requirements remain traceable.

- Nonfunctional requirements are documented.

- content-inventory.md exists and uses approved statuses.

- Launch and post-wedding scopes are separated.

- The 56-code production count is documented.

- RSVP access, deadline, revisions, question set, confirmations, privacy, and countdown are finalized.

- Both event configurations and the flexible reception policy are documented.

- Media-hosting exclusions are documented.

- No unresolved decision prevents the sitemap and route inventory from being finalized.

# Phase 2 — Finalize the Site Map and Page Architecture

## Phase 2 Objective

Translate the approved requirements into a stable navigable structure with canonical routes, page responsibilities, public/personalized boundaries, event-configuration behavior, mobile-first wireframes, and a maintainable link-and-asset inventory.

## Step 1: Adopt the Canonical Route Structure

Place the following in docs/route-inventory.md.

| Route | Page or function | Primary navigation | Personalized | Search indexing | Launch requirement |
| --- | --- | --- | --- | --- | --- |
| /wedding/ | Home | Yes | No | Yes | Required |
| /wedding/rsvp/ | RSVP code entry and validated blank form | Yes | Conditional after validation | No | Required |
| /wedding/rsvp/confirmation | Successful-submission confirmation | No | Yes | No | Required |
| /wedding/theme | Theme and Attire | Yes | No | Yes | Required |
| /wedding/story | Our Story | Yes | No | Yes | Required |
| /wedding/read-listen-watch | Read, Listen, and Watch | Yes | No | Yes | Required |
| /wedding/venues | Active ceremony and reception information | Yes | No | Yes | Required |
| /wedding/travel | Hotel, maps, parking, and transportation | Yes | No | Yes | Required |
| /wedding/schedule | Active concise guest schedule | Yes | No | Yes | Required |
| /wedding/faq | Frequently Asked Questions | Yes | No | Yes | Required |
| /wedding/gallery | Gallery and Coming Soon state | Yes | No | Yes | Required |
| /wedding/privacy | Full RSVP Privacy page | Yes | No | Yes | Required |
| /wedding/not-found | Wedding-site Not Found | No | No | No | Required |
| Any unmatched /wedding/* | Render Not Found experience | No | No | No | Required |

Do not create:

- /wedding/rsvp/:inviteCode

- /wedding/rsvp/XXX-XXX

- Code-bearing query strings.

- Code-bearing fragments.

- One React source file per invitation.

The validated personalized form is a controlled state of /wedding/rsvp/.

Every canonical route must support direct navigation and browser refresh without exposing a generic server 404.

## Step 2: Finalize Main Navigation

Use this primary-navigation order:

- Home

- RSVP

- Theme and Attire

- Our Story

- Read, Listen, and Watch

- Venues

- Travel

- Schedule

- FAQ

- Gallery

- Privacy

RSVP also appears:

- As a prominent Home action.

- In the footer.

- On Schedule and FAQ where contextually appropriate.

Privacy also appears:

- In the footer.

- In the concise notice on RSVP entry.

- In the concise notice on the validated form.

Navigation behavior:

- Sticky on desktop and mobile.

- Keyboard and touch operable.

- Clearly labeled mobile Menu control.

- Mobile menu closes after navigation.

- Current page identified where practical.

- No overlap with headings, forms, errors, or focused elements.

## Step 3: Create the Page Responsibility Outline

Use docs/page-outlines.md as the detailed source of truth. The following is the controlling page summary.

### Global Public Page Shell

Every public page includes:

- Compact sticky navigation.

- Skip-to-main-content mechanism.

- Accessible page title and heading structure.

- Main content region.

- Responsive layout.

- Visible focus styles.

- Guest-safe loading, success, warning, and failure messages where applicable.

- Footer with Home, RSVP, Privacy, assistance information where relevant, and approved ownership copy.

Internal links remain in the same tab. External media, hotel, and map links open accessibly in a new tab.

### Home — /wedding/

Purpose:

- Confirm the correct wedding website.

- Present names, date, and Roselle, New Jersey.

- Direct guests to RSVP and essential planning information.

- Establish tone and visual identity.

- Show only the active event configuration.

Required sections:

- Couple’s names.

- Saturday, May 1, 2027.

- Roselle, New Jersey.

- Welcome message.

- Prominent RSVP action.

- Theme and Attire action.

- Venue or Travel action.

- Optional approved hero artwork.

- Brief Our Story teaser.

- Active event summary using centralized configuration.

- Broad reception wording only where needed.

Do not include:

- Personalized greeting.

- Stored RSVP information.

- A code-bearing link.

- A detailed internal reception itinerary.

- A formal cocktail-hour or dinner block.

- An unconfirmed mimosa station.

### RSVP Entry and Validated Form — /wedding/rsvp/

This one canonical route has multiple states.

#### Public Entry State

Required:

- Explanation of where to find the code.

- Explanation that the invitation QR code opens Home.

- XXX-XXX example.

- Visible labeled input.

- Continue control.

- Written deadline.

- Final-month countdown only during the approved window.

- Printed RSVP alternative.

- Assistance email.

- Concise privacy notice linked to /wedding/privacy.

#### Lookup State

- Announce that the code is being checked.

- Prevent duplicate lookup requests.

- Keep the code out of the URL.

#### Invalid-Code State

Use neutral wording and allow correction. Do not reveal close matches, names, record count, workbook information, or internal errors.

#### Validated Blank-Form State

Required:

- Party greeting.

- Singular or plural wording supplied by configuration.

- Written deadline and conditional countdown.

- Blank-form and partial-revision instructions.

- Ceremony/Reception attendance selections.

- Mutually exclusive decline response.

- Conditional plus-one Yes/No.

- Four age-category totals.

- One party-level dietary field.

- Confirmation method.

- Conditional email or mobile field.

- Conditional SMS authorization.

- Neutral Submit RSVP control.

- Validation summary and field-level messages.

- Assistance information.

- Concise privacy notice.

The form does not display stored answers or stored contact information.

### RSVP Confirmation — /wedding/rsvp/confirmation

Required:

- Success heading stating that the RSVP was recorded.

- Complete current guest-facing RSVP summary.

- Initial-versus-revision designation.

- Timestamp.

- Selected guest confirmation method.

- Guest-delivery status.

- Administrative-delivery status where appropriate without exposing the administrative address.

- Warning treatment when storage succeeded but delivery failed.

- Revision instructions.

- Return links.

- Assistance information.

- Refresh fallback when temporary state is absent.

Do not display workbook rows, internal identifiers, secrets, private notes, or unrelated party data.

### Theme and Attire — /wedding/theme

Required:

- General aesthetic understandable without source-material familiarity.

- “Vintage garden formal” explanation.

- Guest color palette in accessible text and visual form.

- Outfit examples.

- Hat and accessory guidance.

- Costume and anachronism guidance.

- Gender-neutral guidance.

- Approved inspiration images or links.

- Approved design-guide downloads where appropriate.

- Disclaimer that all references are optional inspiration.

### Our Story — /wedding/story

Required:

- Brief introduction.

- Relationship story.

- Engagement or wedding-planning context.

- Optional approved photographs.

- Links to Home and RSVP.

### Read, Listen, and Watch — /wedding/read-listen-watch

Required:

- Introductory thematic explanation.

- Book resource card.

- Audiobook resource card.

- Film resource card.

- Verified lawful purchase, rental, subscription, streaming, or library links.

- Regional and availability disclaimer.

Excluded:

- Ebook reader.

- Hosted audiobook player containing the full work.

- Full-length film player.

- Copyrighted source-media downloads.

- Public Nextcloud shares containing unauthorized copies.

### Venues — /wedding/venues

Purpose:

- Present the active venue configuration.

- Provide confirmed outer times, addresses, maps, entrances, parking, accessibility, and contingency information.

- Describe reception service without an internal run-of-show.

#### Configuration A

- Warinanco ceremony, 10:30 a.m.–12:00 p.m.

- Guest travel, 12:00–12:30 p.m.; label as travel, not cocktail hour.

- Sphinx reception, 12:30–4:30 p.m.

- Buffet brunch throughout reception.

- Dancing and festivities at various intervals.

#### Configuration B

- Sphinx ceremony and reception, 11:30 a.m.–4:30 p.m.

- One combined block.

- No invented ceremony-ending or reception-starting time.

- Buffet brunch throughout the reception portion.

- Dancing and festivities at various intervals.

Do not publish exact times for flexible internal activities or an unconfirmed mimosa station.

### Travel — /wedding/travel

Required:

- Hotel-block dates.

- Hotel name, address, rate, deadline, booking link, and accessibility once confirmed.

- Active-configuration parking and map guidance.

- Train information.

- Airport information.

- Local transportation.

- Taxi and ride-sharing guidance without guarantees.

- Driving guidance.

- Travel accessibility notes.

- Day-of contact only if approved.

Configuration A may identify 12:00–12:30 p.m. as the travel window. Configuration B must not invent an internal transition.

### Schedule — /wedding/schedule

Purpose:

- Provide a concise guest-planning schedule.

- Show confirmed outer event blocks.

- Avoid a binding internal run-of-show.

#### Configuration A

- Ceremony: Warinanco Park, 10:30 a.m.–12:00 p.m.

- Guest travel: 12:00–12:30 p.m.

- Reception: Sphinx, 12:30–4:30 p.m.

- Broad reception statement.

#### Configuration B

- Ceremony and reception: Sphinx, 11:30 a.m.–4:30 p.m.

- Broad reception statement.

- No separate internal transition time.

Do not publish:

- Private setup or wedding-party timing.

- Formal cocktail hour.

- Formal dinner block.

- Fixed dancing period.

- Exact times for speeches, toasts, cake, photographs, buffet activity, or similar milestones.

- Unconfirmed mimosa-station information.

### FAQ — /wedding/faq

Required topics include:

- Children.

- Plus-one eligibility.

- Attire, hats, costumes, and anachronism.

- Parking.

- Buffet-style brunch.

- No formal cocktail hour.

- No formal dinner.

- Flexible dancing.

- Dietary response process.

- Accessibility information.

- Photography.

- Weather and fallback.

- Active event configuration.

- Hotel details.

- RSVP revisions and blank forms.

- Invalid codes.

- Printed alternative.

- Ceremony and reception locations.

- Email or text confirmation.

- RSVP privacy.

- Gifts and no registry.

- Thematic resource links.

- Mimosa station only if confirmed.

### Gallery — /wedding/gallery

Launch state:

- Intentional Coming Soon heading and message.

- No image required.

- No empty gallery controls.

Post-wedding state:

- Albums or categories.

- Optimized previews.

- Lazy loading.

- Captions and accessible descriptions.

- Original-resolution downloads separated from previews.

- Approved rights and privacy review.

### Privacy — /wedding/privacy

Required topics:

- Invitation-code use.

- Attendance, decline, plus-one, age totals, and dietary information.

- Confirmation method and destination.

- SMS authorization where applicable.

- Blank forms and partial revisions.

- Private backend merging and validation.

- Google Sheets and required backend services.

- Couple and authorized-administrator access.

- Guest and administrative confirmation delivery.

- Retention standard.

- Assistance and correction.

- Reasonable safeguards and security limitations.

### Wedding-Site Not Found — /wedding/not-found

Required:

- Wedding-specific explanation.

- Links to Home, RSVP, Venues, and FAQ.

- No generic stack trace, server path, or framework error.

## Step 4: Define Public and Personalized Boundaries

### Public Content

Public content includes:

- General wedding information.

- Active event configuration.

- Theme and attire.

- Our Story.

- Lawful external resources.

- Venue and travel information approved for publication.

- Concise Schedule.

- FAQ and gifts.

- Gallery launch and approved post-wedding content.

- Privacy.

### Personalized Content

Personalized content may include only what is needed for the validated party’s form and confirmation:

- Party display name or greeting.

- Singular or plural wording mode.

- Maximum attendance.

- Plus-one eligibility.

- Permitted question schema.

- Deadline and revision policy.

- Complete current guest-facing confirmation after successful storage.

- Confirmation-delivery status.

The form response must not include:

- Other invitation codes.

- Other parties.

- Stored RSVP answers.

- Stored confirmation destinations.

- Spreadsheet row numbers.

- Private notes.

- Worksheet names unless technically unavoidable and never guest-facing.

- Google, email, or SMS credentials.

- Unneeded administrative flags.

## Step 5: Define Error and Transitional Experiences

Document these states in sitemap.md, page-outlines.md, and wireframes.md.

### Lookup in Progress

- Announce progress.

- Prevent duplicate requests.

### Invalid Invitation Code

Approved message:

We could not locate an invitation associated with that code. Please check the code as printed on your invitation and try again.

Do not reveal close matches, one-character errors, names, or record counts.

### RSVP Service Unavailable

Use guest-safe wording, provide assistance, and hide stack traces, Google errors, workbook names, server paths, and provider details.

### Validation Failure

- Provide an error summary.

- Preserve completed current-page inputs.

- Associate messages with controls.

- Move focus appropriately.

### Submission in Progress

- Disable repeated submission.

- Announce progress.

- Use a client submission identifier or equivalent idempotency protection.

### Submission Uncertain

Use when the browser loses the response and cannot determine whether storage succeeded.

- Explain uncertainty.

- Warn against repeated blind submission.

- Provide a safe verification, retry, or assistance path.

### Stored Successfully with Delivery Warning

- State clearly that the RSVP was recorded.

- Identify the failed delivery category where appropriate.

- Do not ask the guest to resubmit.

### RSVP Closed

- State that online initial submissions and revisions are closed.

- Show the deadline.

- Provide late-change assistance instructions.

- Do not expose personalized data.

### Confirmation Refresh without State

- Explain that the temporary summary is unavailable.

- Say the RSVP may already have been recorded.

- Direct the guest to the selected confirmation channel, RSVP entry, or assistance.

### Wedding-Site Not Found

Render the approved wedding-specific page.

## Step 6: Create Mobile-First Low-Fidelity Wireframes

Use docs/wireframes.md.

Create wireframes for:

- Shared header and footer.

- Home, Configuration A and B.

- RSVP entry.

- Lookup.

- Invalid code.

- Validated blank form.

- Validation failure.

- Submission in progress.

- Submission uncertain.

- Confirmation, initial and revision.

- Delivery warnings.

- Confirmation refresh fallback.

- RSVP closed.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues, Configuration A and B.

- Travel, Configuration A and B.

- Schedule, Configuration A and B.

- Conditional confirmed mimosa variant.

- FAQ shared and configuration states.

- Gallery Coming Soon and post-wedding.

- Privacy.

- Not Found.

Each wireframe shows:

- Header.

- Menu.

- Page heading.

- Main sections.

- Primary controls.

- Form placement where applicable.

- Footer.

- Mobile stacking order.

Do not begin final decorative watercolor styling during this step. The purpose is information placement, state behavior, and responsive order.

## Step 7: Create the Separate Link and Asset Inventory

Use docs/link-inventory.md as a separate file from content-inventory.md.

Each row records:

- Stable ID.

- Page.

- Link or asset.

- Type.

- Whether the final URL or file is available.

- Owner.

- Verification required.

- Source content item.

- Launch requirement.

- Notes.

The inventory includes:

- Homepage hero asset.

- Static QR destination.

- RSVP assistance email action.

- Theme palette and inspiration assets.

- Design-guide downloads.

- Book, audiobook, and film sources.

- Warinanco and Sphinx maps.

- Hotel booking, map, and accessibility resources.

- Recommended travel links.

- Post-wedding photographs, videos, previews, and downloads.

- Rights, accessibility, technical, contract, and post-wedding review status.

Do not add copyrighted images or source-media files to public assets until their use is confirmed as appropriate.

# Phase 2 Completion Checklist

Phase 2 is complete when:

- Every browser-facing page has a stable canonical route.

- RSVP personalization remains on /wedding/rsvp/ without code-bearing URLs.

- No route or component is created per invitation.

- Main navigation order and behavior are final.

- Our Story and Privacy are full public pages.

- Every page has a written purpose, required sections, and exclusions.

- Public and personalized boundaries are documented.

- Active event configurations are centralized.

- The flexible reception policy is reflected across affected pages.

- Error, warning, uncertain, delivery-failure, refresh, closed, and Not Found states are documented.

- Mobile-first wireframes exist.

- A separate link and asset inventory exists.

- Read, Listen, and Watch contains no hosted-media feature.

- Gallery launch state is defined.

- All Phase 2 artifacts are mutually consistent.

# Phase 3 — Design the RSVP System

## Phase 3 Objective

Specify how one reusable RSVP application transforms a private invitation-party configuration into a blank personalized form, accepts initial or partial revised responses, stores one authoritative current RSVP with version history, and sends complete confirmations without exposing private data in the browser or URL.

The Phase 3 design must implement the closed party-level question set. It must not recreate individual named-guest forms, direct personalized links, stored-answer prefilling, per-person dietary questions, accessibility questions, travel questions, or message fields.

## Step 1: Document the RSVP Data Flow

Place the following in docs/rsvp-system-design.md.

Guest opens /wedding/rsvp/
        |
        v
Guest manually enters invitation code
        |
        v
React performs usability normalization for display
        |
        v
React POSTs the code in the request body to /wedding/api/rsvp/lookup
        |
        v
Express independently normalizes, rate-limits, and validates the code
        |
        +---- Malformed or unknown code
        |          |
        |          v
        |    Return guest-safe neutral result
        |
        v
Backend loads the private invitation-party configuration
        |
        v
Backend selects permitted questions and wording
        |
        v
Backend returns a limited schema with no stored answers
        |
        v
React renders the blank personalized form on /wedding/rsvp/
        |
        v
Guest completes an initial RSVP or selected revision fields
        |
        v
React performs usability validation
        |
        v
React POSTs invite code, confirmation data, client submission ID,
and submitted changes to /wedding/api/rsvp/submit
        |
        v
Express normalizes and revalidates the invitation code
        |
        v
Backend verifies deadline, authorization, values, and idempotency
        |
        v
Backend determines initial versus revision
        |
        +---- Revision
        |       |
        |       v
        |   Load current stored RSVP
        |       |
        |       v
        |   Merge submitted fields; omitted fields remain unchanged
        |
        v
Backend clears incompatible dependent values and validates the
complete resulting RSVP
        |
        +---- Invalid, unauthorized, or contradictory state
        |          |
        |          v
        |    Return field and form errors without revealing stored values
        |
        v
Backend writes the new version and updates the current-response record
        |
        v
Backend attempts protected administrative email
        |
        v
Backend attempts guest email or SMS according to selected method
        |
        v
Backend records delivery results separately from RSVP content
        |
        v
Backend returns limited complete guest-facing confirmation data
        |
        v
React navigates to /wedding/rsvp/confirmation using temporary state
        |
        v
React displays success or success-with-delivery-warning

## Step 2: Define Invitation-Code Normalization

Use the following rules on both client and server, with the server authoritative:

- Convert the received value to a string.

- Remove leading and trailing whitespace.

- Remove internal ordinary whitespace.

- Remove hyphens.

- Convert letters to uppercase.

- Reject remaining characters outside A–Z and 0–9.

- Confirm exactly six characters remain.

- Use the six-character value for internal lookup.

- Format as XXX-XXX only for guest-facing display.

| Guest entry | Normalized | Display | Result |
| --- | --- | --- | --- |
| 7AQ-3M8 | 7AQ3M8 | 7AQ-3M8 | Accepted |
| 7aq-3m8 | 7AQ3M8 | 7AQ-3M8 | Accepted |
| 7AQ3M8 | 7AQ3M8 | 7AQ-3M8 | Accepted |
| 7aq 3m8 | 7AQ3M8 | 7AQ-3M8 | Accepted |
| 7AQ_3M8 | — | — | Rejected |
| 7AQ-3M | — | — | Rejected |
| 7AQ-3M88 | — | — | Rejected |

The runtime does not need to enforce the original code-generation rule requiring a minimum number of letters. Runtime checks format and existence only.

## Step 3: Define the Sole RSVP Access Method

### Static QR and Manual Entry

All invitations open the public homepage. The guest selects RSVP and enters the printed code at:

/wedding/rsvp/

Behavior:

- Guest enters the printed code.

- Client cleans formatting for usability.

- Client submits the code in a POST request body.

- Browser URL remains /wedding/rsvp/.

- Backend independently normalizes and validates.

- Valid code returns a limited blank-form schema.

- Invalid or unknown code returns the neutral state.

There is no direct personalized browser link.

## Step 4: Define the Preliminary Backend Endpoints

Record the contract in docs/rsvp-api-contract.md.

### Health Check

GET /wedding/api/health

Purpose:

- Confirm that the wedding application is running.

- Do not query or expose invitation or RSVP data.

Example:

{
  "status": "ok"
}

### Look Up a Form Schema

POST /wedding/api/rsvp/lookup

Request:

{
  "inviteCode": "7AQ-3M8"
}

The code is sent in the body, not in a URL path or query string.

Possible results:

- 200 — valid active invitation; limited blank schema returned.

- 400 — malformed code.

- 404 — no matching invitation.

- 410 — online RSVP closed, if lookup remains available only to show closed information.

- 429 — excessive attempts.

- 503 — lookup service unavailable.

The guest-facing UI normally uses the same neutral wording for malformed and unknown codes. The API may retain distinct status codes for logging and control flow, provided logs do not expose codes unnecessarily.

### Submit an Initial or Revised RSVP

POST /wedding/api/rsvp/submit

Purpose:

- Accept a valid initial response.

- Accept a valid partial revision.

- Determine initial versus revision server-side.

- Merge revision fields with the current response.

- Validate the complete resulting RSVP.

- Store one new version and update the current-response pointer.

- Attempt protected administrative email.

- Attempt guest email or SMS.

- Return complete current guest-facing confirmation data and delivery status.

Possible results:

- 201 — new response created and stored.

- 200 — revision stored, or idempotent repeat resolved safely.

- 400 — malformed or contradictory payload.

- 403 — unauthorized field or plus-one answer.

- 409 — true version conflict where expected-version checking is used.

- 410 — deadline has passed.

- 429 — excessive submissions.

- 503 — storage or core backend unavailable before RSVP storage.

A guest or administrative delivery failure after successful storage is returned as a successful RSVP result with warning status, not as a generic storage failure.

## Step 5: Define the Invitation Configuration Shape

Place fictional examples in docs/rsvp-example-configurations.json.

Do not put real invitation configurations in a public frontend directory or public repository.

[
  {
    "inviteCode": "7AQ3M8",
    "partyId": "party-example-001",
    "partyDisplayName": "The Example Household",
    "greeting": "Welcome, Example Family!",
    "wordingMode": "plural",
    "maximumAttendance": 4,
    "plusOneAllowed": false,
    "questionIds": [
      "eventAttendance",
      "declineAttendance",
      "attendanceTotals",
      "dietaryPreferences"
    ],
    "responsePolicy": {
      "maySubmit": true,
      "mayRevise": true,
      "revisionDeadline": "2027-03-01T23:59:00-05:00",
      "timeZone": "America/New_York"
    },
    "active": true,
    "environment": "development"
  },
  {
    "inviteCode": "L2X9R4",
    "partyId": "party-example-002",
    "partyDisplayName": "Example Guest",
    "greeting": "Welcome, Example Guest!",
    "wordingMode": "singular",
    "maximumAttendance": 2,
    "plusOneAllowed": true,
    "questionIds": [
      "eventAttendance",
      "declineAttendance",
      "plusOneAttendance",
      "attendanceTotals",
      "dietaryPreferences"
    ],
    "responsePolicy": {
      "maySubmit": true,
      "mayRevise": true,
      "revisionDeadline": "2027-03-01T23:59:00-05:00",
      "timeZone": "America/New_York"
    },
    "active": true,
    "environment": "development"
  }
]

Configuration guidance:

- wordingMode is explicit; do not infer grammar in the browser.

- maximumAttendance includes every attendee represented in the four totals, including an attending plus one.

- plusOneAllowed controls whether plusOneAttendance is sent.

- No guests array is needed to render the approved substantive form.

- Do not include accessibility, lodging, travel, message, entrée, named-child, or per-person dietary flags.

- Test configurations must be clearly fictional and disabled or absent in production.

## Step 6: Define the Question Schema Shape

The complete production question bank belongs to Phase 4, but Phase 3 defines the common structure.

Recommended schema fields:

| Field | Purpose |
| --- | --- |
| id | Permanent internal identifier. |
| scope | party or operational; no named-guest scope is required. |
| type | Checkbox group, radio, number group, textarea, email, tel, or consent. |
| label | Guest-facing default label. |
| labelVariants | Singular and plural wording where required. |
| requiredOnInitial | Whether a complete initial response requires the field. |
| requiredWhenVisible | Whether a visible submitted field must be valid. |
| options | Allowed values. |
| displayCondition | Rule controlling visibility. |
| validation | Length, format, range, and allowed-value rules. |
| patchBehavior | Omit, replace, clear, or explicit zero semantics. |
| clearBehavior | How dependent stored data is cleared safely. |
| helpText | Optional instructions. |

Example party-level dietary schema:

{
  "id": "dietaryPreferences",
  "scope": "party",
  "type": "textarea",
  "label": "Please list any food allergies or dietary preferences for the members of your party.",
  "requiredOnInitial": false,
  "requiredWhenVisible": false,
  "displayCondition": {
    "all": [
      { "answerIncludes": ["eventAttendance", "reception"] },
      { "sumGreaterThan": ["attendanceTotals", 0] }
    ]
  },
  "validation": {
    "maximumLength": 1000
  },
  "patchBehavior": {
    "omittedOnRevision": "leaveUnchanged",
    "replaceOperation": "replace",
    "clearOperation": "clear"
  }
}

Recommended permanent substantive IDs:

- eventAttendance

- declineAttendance

- plusOneAttendance

- attendanceTotals

- dietaryPreferences

Recommended operational IDs:

- confirmationMethod

- confirmationEmail

- confirmationMobile

- smsAuthorization

Visible labels may be revised later; IDs remain stable.

## Step 7: Define the Limited Blank-Form Response

The backend must not return the complete private invitation configuration or any stored response.

Example:

{
  "invitation": {
    "displayCode": "7AQ-3M8",
    "partyDisplayName": "The Example Household",
    "greeting": "Welcome, Example Family!",
    "wordingMode": "plural",
    "maximumAttendance": 4,
    "plusOneAllowed": false,
    "deadline": "2027-03-01T23:59:00-05:00",
    "timeZone": "America/New_York",
    "mayRevise": true
  },
  "questions": [
    {
      "id": "eventAttendance",
      "scope": "party",
      "type": "checkbox-group",
      "labelVariants": {
        "singular": "I will be attending (check all that apply):",
        "plural": "We will be attending (check all that apply):"
      },
      "options": [
        { "value": "ceremony", "label": "Ceremony" },
        { "value": "reception", "label": "Reception" }
      ]
    },
    {
      "id": "declineAttendance",
      "scope": "party",
      "type": "checkbox",
      "labelVariants": {
        "singular": "Regretfully, I am unable to attend.",
        "plural": "Regretfully, we are unable to attend."
      }
    },
    {
      "id": "attendanceTotals",
      "scope": "party",
      "type": "number-group",
      "fields": [
        { "id": "adults21Plus", "minimum": 0 },
        { "id": "youngAdults18To20", "minimum": 0 },
        { "id": "children3To17", "minimum": 0 },
        { "id": "childrenUnder3", "minimum": 0 }
      ]
    },
    {
      "id": "dietaryPreferences",
      "scope": "party",
      "type": "textarea",
      "maximumLength": 1000
    }
  ],
  "confirmationOptions": {
    "email": true,
    "textMessage": true,
    "smsAuthorizationRequired": true
  },
  "existingResponse": null
}

The response must not include:

- Stored RSVP answers.

- Stored confirmation method or destination.

- Other invitation codes or parties.

- Named guest IDs for individual attendance.

- Private notes.

- Workbook row numbers.

- Credentials.

- Administrative delivery addresses.

- Internal worksheet names.

- Unneeded flags.

## Step 8: Define Submission and Partial-Revision Payloads

Use a predictable changes structure and an idempotency identifier.

### Initial Email Confirmation Example

{
  "inviteCode": "7AQ-3M8",
  "clientSubmissionId": "8bd89bda-28bf-4d4c-a830-2a299d40d57c",
  "confirmation": {
    "method": "email",
    "email": "guest@example.com"
  },
  "changes": {
    "eventAttendance": {
      "operation": "replace",
      "value": ["ceremony", "reception"]
    },
    "declineAttendance": {
      "operation": "replace",
      "value": false
    },
    "attendanceTotals": {
      "operation": "replace",
      "value": {
        "adults21Plus": 2,
        "youngAdults18To20": 0,
        "children3To17": 1,
        "childrenUnder3": 0
      }
    },
    "dietaryPreferences": {
      "operation": "replace",
      "value": "One guest has a tree-nut allergy."
    }
  }
}

### Partial Revision with Text Confirmation and Explicit Clear

{
  "inviteCode": "7AQ-3M8",
  "clientSubmissionId": "49cf96ba-69a6-44d5-95f8-df54aa39b9af",
  "expectedVersion": 2,
  "confirmation": {
    "method": "textMessage",
    "mobile": "+15555550123",
    "smsAuthorization": true
  },
  "changes": {
    "attendanceTotals": {
      "operation": "replace",
      "value": {
        "adults21Plus": 2,
        "youngAdults18To20": 0,
        "children3To17": 0,
        "childrenUnder3": 0
      }
    },
    "dietaryPreferences": {
      "operation": "clear"
    }
  }
}

In the revision example, omitted attendance selections remain unchanged. An explicit zero changes a prior positive age-category count. The explicit clear operation removes the dietary response.

### Backend Validation and Merge Procedure

The backend must:

- Normalize and validate the invitation code.

- Confirm the invitation is active.

- Confirm the server time is before the deadline.

- Rate-limit and apply duplicate-submission protection.

- Validate clientSubmissionId or equivalent idempotency key.

- Determine whether a current response exists.

- Validate the selected confirmation method and destination.

- Require applicable SMS authorization.

- Reject unknown or unauthorized field IDs.

- Reject plus-one data when not authorized.

- For an initial response, require all fields needed for a complete result.

- For a revision, load the current response.

- Apply only submitted replacement, zero, and clear operations.

- Treat omitted RSVP fields as unchanged.

- Enforce mutual exclusivity between attendance and decline.

- Clear dependent values that become inapplicable.

- Require positive totals when attending at least one event.

- Require all totals to be zero when declining.

- Confirm totals do not exceed maximumAttendance.

- Confirm an attending plus one is represented within the total.

- Accept dietary information only when Reception is selected and attendance is positive.

- Enforce text length and format limits.

- Validate the complete merged state.

- Write one new version and update the current-response record atomically where practical.

- Record whether the action was initial or revision.

- Attempt confirmations only after storage succeeds.

### Step 8A: Define Confirmation Delivery

### Guest Confirmation

The invited party receives the complete current RSVP through the selected method.

The confirmation includes:

- Invited party or household name where appropriate.

- Initial-versus-revision designation.

- Ceremony and Reception selections or decline.

- Plus-one Yes/No where applicable.

- All four age totals.

- Overall attendance total.

- Party-level dietary response.

- Timestamp.

- Deadline and revision instructions.

- Assistance information.

Email and SMS may differ in formatting, but not in substantive content. SMS may use multiple segments.

### Protected Administrative Confirmation

The couple receives a protected private email after every stored initial submission or revision.

It includes:

- Invitation code or approved party identifier.

- Party name.

- Initial-versus-revision designation.

- Complete current attendance or decline state.

- Complete plus-one answer where applicable.

- Complete age totals and overall total.

- Complete party-level dietary response.

- Guest confirmation method and destination supplied for that submission.

- New version.

- Timestamp.

This complete administrative email is an approved exception to the general rule against placing sensitive answers in ordinary alerts. It must be sent only to the approved administrative address and must not be reproduced in ordinary logs, analytics, or public responses.

### Delivery Order and Failure Handling

- Store the RSVP.

- Attempt administrative email.

- Attempt guest email or SMS.

- Record each result separately.

- Return success even when storage succeeded and delivery failed.

- Include a guest-safe delivery warning.

- Permit authorized manual resend without changing the RSVP version.

Credentials and recipient addresses remain in backend configuration or secrets.

## Step 9: Define Conditional and Dependency Rules

| Condition | Required result |
| --- | --- |
| Party selects Ceremony, Reception, or both | Decline must be false. |
| Party selects decline | Clear event selections, plus-one attendance, positive totals, and dietary response. |
| No event selected and decline not selected on an initial response | Validation error. |
| Reception selected and total is positive | Dietary field may be shown and accepted. |
| Ceremony only selected | Dietary field is hidden or cleared because no reception meal is selected. |
| Plus one is authorized and party attends | Show plus-one Yes/No. |
| Plus one is not authorized | Do not send the question; reject submitted plus-one data. |
| Plus one changes from Yes to No | Clear any plus-one-dependent state and validate totals. |
| Party attends | Four age totals are required for an initial response. |
| Party declines | All age totals become zero. |
| Total exceeds invitation maximum | Reject. |
| Confirmation method is Email | Require valid email; ignore or reject unneeded mobile data according to the contract. |
| Confirmation method is Text Message | Require valid SMS-capable mobile and required authorization. |
| Revision field is omitted | Leave stored value unchanged. |
| Revision field uses replace | Replace stored value. |
| Revision field uses explicit zero | Replace prior positive number with zero. |
| Revision field uses clear | Remove the stored optional value. |
| Controlling answer changes | Clear newly inapplicable dependent values before final validation. |

The server must enforce every rule regardless of browser visibility.

## Step 10: Define RSVP Interface States

Design React around explicit states.

### State 1 — Entry Ready

- Manual code field available.

- Written deadline displayed.

- Countdown shown only in final month.

### State 2 — Looking Up Invitation

- Progress announced.

- Repeated lookup prevented.

### State 3 — Invalid Invitation

- Neutral message.

- Editable entered value.

- No information disclosure.

### State 4 — Service Unavailable

- Guest-safe message.

- Assistance information.

### State 5 — Validated Blank Form

- Personalized greeting and wording.

- No stored answers or destinations.

- Initial/revision instructions.

### State 6 — Validation Failure

- Error summary and field messages.

- Current page-entered values preserved.

- Focus managed accessibly.

### State 7 — Submitting

- Submit disabled.

- Progress announced.

- Duplicate action prevented.

### State 8 — Submission Uncertain

- Browser cannot confirm storage result.

- Warn against blind repeated submission.

- Provide safe next action.

### State 9 — Confirmed Initial Submission

- Success heading.

- Complete current RSVP.

- Delivery status.

- Revision instructions.

### State 10 — Confirmed Revision

- Success heading identifies revision.

- Complete merged RSVP.

- New version/time.

- Delivery status.

### State 11 — Stored with Delivery Warning

- State clearly that storage succeeded.

- Explain guest or administrative delivery warning safely.

- Do not request resubmission.

### State 12 — Confirmation Refresh Fallback

- Temporary summary unavailable.

- RSVP may already have been recorded.

- Check selected confirmation method or return to RSVP/assistance.

### State 13 — RSVP Closed

- No editable form.

- Deadline and assistance information.

## Step 11: Create Fictional Invitation Archetypes

Use clearly fictional development-only codes. Do not activate them in production.

### Archetype A — Singular, No Plus One

- wordingMode: singular.

- Maximum attendance: 1.

- Plus one: false.

- Tests “I” and “I am” wording.

### Archetype B — Plural Household, No Plus One

- wordingMode: plural.

- Maximum attendance: 4.

- Plus one: false.

- Tests adult and child age totals without named-child controls.

### Archetype C — Singular, Plus One Eligible

- Maximum attendance: 2.

- Plus one: true.

- Tests conditional plus-one Yes/No and total inclusion.

### Archetype D — Plural, Plus One Eligible

- Maximum attendance greater than party baseline.

- Tests plural wording, plus-one authorization, and maximum validation.

### Archetype E — Ceremony Only

- Party selects Ceremony but not Reception.

- Dietary response is hidden or cleared.

### Archetype F — Reception Only

- Party selects Reception but not Ceremony.

- Positive totals and optional dietary response are accepted.

### Archetype G — Entire Party Declines

- Decline clears attendance selections, plus-one state, totals, and dietary response.

- Confirmation still requires a delivery method.

### Archetype H — Existing Response Revision

- Backend has an existing fictional response.

- Form loads blank.

- Submitted fields merge with stored state.

- Omitted fields remain unchanged.

- Confirmation displays the complete merged result.

## Step 12: Define Preliminary RSVP Test Cases

Place the full list in docs/rsvp-test-cases.md.

### Code and Lookup Tests

- Valid uppercase formatted code.

- Valid lowercase formatted code.

- Valid code without hyphen.

- Valid code with internal spaces.

- Too-short code.

- Too-long code.

- Punctuation or underscore.

- Correctly formatted but unknown code.

- Repeated invalid attempts and rate limiting.

- Manual-entry lookup.

- Code submitted in request body.

- Browser URL remains /wedding/rsvp/.

- No code in path, query, fragment, metadata, analytics, or referrer.

- Disabled development code rejected in production.

- Lookup service unavailable.

### Configuration Tests

- Singular wording.

- Plural wording.

- Wording mode supplied by configuration rather than inferred.

- Plus-one eligible.

- Plus-one ineligible.

- Maximum attendance 1.

- Larger household maximum.

- Active and inactive invitation records.

- No guest array required for rendering.

- No accessibility, travel, message, entrée, plus-one-name, or named-child question IDs.

### Blank-Form and Privacy Tests

- Initial form loads blank.

- Revision form loads blank.

- Stored attendance is not returned.

- Stored dietary response is not returned.

- Stored email or mobile is not returned.

- Other party data is not returned.

- Response headers use Cache-Control: no-store.

- RSVP pages are excluded from indexing.

- Logs redact codes, answers, and confirmation destinations.

### Attendance Tests

- Ceremony only.

- Reception only.

- Ceremony and Reception.

- Entire party declines.

- Attendance and decline submitted together.

- Initial response with neither attendance nor decline.

- Decline clears prior positive attendance.

- Attendance replacing prior decline.

### Plus-One Tests

- Eligible party selects Yes.

- Eligible party selects No.

- Ineligible party submits plus-one data maliciously.

- Plus-one Yes is counted within maximum attendance.

- Plus-one changes from Yes to No.

- No plus-one name field exists.

### Attendance-Total Tests

- Valid positive total.

- Every age category zero while attending.

- Total exceeds maximum.

- Negative number.

- Decimal number.

- Non-numeric value.

- Explicit zero replaces prior positive category.

- Children represented only through approved age totals.

- Overall total calculation is correct.

### Dietary Tests

- Reception attendee supplies dietary response.

- Reception attendee supplies no dietary response.

- Ceremony-only party submits dietary response.

- Declining party submits dietary response.

- Revision replaces dietary response.

- Revision explicitly clears dietary response.

- Omitted dietary field remains unchanged.

- Excessively long dietary text.

### Initial and Revision Tests

- First complete submission.

- Valid partial revision.

- Revision with only confirmation fields and no RSVP changes.

- Omitted revision field remains unchanged.

- Submitted replacement overwrites prior value.

- Explicit clear removes prior optional value.

- Complete merged state fails validation.

- Expected-version conflict.

- Multiple revisions before deadline.

- Revision after deadline.

- Latest valid version controls reporting.

- Superseded versions are not double-counted.

- Access from a second device.

### Confirmation Method Tests

- Valid email confirmation.

- Missing email when Email selected.

- Invalid email format.

- Valid text-message confirmation.

- Missing mobile when Text Message selected.

- Invalid mobile format.

- Missing required SMS authorization.

- Email data submitted when Text Message selected.

- Mobile data submitted when Email selected.

- Multi-segment SMS content contains complete RSVP.

### Storage, Idempotency, and Delivery Tests

- Storage succeeds; both deliveries succeed.

- Storage succeeds; guest email fails.

- Storage succeeds; guest SMS fails.

- Storage succeeds; administrative email fails.

- Storage succeeds; both deliveries fail.

- Delivery retry does not create a new RSVP version.

- Manual resend does not alter RSVP content.

- Spreadsheet unavailable before storage.

- Double-click Submit.

- Repeated request with same clientSubmissionId.

- Network failure before response.

- Browser refresh during submission.

- Submission uncertain state.

- Retry after uncertain result does not duplicate attendance.

### Confirmation-Page Tests

- Initial confirmation shows complete current RSVP.

- Revision confirmation shows complete merged RSVP.

- Confirmation identifies method without overexposing destination.

- Delivery warning still states RSVP was recorded.

- Refresh with temporary state.

- Refresh without temporary state.

- No sensitive data in confirmation URL.

### Deadline and Countdown Tests

- Before February 1: written deadline only.

- February 1 at 12:00 a.m. EST: countdown begins.

- Guest device in another timezone.

- Guest device clock is incorrect.

- One second before deadline accepted if server receives it in time.

- At deadline rejected.

- After deadline closed state.

### Accessibility Tests

- All controls have visible labels.

- Grouped attendance and totals have accessible legends.

- Keyboard-only completion.

- Visible focus.

- Error summary navigation.

- Required fields not identified by color alone.

- Enlarged text.

- Reduced motion.

- Screen-reader announcement of progress, errors, and success.

## Step 13: Document Confirmation Refresh Behavior

Use temporary navigation state for the initial confirmation implementation.

After successful storage:

- Display the complete summary returned by the server.

- Store no sensitive summary data in the URL.

- Identify delivery status.

- If the confirmation route is refreshed without state, display wording equivalent to:

The on-screen RSVP summary is no longer available. Your RSVP may already have been recorded. Please check the email or text-message confirmation you selected, return to the RSVP page to make a revision before the deadline, or contact us for assistance. Do not submit the same response repeatedly unless you are certain it was not recorded.

A short-lived confirmation token is not required for the initial implementation unless later testing demonstrates a specific need.

## Step 14: Establish Phase 3 Privacy and Security Rules

Add these mandatory rules to rsvp-system-design.md and the API contract:

- Invitation codes are access tokens, not passwords.

- No guest directory or code-recovery search.

- No close-match errors.

- No code-bearing browser routes.

- Lookup uses a request body, not a URL parameter.

- Personalized responses use Cache-Control: no-store.

- RSVP and confirmation routes are not indexed.

- Codes and answers are not sent to analytics.

- Private answers and confirmation destinations are omitted from ordinary logs.

- Rate limiting applies to lookup and submission.

- The frontend never connects directly to Google Sheets.

- Real invitation configurations never enter public source control.

- Google, email, and SMS credentials remain backend only.

- Server errors are translated into guest-safe messages.

- Administrative confirmations are protected private correspondence.

- The complete party-level dietary answer may appear in the protected administrative confirmation, but not in public responses or ordinary logs.

- Mobile numbers are used for transactional RSVP confirmations and not promotional messaging without separate authorization.

- Provider-required SMS disclosures must be finalized after provider selection.

- The public Privacy page must not promise absolute security.

- The retention period or standard must be decided before final privacy copy is approved.

# Phase 3 Completion Checklist

Phase 3 is complete when:

- The manual-entry-only data flow is documented.

- No direct personalized route remains in the design.

- Code normalization is finalized.

- Lookup and submission endpoints are specified.

- The lookup code is sent in the request body.

- Invitation configuration shape is party-level and contains no named-guest rendering dependency.

- Singular/plural wording mode is explicit.

- The closed substantive question set is represented.

- Operational confirmation fields are separate from substantive questions.

- Limited browser response contains no stored answers or destinations.

- Initial and partial-revision payloads are defined.

- Omit, replace, zero, and clear semantics are defined.

- Complete merged-state validation is defined.

- Idempotency and duplicate prevention are defined.

- Guest email/SMS and protected administrative email behavior are defined.

- Complete current RSVP content is defined for all confirmations.

- Delivery failures do not undo or duplicate storage.

- Conditional rules are documented.

- All React interface states are documented.

- At least six fictional archetypes exist.

- Preliminary test cases cover routes, privacy, blank forms, revisions, confirmation channels, delivery failure, and deadlines.

- Refresh fallback uses uncertainty-safe wording.

- Privacy and security rules are documented.

- The design does not assume a fixed number of invitation records.

- No real guest data is placed in public frontend files or examples.

# Combined Phase 1–3 Completion Review

Do not proceed into the complete Phase 4 question-bank implementation or project-code setup until each answer below is “yes.”

## Scope

- Do I know exactly which pages and states must be available when invitations are mailed?

- Have I separated launch features from post-wedding features?

- Have I documented what the website will not host?

- Are both event configurations complete and centrally controlled?

- Is the flexible reception schedule policy reflected consistently?

## Content

- Does every page have a purpose and outline?

- Do I know which content is ready and which remains pending?

- Is the pending mimosa station excluded from confirmed guest copy?

- Have I identified every external link and local asset?

- Have I separated content-inventory.md and link-inventory.md?

## Routes

- Does every public page have a stable /wedding/ route?

- Does RSVP remain on /wedding/rsvp/ after validation?

- Are invitation codes absent from all browser URLs?

- Are transactional and error states accounted for?

- Do nested-route refreshes work?

## RSVP

- Can one renderer support every invitation configuration?

- Is the party-level question set closed and unambiguous?

- Is singular/plural wording configuration-driven?

- Do all forms load blank?

- Are partial revision and explicit clear semantics documented?

- Is the data sent to the browser strictly limited?

- Can the backend reject unauthorized fields and plus-one answers?

- Can the backend validate the complete merged state?

- Are current and superseded versions distinguished?

- Are duplicate submissions prevented?

- Are email and SMS guest confirmations supported?

- Does the protected administrative confirmation contain the complete current RSVP?

- Do delivery failures avoid duplicate or lost RSVP records?

## Privacy

- Is private invitation data excluded from public React source?

- Are all credentials backend only?

- Are invalid-code messages neutral?

- Are RSVP states excluded from search indexing and public caching?

- Are codes, answers, and destinations excluded from analytics and ordinary logs?

- Does the Privacy page explain blank forms, revisions, confirmations, access, and retention?

## Accessibility

- Are labels, groups, focus, errors, and status messages accessible?

- Is the mobile Menu clearly labeled and keyboard operable?

- Is new-tab behavior identified accessibly?

- Does color-palette content remain understandable without color alone?

## Portability

- Does the design avoid Windows-specific source paths?

- Does the design avoid hard-coded Ubuntu deployment directories?

- Are the same /wedding/ and /wedding/api/ paths used across environments?

- Are environment-specific values centralized?

Once all items are satisfied, Phase 4 may begin with creation of the complete production question bank and subsequent application setup.