# Wedding Website Development and Deployment Plan

## Loreweaver Creations Wedding Website

Fully revised through Phase 3 Step 11
Current project status: Phase 1 and Phase 2 documentation approved; Phase 3 Steps 1–11 complete; Phase 3 Step 12 is the next active project step.

# 1. Project Purpose

The Loreweaver Creations Wedding Website will be a responsive, self-hosted web application providing invited guests with wedding information and access to a personalized RSVP system.

The production wedding website will be available at:

https://www.loreweavercreations.com/wedding/

The wedding application will remain logically separate from the main Loreweaver Creations website while sharing the same domain.

The intended domain structure is:

loreweavercreations.com
│
├── /
│   └── Main Loreweaver Creations website
│
├── /wedding/
│   └── Wedding website and RSVP application
│
└── Other future applications or services

Development will take place first on a Windows PC. After development and local testing are complete, the source project will be transferred to the self-hosted Ubuntu server for production deployment.

The project must therefore avoid:

- Hard-coded Windows drive letters.

- Hard-coded Ubuntu filesystem paths inside application logic.

- Operating-system-specific development assumptions where a cross-platform alternative is practical.

- References to localhost scattered throughout application components.

- Copying Windows-installed node_modules directories to Ubuntu.

- Storing passwords, API keys, Google credentials, email credentials, SMS-provider credentials, or other secrets in source code.

- Folder names or application-relative paths that differ unnecessarily between development and production.

- Asset paths that assume the application is hosted at the domain root.

- Any browser route, query string, URL fragment, metadata field, analytics event, or referrer value containing an invitation code or RSVP information.

Source files should use project-relative paths, centralized configuration, and environment variables wherever practical.

# 2. Governing Project Documents

This Development and Deployment Plan is the master end-to-end roadmap for the project.

The detailed project documents remain authoritative for their respective subjects. Where this plan conflicts with a later approved project document or decision, the later approved project document or decision controls and this plan must be revised.

The documentation set is:

loreweaver-wedding-site/
└── docs/
    ├── requirements.md
    ├── content-inventory.md
    ├── link-inventory.md
    ├── decisions.md
    ├── sitemap.md
    ├── route-inventory.md
    ├── page-outlines.md
    ├── wireframes.md
    ├── rsvp-system-design.md
    ├── rsvp-api-contract.md
    ├── rsvp-example-configurations.json
    ├── rsvp-example-form-schemas.json
    └── rsvp-test-cases.md

The document:

Loreweaver Creations Wedding Website — Detailed Implementation Guide: Phases 1–3

provides the detailed planning procedure for Phases 1–3.

The current approved project documents supersede any obsolete examples that remain in earlier drafts of that guide.

# 3. Current Project Status

The project is currently in Phase 3 — RSVP System Design and Planning.

Completed:

- Phase 1 — Website Requirements.

- Phase 2 — Site Structure, Routes, Page Responsibilities, Wireframes, and Content Planning.

- Phase 3 Step 1 — Authoritative RSVP data flow.

- Phase 3 Step 2 — Invitation-code normalization.

- Phase 3 Step 3 — Sole RSVP access method.

- Phase 3 Step 4 — Preliminary backend endpoint contract.

- Phase 3 Step 5 — Invitation-configuration shape.

- Phase 3 Step 6 — Personalized form-schema shape.

- Phase 3 Step 7 — Successful lookup-response boundary.

- Phase 3 Step 8 — Submission and partial-revision payload model.

- Phase 3 Step 9 — Conditional and dependency rules.

- Phase 3 Step 10 — Explicit thirteen-state React RSVP interface model.

- Phase 3 Step 11 — Fictional development invitation archetypes and behavioral scenarios.

Remaining before Phase 3 is complete:

- Phase 3 Step 12 — Define preliminary RSVP test cases.

- Phase 3 Step 13 — Finalize confirmation-refresh behavior.

- Phase 3 Step 14 — Finalize Phase 3 privacy and security rules.

Application-code implementation begins after the Phase 3 planning documentation is complete.

# 4. Recommended Application Architecture

The application architecture is:

Guest Web Browser
        │
        ▼
React Wedding Website
     /wedding/
        │
        ▼
Express RSVP API
  /wedding/api/
        │
        ├── Validates invitation codes
        ├── Loads private invitation configuration
        ├── Constructs limited blank-form schemas
        ├── Validates initial and revised RSVPs
        ├── Reads/writes private Google Sheets data
        ├── Preserves current RSVP and version history
        ├── Applies submission idempotency
        ├── Sends guest email or SMS confirmations
        └── Sends protected administrative email confirmations

## React Frontend

The React frontend will provide:

- Public wedding-information pages.

- The public RSVP code-entry interface.

- The reusable blank personalized RSVP form.

- Conditional question rendering.

- Client-side usability validation.

- Accessible loading, error, uncertainty, warning, success, and closed states.

- The temporary post-submission confirmation experience.

- Responsive layouts for phone, tablet, laptop, and desktop browsers.

The React application must never contain the complete production invitation list or private RSVP records.

## Node.js and Express Backend

The backend will:

- Normalize invitation codes independently of the browser.

- Validate invitation codes against the private invitation source.

- Determine the applicable invitation-party configuration.

- Return only the information required to construct the applicable blank form.

- Validate every submitted field independently of frontend behavior.

- Determine whether a submission is an initial RSVP or revision.

- Merge partial revisions with the authoritative stored response.

- Apply dependent-value clearing rules.

- Validate the complete resulting RSVP.

- Store a new authoritative version.

- Maintain the current-response record.

- Preserve revision history.

- Apply idempotency and duplicate-submission protection.

- Attempt guest confirmation through email or text message.

- Attempt protected administrative confirmation through email.

- Record guest and administrative delivery outcomes separately.

- Apply rate limiting and other abuse protections.

- Keep Google, email, SMS, and administrative configuration private.

The frontend must not communicate directly with Google Sheets.

# 5. Delivery Scopes

The project has two principal delivery scopes.

## Invitation-Launch Version

The invitation-launch version must be operational, tested, and displaying the confirmed active event configuration before the printed invitations are mailed.

The invitations are intended to be mailed no earlier than October 1, 2026.

The invitation-launch version must include:

- Home.

- RSVP.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues.

- Travel.

- Schedule.

- FAQ.

- Gallery in its intentional Coming Soon state.

- Privacy.

- Wedding-site Not Found handling.

- Functional invitation lookup.

- Functional personalized blank RSVP forms.

- Initial submissions.

- Partial revisions.

- Guest email and text-message confirmation support.

- Protected administrative confirmations.

- Responsive design.

- Accessibility.

- Security protections.

- Production routing under /wedding/.

## Post-Wedding Scope

Post-wedding functionality includes:

- Published professional photographs.

- Approved guest photographs.

- Videos.

- Optimized gallery previews.

- Full-resolution downloads where appropriate.

- Wedding-owned downloadable materials.

- Long-term archival and keepsake content.

Post-wedding work must not delay the invitation-launch version.

# Phase 1 — Define the Website Requirements

## Objective

Establish what the website must do, what it must not do, who will use it, what information is public or private, and what must be available before invitations are mailed.

## Core Requirements

The website will provide:

- Wedding homepage.

- Custom invitation-code RSVP system.

- Online RSVP deadline of Monday, March 1, 2027 at 11:59 p.m. EST.

- Unlimited revisions before the deadline.

- Email or text-message guest confirmation.

- Protected administrative email confirmation.

- Theme and attire information.

- Dress-code color palette.

- Outfit inspiration.

- Dedicated Our Story page.

- Read, Listen, and Watch resource page.

- Ceremony and reception information.

- Travel information.

- Hotel-block information.

- Parking information.

- Guest-facing wedding schedule.

- Frequently asked questions.

- Gift guidance.

- Buffet-style brunch information.

- Post-wedding photo and video gallery.

- Public Privacy page.

The site will not publicly host or distribute copies of the thematic book, audiobook, or full-length movie.

Instead, the Read, Listen, and Watch page will provide lawful external links showing guests where those works can be purchased, rented, streamed, subscribed to, previewed, or borrowed where applicable.

## User Groups

### Public Visitors

Public visitors may view:

- Home.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues.

- Travel.

- Schedule.

- FAQ.

- Gallery.

- Privacy.

### Invited Parties

An invited party may:

- Open /wedding/rsvp/.

- Manually enter the invitation code printed on the invitation.

- Receive the applicable blank personalized RSVP form after successful backend validation.

- Submit an initial RSVP.

- Submit partial revisions before the deadline.

- Explicitly replace or clear permitted values.

- Select email or text message as the guest confirmation method.

- Receive a complete confirmation after every successful submission or revision.

- View the complete current guest-facing RSVP on the temporary confirmation page.

- Use the system from another browser or device by re-entering the printed invitation code.

### Couple and Authorized Administrators

The couple may:

- Maintain invitation configuration.

- Maintain singular/plural RSVP wording.

- Maintain maximum attendance.

- Maintain additional-guest allowances.

- Maintain question-profile assignments.

- Review current RSVPs.

- Review RSVP version history.

- Review guest confirmation method and destination.

- Review delivery status.

- Manually resend a failed guest confirmation.

- Maintain the active event configuration.

- Maintain public content.

- Publish post-wedding media.

Google Sheets will serve as the initial administrative interface.

No public administrative dashboard is required for the invitation-launch version.

# Phase 2 — Finalize Site Structure, Routes, Page Responsibilities, and Content Architecture

Phase 2 establishes the browser-facing application structure.

## Canonical Browser Routes

The canonical routes are:

/wedding/
/wedding/rsvp/
/wedding/rsvp/confirmation
/wedding/theme
/wedding/story
/wedding/read-listen-watch
/wedding/venues
/wedding/travel
/wedding/schedule
/wedding/faq
/wedding/gallery
/wedding/privacy
/wedding/not-found

Any unmatched /wedding/* browser route must render the wedding-site Not Found experience.

There is no invitation-specific browser route.

The following patterns are prohibited:

/wedding/rsvp/:inviteCode
/wedding/rsvp/XXX-XXX
/wedding/rsvp?inviteCode=XXX-XXX
/wedding/rsvp/#XXX-XXX

or any equivalent URL carrying invitation information.

## Primary Navigation Order

The primary navigation order is:

- Home

- RSVP

- Theme and Attire

- Our Story

- Read, Listen, and Watch

- Venues

- Travel

- Schedule

- FAQ

- Gallery

- Privacy

The navigation will be compact and sticky on desktop and mobile.

RSVP must also remain prominent on Home and in the site footer.

Privacy must also be linked from the RSVP privacy notices and footer.

## Link Behavior

Internal wedding-site links open in the same tab.

External:

- Media links.

- Hotel links.

- Map links.

open in a new tab.

New-tab links must:

- Use appropriate security attributes.

- Be identified accessibly.

## Static Invitation QR Code

All 56 printed invitations use the same static QR destination:

https://www.loreweavercreations.com/wedding/

The QR code:

- Does not contain an invitation code.

- Does not identify a guest.

- Does not open a personalized form.

- Does not automatically perform invitation lookup.

The guest must still navigate to RSVP and manually enter the printed code.

# Phase 3 — Design and Document the RSVP System

## Phase 3 Objective

Fully specify the RSVP architecture before React, Express, Google API packages, email/SMS providers, or production credentials are introduced.

The detailed RSVP design is maintained primarily in:

- rsvp-system-design.md

- rsvp-api-contract.md

- rsvp-example-configurations.json

- rsvp-example-form-schemas.json

- rsvp-test-cases.md

## Step 1 — Define the Authoritative RSVP Data Flow — COMPLETE

The approved flow is:

Guest opens /wedding/rsvp/
        │
        ▼
Guest manually enters invitation code
        │
        ▼
React performs usability normalization
        │
        ▼
POST /wedding/api/rsvp/lookup
        │
        ▼
Express independently normalizes and validates code
        │
        ▼
Backend loads private invitation configuration
        │
        ▼
Backend returns limited blank-form schema
        │
        ▼
React renders blank form on /wedding/rsvp/
        │
        ▼
Guest completes initial RSVP or selected revision fields
        │
        ▼
React creates logical submission with clientSubmissionId
        │
        ▼
POST /wedding/api/rsvp/submit
        │
        ▼
Express revalidates invitation and deadline
        │
        ▼
Backend determines initial versus revision
        │
        ├── Initial
        │     └── Validate complete initial RSVP
        │
        └── Revision
              └── Load current RSVP and merge submitted changes
        │
        ▼
Apply dependency rules
        │
        ▼
Validate complete resulting RSVP
        │
        ▼
Store new version and update current response
        │
        ▼
Attempt protected administrative email
        │
        ▼
Attempt guest email or SMS
        │
        ▼
Record delivery results separately
        │
        ▼
Return limited complete guest-facing confirmation result
        │
        ▼
React renders /wedding/rsvp/confirmation

Storage must succeed before confirmation delivery is attempted.

## Step 2 — Define Invitation-Code Normalization — COMPLETE

Invitation codes contain six alphanumeric characters and are displayed in print as:

XXX-XXX

The backend is authoritative.

The approved normalization process must consistently:

- Convert the received value to a string.

- Remove leading and trailing whitespace.

- Remove ordinary internal whitespace.

- Remove hyphens.

- Convert letters to uppercase.

- Validate the resulting six-character alphanumeric canonical value.

- Reject malformed values.

The browser may perform equivalent cleanup for usability, but frontend normalization is not authorization.

The production invitation source contains 56 active records.

Application logic must not assume that 56 is permanently fixed.

The production code audit has established that the current 56 supplied codes normalize successfully and are unique after normalization.

## Step 3 — Define the Sole RSVP Access Method — COMPLETE

Manual code entry at:

/wedding/rsvp/

is the sole personalized RSVP access method.

The invitation code is submitted in a request body, not a browser URL.

After successful validation:

- The browser remains on /wedding/rsvp/.

- The personalized form appears as application state.

- The invitation code does not remain in the path.

- The invitation code does not appear in the query string.

- The invitation code does not appear in the URL fragment.

- The invitation code does not appear in metadata.

- The invitation code does not appear in analytics.

- The invitation code does not appear in referrer data.

Revision access uses the same process.

There are no personalized revision links.

## Step 4 — Define the Preliminary RSVP API — COMPLETE

The preliminary API includes:

### Health Check

GET /wedding/api/health

Purpose:

- Confirm that the application is running.

- Do not query or expose invitation or RSVP information.

### Invitation Lookup

POST /wedding/api/rsvp/lookup

The invitation code is included in the request body.

Lookup may distinguish internally among:

- Valid.

- Malformed.

- Unknown.

- Inactive.

- Closed.

- Rate-limited.

- Unavailable.

Guest-facing handling must remain neutral where disclosure would reveal invitation information.

### RSVP Submission

POST /wedding/api/rsvp/submit

The submission endpoint:

- Accepts complete initial RSVPs.

- Accepts partial revisions.

- Determines initial versus revision on the server.

- Applies merge rules.

- Validates the complete resulting RSVP.

- Stores one new version.

- Updates the current-response record.

- Applies idempotency.

- Attempts guest and administrative confirmations after storage.

- Returns complete guest-facing confirmation information.

A post-storage delivery problem is a successful RSVP with a delivery warning, not a storage failure.

## Step 5 — Define Invitation Configuration — COMPLETE

Each production invitation corresponds to one private invitation-party configuration.

The authoritative private production source is the couple-supplied Invitees List spreadsheet.

Each production configuration must support:

- Canonical invitation code.

- Reviewed party display name.

- Reviewed greeting.

- Explicit wordingMode.

- maximumAttendance.

- Nonnegative additionalGuestAllowance.

- questionProfile.

- Active/inactive status.

- Environment designation.

Current production records include additional-guest allowances from zero through three.

Guest-facing wording mode must not be inferred in the browser.

Maximum attendance must not be inferred from visible guest names.

Development configurations must remain separate from the production invitation source.

## Step 6 — Define Reusable Form Schemas — COMPLETE

The RSVP application supports two approved substantive profiles.

### default

The default profile contains:

- Ceremony and/or Reception attendance.

- Mutually exclusive decline response.

- Additional-guest control when authorized.

- Attendance totals:

  - Adults age 21 and older.

  - Young Adults age 18–20.

  - Children age 3–17.

  - Children under 3.

- One party-level food-allergy or dietary-preference field.

Additional-guest behavior is:

- Allowance 0: no additional-guest question.

- Allowance 1: Yes/No “+1” question.

- Allowance greater than 1: bounded whole-number question.

No additional guest name is collected.

### reduced-attendance-dietary

The reduced profile contains only:

- Ceremony and/or Reception attendance or decline.

- One party-level food-allergy or dietary-preference field.

It does not contain:

- Additional-guest controls.

- Attendance totals.

### Closed Substantive Question Set

The RSVP system must not add:

- Individual named-guest attendance.

- Named-child attendance.

- Additional-guest names.

- Per-person dietary fields.

- Accessibility RSVP questions.

- Lodging RSVP questions.

- Transportation RSVP questions.

- Messages to the couple.

- Entrée selections.

- Other unapproved substantive questions.

### Operational Confirmation Fields

Operational confirmation information is separate from substantive RSVP questions.

Every online initial submission and revision must collect:

- Confirmation method.

- Applicable destination.

- Applicable SMS authorization when required.

## Step 7 — Define the Successful Lookup Boundary — COMPLETE

A successful invitation lookup returns only the information required to render the applicable blank form.

The permitted response categories are:

- invitation

- questions

- confirmationOptions

The lookup response must not expose:

- Stored RSVP answers.

- Whether a stored RSVP exists.

- Stored confirmation destinations.

- Stored response versions.

- Delivery history.

- Other invitation codes.

- Other parties.

- Private administrative notes.

- Spreadsheet row numbers.

- Credentials.

- Protected administrative addresses.

- Unnecessary internal configuration.

Every lookup renders a blank form.

The browser therefore does not know whether a later submission will become an initial RSVP or revision.

That determination belongs to the backend.

## Step 8 — Define Initial and Partial-Revision Payloads — COMPLETE

The submission request uses four top-level concepts:

- inviteCode

- clientSubmissionId

- confirmation

- changes

The current browser contract does not require the guest-facing client to send an expected RSVP version.

### Initial Submission

An initial submission must provide all fields required to produce a valid complete RSVP for the invitation’s approved profile.

### Revision

A revision:

- Loads blank.

- Requires newly entered operational confirmation information.

- May contain only the substantive fields the guest wishes to change.

- Leaves omitted substantive fields unchanged.

- May explicitly replace permitted values.

- May explicitly replace a positive number with zero.

- May explicitly clear clearable values.

- May change attendance to decline or decline to attendance.

Omission is never interpreted as clearing.

### Idempotency

Each logical submission receives a UUID-form clientSubmissionId.

If an HTTP or browser failure makes the result uncertain:

- The same logical request must retain the same identifier.

- A safe replay of the materially identical request must not create another RSVP version.

- A safe replay must not duplicate confirmation-delivery attempts merely because the HTTP request was repeated.

- A genuinely new RSVP action receives a new identifier.

- A materially different request may not reuse an earlier identifier as though it were the same action.

## Step 9 — Define Conditional and Dependency Rules — COMPLETE

### Attendance and Decline

A valid complete RSVP is either:

Attending

- Ceremony, Reception, or both selected.

- Decline is false.

or:

Declining

- No event selected.

- Decline is true.

Contradictory combinations are invalid.

### Full Decline

When the complete resulting RSVP is a full decline:

- Attendance selections become empty.

- Decline becomes true.

- Applicable additional-guest response is removed.

- Applicable attendance totals are removed.

- Dietary information is cleared.

- Operational confirmation remains required.

A declined response does not retain synthetic four-zero attendance totals.

### Dietary Information

Dietary information is party-level.

It is applicable whenever the party is attending:

- Ceremony only.

- Reception only.

- Both.

It is optional while attending.

It is cleared when the party fully declines.

### Attendance Totals

Attendance totals apply only to an attending default response.

All four age-category totals are required for:

- An initial attending default-profile RSVP.

- A decline-to-attendance revision where totals become newly applicable.

The overall attendance:

- Is the sum of the four categories.

- Must be a positive whole number while attending.

- Must not exceed maximumAttendance.

### Additional Guests

Additional-guest data applies only when:

- The profile is default.

- additionalGuestAllowance is greater than zero.

- The resulting RSVP is attending.

For allowance one:

- "yes" represents one attending additional guest.

- "no" represents zero.

For allowances greater than one:

- The value is a whole number from zero through the allowed maximum.

The effective additional-guest count cannot exceed total attendance.

The backend does not guess which age category contains an additional guest.

### Backend Authority

Express must enforce every dependency rule even if React correctly hides an inapplicable field.

Unauthorized fields are rejected.

## Step 10 — Define the Explicit React RSVP State Model — COMPLETE

The RSVP interface has thirteen authoritative top-level conceptual states.

### /wedding/rsvp/

- Entry Ready

- Looking Up Invitation

- Invalid Invitation

- Service Unavailable

- Validated Blank Form

- Validation Failure

- Submitting

- Submission Uncertain

- RSVP Closed

### /wedding/rsvp/confirmation

- Confirmed Initial Submission

- Confirmed Revision

- Stored with Delivery Warning

- Confirmation Refresh Fallback

Profile variants, additional-guest variants, countdown visibility, field-level errors, delivery-warning categories, and responsive layouts are variants inside these states, not new top-level states.

### State Requirements

Entry Ready

- Manual invitation-code field.

- Written deadline.

- Final-month countdown when applicable.

- Printed RSVP alternative.

- Assistance email.

- Concise privacy notice.

Looking Up Invitation

- Accessible progress announcement.

- Prevent duplicate lookup.

- Keep code out of URL.

Invalid Invitation

- Neutral error.

- Correctable entry.

- No code enumeration or guest disclosure.

Service Unavailable

- Guest-safe unavailable message.

- No claim that the RSVP was recorded.

- Assistance path.

Validated Blank Form

- Authorized greeting.

- Explicit wording mode.

- Applicable blank profile.

- Applicable additional-guest variant.

- No stored responses.

- Initial/revision instructions.

- Required operational confirmation controls.

Validation Failure

- Accessible error summary.

- Field-level messages.

- Preserve page-entered values.

- No claim of storage.

Submitting

- Prevent duplicate activation.

- Announce progress.

- Preserve logical request and clientSubmissionId.

Submission Uncertain

- Do not claim success or failure without evidence.

- Discourage blind resubmission.

- Preserve the original logical request for safe retry.

Confirmed Initial Submission

- Explicit storage success.

- Complete current RSVP.

- Initial-submission designation.

- Timestamp and delivery status.

- Revision guidance.

Confirmed Revision

- Explicit storage success.

- Complete merged current RSVP.

- Revision designation.

- New timestamp and delivery status.

Stored with Delivery Warning

- Continue to state that storage succeeded.

- Display complete current RSVP.

- Identify applicable guest/admin delivery warning safely.

- Do not ask the guest to resubmit merely because delivery failed.

Confirmation Refresh Fallback

- Explain that temporary on-screen summary data is unavailable.

- State that an RSVP may already have been recorded.

- Direct the guest to the selected confirmation method, RSVP page, or assistance.

- Do not infer that the guest should submit the same RSVP again.

RSVP Closed

- Remove editable lookup and RSVP form controls.

- Display deadline and assistance information.

- Do not expose personalized RSVP information.

- Do not override a backend-confirmed successful pre-deadline submission merely because the local deadline changes during the request.

## Step 11 — Create Fictional Development Archetypes — COMPLETE

Development fixtures use clearly fictional DEVxxx canonical codes with DEV-xxx display forms.

They are:

- Development-only.

- Separate from production.

- Never built into public frontend source as production data.

- Subject to the same authoritative application rules as equivalent production records.

The current archetype set covers:

- Singular wording, no additional guest.

- Plural household, no additional guest.

- Singular wording, one additional guest.

- Plural wording, one additional guest.

- Ceremony-only attendance.

- Reception-only attendance.

- Complete decline.

- Existing-response revision.

- Multiple additional guests.

- Reduced attendance-and-dietary profile.

- Disabled-development invitation behavior.

The current fixture registry includes:

- DEV001

- DEV002

- DEV003

- DEV004

- Additional development archetype codes.

- Disabled DEV999 guard fixture.

Stored RSVP state, delivery-warning state, and idempotency scenarios must remain distinct from invitation configuration.

Development fixtures must never become active production records.

## Step 12 — Define Preliminary RSVP Test Cases — NEXT ACTIVE STEP

Create:

docs/rsvp-test-cases.md

The test suite must cover at minimum:

### Code and Lookup

- Accepted code formatting variations.

- Malformed codes.

- Unknown codes.

- Inactive code.

- Rate limiting.

- Backend unavailability.

- Manual entry.

- POST-body lookup.

- URL invariance.

- No code in analytics or metadata.

### Configuration

- Singular wording.

- Plural wording.

- Maximum attendance.

- Zero additional guests.

- One additional guest.

- Multiple additional guests.

- Default profile.

- Reduced profile.

- Active/inactive fixtures.

### Blank Forms and Revisions

- Initial form blank.

- Revision form blank.

- No stored-response existence indicator.

- Omitted revision field remains unchanged.

- Explicit replacement.

- Explicit numeric zero.

- Explicit clear.

- Attendance-to-decline.

- Decline-to-attendance.

- Newly applicable fields after decline-to-attendance.

### Attendance and Dependency Logic

- Ceremony only.

- Reception only.

- Both.

- Full decline.

- Contradictory attendance/decline.

- Maximum attendance violation.

- Additional-guest bounds.

- Attendance-total arithmetic.

- Dietary applicability for all attending states.

- Dietary clearing on decline.

### Confirmation Method

- Valid email.

- Invalid email.

- Missing email.

- Valid mobile.

- Invalid mobile.

- Missing required SMS authorization.

- Unauthorized email fields during text confirmation.

- Unauthorized mobile/SMS fields during email confirmation.

### Storage and Idempotency

- Initial storage.

- Revision storage.

- Current-response replacement.

- Version history.

- Double-click Submit.

- Duplicate network request.

- Same clientSubmissionId.

- Materially changed request with reused identifier.

- Submission uncertain.

- Safe idempotent retry.

### Delivery

- Both deliveries succeed.

- Guest email fails.

- Guest SMS fails.

- Administrative email fails.

- Multiple delivery failures.

- Manual resend.

- Delivery retry does not create another RSVP version.

### Deadline

- Before February 1.

- Countdown start.

- Guest in another timezone.

- Incorrect guest-device clock.

- Immediately before deadline.

- At deadline.

- After deadline.

### Accessibility

- Labels.

- Legends.

- Keyboard completion.

- Visible focus.

- Error-summary behavior.

- Status announcements.

- Enlarged text.

- Reduced motion.

## Step 13 — Finalize Confirmation Refresh Behavior — PENDING

The initial confirmation implementation will use temporary navigation/application state.

After successful storage:

- Display the complete guest-facing RSVP returned by the backend.

- Do not place sensitive summary information in the URL.

- Identify initial versus revision status.

- Display relevant delivery status.

- If temporary confirmation state is lost, use the Confirmation Refresh Fallback state.

- Do not instruct the guest to repeat the submission merely because the temporary page state is unavailable.

A short-lived confirmation token is not required for the initial implementation unless later testing identifies a specific need.

## Step 14 — Finalize Phase 3 Privacy and Security Rules — PENDING

Phase 3 must finish with complete documented privacy and security rules including:

- Invitation codes are access tokens, not passwords.

- No public guest directory.

- No code-recovery search.

- No close-match invitation errors.

- No code-bearing browser routes.

- Request-body lookup.

- No public caching of personalized RSVP data.

- RSVP and confirmation routes excluded from search indexing.

- No invitation codes or RSVP answers sent to analytics.

- No unnecessary private RSVP information in ordinary logs.

- Lookup and submission rate limiting.

- Backend-only Google access.

- Backend-only email and SMS credentials.

- Separate production and development invitation data.

- Guest-safe backend errors.

- Protected administrative confirmations.

- Complete dietary information permitted only in the protected administrative confirmation and authorized private administrative records.

- Transactional-only use of RSVP mobile numbers unless separately authorized otherwise.

- Provider-specific SMS disclosure requirements finalized after provider selection.

- No unsupported promises of absolute security.

- A finalized RSVP-data retention standard before final Privacy-page copy is approved.

When Step 14 is complete, Phase 3 is complete.

# Phase 4 — Establish the Visual Design System

Begin application design only after the controlling planning documents are stable.

Create a consistent design system covering:

- Typography.

- Heading hierarchy.

- Body-text sizing.

- Color palette.

- Spacing.

- Maximum readable content width.

- Buttons.

- Links.

- Form controls.

- Validation messages.

- Warning messages.

- Success messages.

- Uncertainty messages.

- Closed-state treatment.

- Focus indicators.

- Sticky navigation.

- Mobile menu.

- Cards.

- Decorative borders.

- Background treatments.

- Icons.

- Image treatment.

- Reduced-motion behavior.

The intended visual language draws from:

- Whimsical cottagecore.

- Victorian tea-party aesthetics.

- Statement-hat Sunday Best.

- Vintage garden formalwear.

- Howl’s Moving Castle-inspired visual language.

- Spring wildflowers.

- Watercolor illustration.

Appropriate visual motifs may include:

- Parchment.

- Pressed flowers.

- Watercolor wildflowers.

- Brass accents.

- Decorative linework.

- Dark greens.

- Creams.

- Dusty rose.

- Lavender.

- Periwinkle.

- Navy.

- Antique gold.

Decorative styling must never interfere with:

- Form labels.

- Selected answers.

- Required-field identification.

- Keyboard focus.

- Error messages.

- Status messages.

- Touch controls.

- Mobile scrolling.

- Readability.

- Color contrast.

# Phase 5 — Gather and Organize Assets

Organize source assets before implementing content-heavy pages.

Recommended categories:

client/src/assets/
├── images/
│   ├── home/
│   ├── theme/
│   ├── attire/
│   ├── story/
│   ├── media/
│   ├── venues/
│   ├── travel/
│   └── gallery/
├── icons/
├── backgrounds/
├── logos/
└── fonts/

Do not create application asset directories for:

- Ebooks.

- Audiobooks.

- Full-length movies.

- Copyrighted source-media downloads.

Local design references that are not intended for publication should remain outside the public application repository or in a clearly ignored private-working-materials location.

Verify for every proposed public asset:

- Ownership or publication permission.

- Final source.

- File format.

- Responsive dimensions.

- Compression.

- Alternative text requirements.

- Whether the asset must be available before invitation launch.

Continue maintaining content-inventory.md and link-inventory.md.

# Phase 6 — Create the React and Express Project

Create the actual application only after Phase 3 planning is complete.

Suggested root:

loreweaver-wedding-site/

If the documentation directory already exists, retain it and add the application directories alongside it.

## Frontend

Create the React application with Vite.

Recommended core packages include:

- react-router-dom

- react-hook-form

- zod

- @hookform/resolvers

Optional presentation packages may be added only when justified.

## Backend

Create the Node.js/Express application.

Likely packages include:

- express

- googleapis

- dotenv

- zod

- helmet

- express-rate-limit

Also add:

- The selected email-provider transport or SDK.

- The selected SMS-provider SDK after provider selection.

- Testing packages selected for the implementation.

Do not install media-reader/player libraries solely to reproduce the abandoned hosted-media design.

# Phase 7 — Establish the Portable Project Structure

Use one portable source structure on Windows and Ubuntu.

A recommended structure is:

loreweaver-wedding-site/
│
├── client/
│   ├── public/
│   │   ├── favicon/
│   │   ├── robots.txt
│   │   └── static/
│   │
│   ├── src/
│   │   ├── assets/
│   │   ├── components/
│   │   │   ├── common/
│   │   │   ├── layout/
│   │   │   ├── navigation/
│   │   │   ├── rsvp/
│   │   │   └── gallery/
│   │   │
│   │   ├── pages/
│   │   │   ├── HomePage.jsx
│   │   │   ├── RSVPPage.jsx
│   │   │   ├── RSVPConfirmationPage.jsx
│   │   │   ├── ThemePage.jsx
│   │   │   ├── StoryPage.jsx
│   │   │   ├── ReadListenWatchPage.jsx
│   │   │   ├── VenuesPage.jsx
│   │   │   ├── TravelPage.jsx
│   │   │   ├── SchedulePage.jsx
│   │   │   ├── FAQPage.jsx
│   │   │   ├── GalleryPage.jsx
│   │   │   ├── PrivacyPage.jsx
│   │   │   └── NotFoundPage.jsx
│   │   │
│   │   ├── services/
│   │   │   └── api.js
│   │   ├── data/
│   │   ├── styles/
│   │   ├── utils/
│   │   ├── App.jsx
│   │   └── main.jsx
│   │
│   ├── .env.example
│   ├── package.json
│   └── vite.config.js
│
├── server/
│   ├── src/
│   │   ├── config/
│   │   ├── middleware/
│   │   ├── routes/
│   │   ├── services/
│   │   │   ├── invitationService.js
│   │   │   ├── formBuilder.js
│   │   │   ├── googleSheets.js
│   │   │   ├── confirmationService.js
│   │   │   ├── emailService.js
│   │   │   └── smsService.js
│   │   ├── validation/
│   │   ├── app.js
│   │   └── server.js
│   │
│   ├── secrets/
│   │   └── README.txt
│   ├── tests/
│   ├── .env.example
│   └── package.json
│
├── docs/
│   ├── requirements.md
│   ├── content-inventory.md
│   ├── link-inventory.md
│   ├── decisions.md
│   ├── sitemap.md
│   ├── route-inventory.md
│   ├── page-outlines.md
│   ├── wireframes.md
│   ├── rsvp-system-design.md
│   ├── rsvp-api-contract.md
│   ├── rsvp-example-configurations.json
│   ├── rsvp-example-form-schemas.json
│   └── rsvp-test-cases.md
│
├── .gitignore
├── package.json
├── README.md
└── docker-compose.yml

The structure is organizational, not a requirement that every suggested component or service remain separate if implementation proves a simpler organization preferable.

The observable behavior defined in the project documents controls.

# Phase 8 — Configure Development and Production Environments

Create example environment files containing names but no secrets.

Possible client configuration:

VITE_API_BASE_PATH=/wedding/api

Possible backend configuration categories include:

NODE_ENV=
PORT=
SITE_BASE_PATH=/wedding

GOOGLE_SPREADSHEET_ID=
GOOGLE_SERVICE_ACCOUNT_FILE=

RSVP_DEADLINE=2027-03-01T23:59:00-05:00
RSVP_TIME_ZONE=America/New_York

RSVP_ADMIN_NOTIFICATION_EMAIL=

EMAIL_PROVIDER=
RSVP_FROM_EMAIL=

SMS_PROVIDER=

ALLOWED_ORIGIN=

The exact provider-specific variables should be added only after providers are selected.

Production values belong in protected production configuration.

Never commit:

- .env

- Google credentials.

- Email-provider credentials.

- SMS-provider credentials.

- Administrative recipient configuration where it is sensitive.

- Private invitation data.

- Production guest data.

# Phase 9 — Configure /wedding/ Base Path and Canonical Routing

Configure Vite to build beneath:

/wedding/

React Router must respect the wedding-site base path.

Implement the canonical browser routes defined in Phase 2.

Do not implement:

/wedding/rsvp/:inviteCode

or any equivalent personalized path.

The RSVP API must use the current Phase 3 API contract.

At minimum:

GET  /wedding/api/health
POST /wedding/api/rsvp/lookup
POST /wedding/api/rsvp/submit

Do not substitute a path-based invitation lookup.

Direct navigation and browser refresh must work on every canonical browser route.

# Phase 10 — Build the Global Public Page Shell and Navigation

Create the shared page shell.

Every public page must provide:

- Compact sticky navigation.

- Skip-to-main-content mechanism.

- Main content region.

- Accessible page title and heading structure.

- Consistent branding.

- Responsive layout.

- Visible keyboard focus.

- Footer.

The footer should include:

- Home.

- RSVP.

- Privacy.

- Assistance information where appropriate.

- Approved ownership/copyright wording.

The mobile navigation must:

- Use a clearly labeled Menu control.

- Work by keyboard and touch.

- Close after selection.

- Avoid obscuring focused content.

- Remain usable with enlarged text.

# Phase 11 — Implement Centralized Active Event Configuration

The application must support two complete event configurations.

## Configuration A — Warinanco Park Ceremony and Sphinx Reception

Ceremony

- Saturday, May 1, 2027.

- 10:30 a.m.–12:00 p.m.

- Warinanco Park.

- Roselle, NJ 07036.

Guest transition

- 12:00–12:30 p.m.

- Describe as travel or transition time.

- Do not label it a cocktail hour.

Reception

- Saturday, May 1, 2027.

- 12:30–4:30 p.m.

- Sphinx Banquet and Catering Center.

- 121 E 2nd Avenue, Roselle, NJ 07203.

## Configuration B — Entire Event at Sphinx

- Saturday, May 1, 2027.

- One combined 11:30 a.m.–4:30 p.m. event block.

- Sphinx Banquet and Catering Center.

- 121 E 2nd Avenue, Roselle, NJ 07203.

Do not invent a separate public ceremony ending or reception start within the Configuration B block.

## Publication Rules

Both configurations must be prepared.

Only one may be active and guest-facing at a time.

The same active configuration must control:

- Home.

- Venues.

- Travel.

- Schedule.

- FAQ.

These pages must never mix:

- Times.

- Locations.

- Maps.

- Parking instructions.

- Arrival instructions.

- Weather information.

- Contingency wording.

Configuration B must be capable of being activated promptly without rebuilding page components.

Therefore, the active selection should be maintained through centralized runtime-accessible configuration rather than duplicated inside individual pages.

# Phase 12 — Build the Home Page

Route:

/wedding/

Include:

- Couple’s approved names.

- Saturday, May 1, 2027.

- Roselle, New Jersey.

- Welcome message.

- Prominent RSVP action.

- Theme and Attire action.

- Venue or Travel action.

- Approved hero artwork if selected.

- Brief Our Story teaser.

- Active event summary.

The static invitation QR code lands here.

The RSVP destination must therefore be immediately apparent.

Do not include:

- Personalized greetings.

- Invitation-code-bearing links.

- Stored RSVP information.

- Detailed internal reception itinerary.

- Formal cocktail-hour segment.

- Formal dinner segment.

- Unconfirmed mimosa-station promise.

A general homepage countdown is not required.

The approved RSVP countdown belongs to the RSVP experience during its defined final-month window.

# Phase 13 — Implement the RSVP API Foundation

Implement the endpoints and contract already defined in Phase 3.

The API layer must:

- Validate request shapes.

- Normalize invitation codes.

- Apply lookup rate limits.

- Apply submission rate limits.

- Enforce the server-authoritative deadline.

- Return guest-safe errors.

- Keep invitation information out of URLs.

- Apply appropriate no-store behavior to personalized responses.

- Keep internal errors out of browser responses.

Do not redesign request or response shapes independently inside route handlers.

Use the Phase 3 API contract as the source of truth.

# Phase 14 — Implement Private Invitation and RSVP Data Storage

Translate the finalized Phase 3 logical data model into the private Google Sheets workbook and backend data-access layer.

Do not recreate the obsolete per-person RSVP model.

The administrative data design must support, at minimum:

## Invitation Configuration

- Invitation code.

- Party identity.

- Party display name.

- Greeting.

- Wording mode.

- Maximum attendance.

- Additional-guest allowance.

- Question profile.

- Active status.

- Environment.

## Current RSVP

- Current attendance/decline state.

- Applicable additional-guest response.

- Applicable attendance totals.

- Calculated overall attendance.

- Party-level dietary response.

- Current operational confirmation information as appropriate for administration.

- Initial submission timestamp.

- Most recent update timestamp.

- Current version.

## RSVP Version History

- Version identifier or counter.

- Submission timestamp.

- Initial-versus-revision classification.

- Complete resulting RSVP or sufficient historical record to reconstruct it.

- Client submission identifier where required for idempotency/auditing.

## Delivery Records

Track separately:

- Guest email.

- Guest text message.

- Administrative email.

For each applicable attempt, preserve the information necessary to determine:

- Channel.

- Attempt time.

- Accepted/sent state.

- Failure.

- Pending/uncertain state.

- Resend status.

The exact physical worksheet/tab design should be finalized from the completed Phase 3 contract and testing requirements rather than copied from the obsolete per-individual spreadsheet proposal.

# Phase 15 — Configure Google Sheets Authentication

Create or configure the Google Cloud project for the RSVP service.

Required steps include:

- Enable the Google Sheets API.

- Create the backend service account.

- Obtain the service-account credential using the approved secure method.

- Store credentials only in protected backend configuration.

- Share the private RSVP workbook only with the necessary service-account identity and authorized human administrators.

- Grant only the permissions required.

- Store spreadsheet identifiers in backend configuration.

- Test local development access against development data.

- Transfer production credentials separately from the Git repository.

- Never place credentials in React assets, public Nextcloud shares, or committed source.

Development tests must not modify live production RSVP data.

# Phase 16 — Build the RSVP Entry and Lookup Experience

Route:

/wedding/rsvp/

Implement:

- Entry Ready.

- Looking Up Invitation.

- Invalid Invitation.

- Service Unavailable.

- RSVP Closed.

## Entry

Include:

- Instructions.

- Explanation of where to find the invitation code.

- XXX-XXX example.

- One labeled text field.

- Continue control.

- Written RSVP deadline.

- Revision notice.

- Printed RSVP alternative.

- RSVPhelp@loreweavercreations.com.

- Concise privacy notice.

- Link to Privacy.

A single text field is preferable to six one-character boxes.

## Countdown

Before February 1, 2027:

- Display the written deadline.

- Do not display the live countdown.

From February 1, 2027 at 12:00 a.m. EST until the deadline:

- Display the live countdown.

At and after the backend-authoritative deadline:

- Display RSVP Closed.

The server remains authoritative regardless of the guest’s device clock or time zone.

# Phase 17 — Build the Personalized Blank Form and Submission System

After successful lookup, render the applicable form without leaving:

/wedding/rsvp/

Implement:

- Default profile.

- Reduced profile.

- Zero-additional-guest variant.

- One-additional-guest variant.

- Multiple-additional-guest variant.

- Singular wording.

- Plural wording.

- Validation Failure.

- Submitting.

- Submission Uncertain.

## Blank-Form Rule

The form always loads blank.

Never prefill:

- Attendance.

- Decline state.

- Additional-guest response.

- Attendance totals.

- Dietary response.

- Confirmation method.

- Email address.

- Mobile number.

- SMS authorization.

Do not reveal whether a prior response exists.

## Revision Instructions

Explain that:

- A first RSVP must supply every required answer.

- A revision may include only fields being changed.

- Omitted RSVP fields remain unchanged.

- Explicit replacement changes a value.

- Explicit zero is different from omission.

- Explicit clear removes a clearable value.

- Confirmation information must be entered again.

## Submission

React may perform usability validation.

Express must independently validate:

- Invitation.

- Active status.

- Deadline.

- Payload structure.

- Authorized question IDs.

- Profile.

- Additional-guest allowance.

- Attendance/decline consistency.

- Attendance totals.

- Maximum attendance.

- Confirmation method.

- Confirmation destination.

- Applicable SMS authorization.

- Idempotency.

Never rely on hidden client controls as a security boundary.

# Phase 18 — Implement Guest and Administrative Confirmation Delivery

After successful RSVP storage, attempt confirmations independently.

## Guest Confirmation

The guest selects:

- Email; or

- Text Message.

### Email

Require a valid email destination.

Do not also accept unrelated mobile/SMS fields.

### Text Message

Require a valid SMS-capable mobile number.

Require transactional SMS authorization when the finalized provider/configuration requires it.

Do not also accept unrelated email data.

SMS may use multiple message segments where needed to convey the complete current RSVP.

## Administrative Confirmation

After every successful initial submission or revision:

- Attempt a protected administrative email.

- Send it only to the approved administrative recipient.

- Treat the email as private correspondence.

- Include the complete current RSVP for the applicable profile.

This may include:

- Invitation identity needed by the couple.

- Initial versus revision status.

- Event attendance or decline.

- Applicable additional-guest response.

- Applicable attendance totals.

- Overall attendance.

- Party-level dietary information.

- Guest confirmation method and destination.

- Version.

- Timestamp.

Do not include unrelated invitations, secrets, or backend credentials.

## Delivery Independence

The guest and administrative attempts proceed independently.

Failure, delay, or uncertainty in one must not suppress the other.

Delivery failure must not:

- Roll back an RSVP.

- Duplicate an RSVP.

- Increment the RSVP version.

- Cause the UI to falsely claim storage failed.

Provide a documented manual resend process for guest confirmations.

A manual resend must not alter RSVP content or version.

# Phase 19 — Build the Confirmation Route and Complete RSVP State Integration

Route:

/wedding/rsvp/confirmation

Implement:

- Confirmed Initial Submission.

- Confirmed Revision.

- Stored with Delivery Warning.

- Confirmation Refresh Fallback.

A successful confirmation must display:

- Clear statement that the RSVP was recorded.

- Complete current guest-facing RSVP.

- Initial-versus-revision designation.

- Submission timestamp.

- Selected guest confirmation method.

- Guest-delivery status.

- Limited administrative-attempt status.

- Revision guidance.

- Return links.

- Assistance information.

Do not expose:

- Protected administrative email address.

- Internal party IDs.

- Client submission identifier.

- Private RSVP version identifiers where not guest-facing.

- Spreadsheet rows.

- Administrative notes.

- Provider credentials.

- Unrelated invitation information.

When storage succeeds but delivery has a problem:

- Continue to state that the RSVP was recorded.

- Present a delivery warning.

- Do not instruct the guest to resubmit.

If temporary confirmation state is unavailable after refresh:

- Do not reconstruct sensitive data in the URL.

- Explain that the on-screen summary is unavailable.

- Explain that the RSVP may already have been recorded.

- Direct the guest toward the selected confirmation channel, RSVP entry, or assistance.

# Phase 20 — Build the Theme and Attire Page

Route:

/wedding/theme

Include:

- General wedding aesthetic.

- Vintage garden formal dress-code explanation.

- Guest color palette.

- Outfit examples.

- Hat guidance.

- Accessory guidance.

- Costume and anachronism guidance.

- Gender-neutral styling guidance.

- Approved inspiration images or links.

- Approved downloadable wedding-party guides where appropriate.

- Disclaimer that references are inspiration rather than mandatory costume requirements.

Guests must be able to understand the dress code without familiarity with the source material.

Images should be responsive and optimized.

# Phase 21 — Build the Read, Listen, and Watch Page

Route:

/wedding/read-listen-watch

Create three principal resource sections.

## Read

Include, where approved:

- Cover or promotional image.

- Title.

- Author.

- Brief thematic explanation.

- Lawful purchase links.

- Ebook links.

- Library/borrowing links.

- Authorized preview links.

## Listen

Include:

- Audiobook cover.

- Narrator.

- Listening length if desired.

- Brief description.

- Purchase links.

- Subscription-streaming links.

- Library borrowing links.

## Watch

Include:

- Film poster or promotional image.

- Title.

- Release information.

- Brief thematic explanation.

- Optional official trailer.

- Streaming links.

- Rental links.

- Purchase links.

- Library links where available.

Maintain external links centrally.

Do not scatter retailer URLs throughout page components.

Include an availability disclaimer explaining that:

- Pricing may change.

- Regional availability may change.

- Linked services control their own availability.

Do not:

- Host an ebook.

- Host an audiobook.

- Host a full-length movie.

- Create public Nextcloud shares containing unauthorized copies.

# Phase 22 — Build the Venues Page

Route:

/wedding/venues

The page must read from the active event configuration.

## Configuration A

Present:

- Warinanco Park ceremony.

- 10:30 a.m.–12:00 p.m.

- Guest travel/transition from 12:00–12:30 p.m.

- Sphinx reception from 12:30–4:30 p.m.

## Configuration B

Present:

- Sphinx ceremony and reception.

- One combined 11:30 a.m.–4:30 p.m. block.

- No invented internal ceremony-end/reception-start time.

Where applicable include:

- Venue name.

- Address.

- Arrival information.

- Parking.

- Accessibility information.

- Entrance instructions.

- Map link.

- Weather information.

- Inclement-weather contingency information.

Do not rely on an embedded map alone.

Provide selectable address text and a direct external map link.

External map links open accessibly in a new tab.

# Phase 23 — Build the Travel Page

Route:

/wedding/travel

The hotel block will cover:

- Check-in: Friday, April 30, 2027.

- Check-out: Sunday, May 2, 2027.

The selected property remains pending until finalized.

Once confirmed, add:

- Hotel name.

- Hotel address.

- Reservation link or booking instructions.

- Group rate.

- Room-block identifier if applicable.

- Booking deadline.

- Accessibility information.

Also include as appropriate:

- Parking.

- Train information.

- Nearby airports.

- Local transportation.

- Public transportation.

- Taxi information.

- Ride-sharing guidance.

- Driving guidance.

- Travel accessibility information.

- Day-of travel contact information if approved.

Do not invent pending hotel details.

Travel information that depends on venue configuration must read from the same active event configuration as Home, Venues, Schedule, and FAQ.

# Phase 24 — Build the Schedule Page

Route:

/wedding/schedule

The public schedule is a concise guest-planning schedule, not an internal run-of-show.

## Configuration A

Publish:

- Ceremony at Warinanco Park: 10:30 a.m.–12:00 p.m.

- Guest transition between venues: 12:00–12:30 p.m.

- Reception at Sphinx: 12:30–4:30 p.m.

## Configuration B

Publish:

- Ceremony and reception at Sphinx: 11:30 a.m.–4:30 p.m.

Do not invent an internal transition time.

## Reception Description

The public site may state broadly:

Buffet brunch, dancing, and other festivities will take place during the reception.

The site must not create:

- A separately scheduled formal cocktail hour.

- A separately scheduled formal dinner service.

- A fixed dancing period.

The buffet-style brunch remains available throughout the reception portion.

Dancing may take place at various intervals.

Unless later approved through a recorded decision, do not assign exact public times to:

- Buffet activity.

- Beverage service.

- Mimosa service.

- Dancing.

- First dances.

- Toasts.

- Speeches.

- Cake service.

- Photographs.

- Other flexible reception activities.

The possible self-service mimosa station remains unconfirmed and must not be advertised as confirmed unless finalized.

A responsive vertical presentation may be used, but the content must reflect only the confirmed guest-facing blocks.

# Phase 25 — Build the FAQ Page

Route:

/wedding/faq

Possible topics include:

- May I bring my children?

- May I bring an additional guest?

- How do I know whether my invitation permits additional guests?

- What should I wear?

- Are hats required?

- Are costumes or anachronistic elements welcome?

- Is parking available?

- Are dietary accommodations available?

- Is the venue accessible?

- What is the photography policy?

- What is the rain plan?

- How do I revise my RSVP?

- Why is my previous RSVP not displayed when I return?

- What does it mean to submit only changes?

- What should I do if my invitation code does not work?

- What should I do if I am unsure whether my RSVP submitted?

- What if my confirmation email or text does not arrive?

- Can I use the enclosed printed RSVP instead?

- Will the ceremony and reception be at the same location?

- Where can I find hotel information?

- Where can I read, listen to, or watch the thematic source material?

- What is the website’s privacy policy?

- Is there a gift registry?

## Gift Guidance

No gift registry will be used.

Gifts are optional.

Guests who choose to give a gift may consider:

- Cash or cash-equivalent gifts.

- Checks.

- Savings bonds.

- Handcrafted gifts.

- Other thoughtful gifts.

Store-specific gift cards and investments made in the couple’s name are not preferred.

## Meal Guidance

Explain that:

- The meal is buffet-style brunch.

- Guests do not select an entrée.

- The RSVP collects only the approved party-level dietary information.

FAQ content must not expose private invitation or RSVP information.

Configuration-dependent FAQ answers must read from the active event configuration.

# Phase 26 — Build the Privacy Page and RSVP Privacy Notices

Route:

/wedding/privacy

The RSVP entry and validated blank-form states must display a concise privacy notice linking to this page.

The full Privacy page must explain, in plain language:

- How invitation codes are used.

- What RSVP information is collected.

- What operational confirmation information is collected.

- That forms load blank.

- That stored RSVP answers are not displayed on return.

- That stored confirmation destinations are not displayed.

- How partial revisions work.

- That omission means leave unchanged.

- How explicit replacement differs from omission.

- How explicit zero differs from omission.

- How explicit clear works.

- How newly entered confirmation information replaces the applicable stored operational confirmation information.

- Where RSVP information is stored.

- That the couple receives protected administrative confirmation.

- That guests receive confirmation through the selected email or text-message method.

- That delivery attempts are independent.

- Who may access RSVP information.

- The finalized retention approach.

- How guests may request assistance or correction.

- Reasonable security practices without promising absolute security.

Mobile numbers collected for RSVP text confirmations must be used only for the approved transactional purpose unless another use is separately authorized.

Provider-specific SMS wording must be finalized after provider selection.

# Phase 27 — Implement the Gallery Launch State

Route:

/wedding/gallery

Before approved wedding photographs and videos are ready, the Gallery remains visible in primary navigation as an intentional Coming Soon page.

The invitation-launch version may be text-only.

A pre-wedding photograph is not required.

Do not allow incomplete post-wedding gallery functionality to delay launch.

After the wedding, this same route can become the full gallery.

# Phase 28 — Configure Appropriate Nextcloud Integration

Nextcloud will not host guest-accessible copies of the thematic book, audiobook, or movie.

Use it for appropriate wedding-owned or authorized material.

Example organization:

Wedding/
├── Planning/
├── Invitation/
├── Theme/
├── Travel/
├── Venue/
├── Gallery/
│   ├── Preview/
│   ├── Edited/
│   ├── Full Resolution/
│   └── Videos/
├── Downloads/
│   ├── Ceremony Program/
│   ├── Attire Guides/
│   └── Photo Collections/
├── Guest Uploads/
└── Archive/

Use public share links only for materials intended for guest access.

Keep private:

- Raw unpublished photographs.

- RSVP workbooks.

- Guest lists.

- Invitation codes.

- Private configurations.

- Service-account credentials.

- Email/SMS credentials.

- Private contact information.

- Administrative documents.

- Unedited media not intended for publication.

Where Nextcloud links appear in the website, maintain them centrally.

A future guest-upload destination must not expose unrelated private Nextcloud files.

# Phase 29 — Complete Cross-Platform and Responsive Development

Use one responsive application for:

- Windows.

- macOS.

- Android.

- iPhone/iPad.

Do not create separate desktop and mobile sites.

Use a mobile-first approach.

Potential layout transitions may occur around:

- Small phones.

- Large phones.

- Tablets/small laptops.

- Desktops.

- Large desktops.

Treat breakpoints as content/layout transitions rather than device assumptions.

Use:

- CSS Grid.

- Flexbox.

- Relative units.

- max-width.

- min().

- max().

- clamp().

- Responsive images.

- Content-based sizing.

Avoid:

- Fixed page widths.

- Fixed form heights.

- Horizontal scrolling.

- Critical text embedded inside images.

- Hover-only controls.

- Important content positioned only with absolute coordinates.

- Layouts requiring a mouse.

## Forms on Phones

Use:

- Single-column layout.

- Labels above controls.

- Comfortable touch targets.

- Adequate spacing.

- Readable text sizes.

- Full-width long-answer fields.

Appropriate input types include:

- email

- tel

- Numeric input modes where relevant.

- Appropriate autocomplete values.

- textarea for dietary information.

# Phase 30 — Complete Accessibility Implementation

Accessibility is a project requirement, not a final cosmetic pass.

Implement:

- Semantic headings.

- Logical heading hierarchy.

- Descriptive page titles.

- Skip-to-content link.

- Visible keyboard focus.

- Keyboard-operable navigation.

- Proper form labels.

- fieldset and legend for grouped controls where appropriate.

- Text descriptions for errors.

- Accessible validation summary.

- Programmatic association between errors and controls.

- Appropriate focus movement after validation failure.

- Alternative text for meaningful images.

- Empty alternative text for decorative images.

- Sufficient contrast.

- No information communicated by color alone.

- Clearly identified required fields.

- Accessible progress announcements.

- Accessible success announcements.

- Accessible uncertainty and warning messages.

- Reduced-motion handling.

- Enlarged-text testing.

Do not clear valid page-entered fields after a validation error.

The thirteen RSVP states must be understandable without relying on icons or color alone.

# Phase 31 — Complete RSVP Security and Privacy Hardening

Apply the Phase 3 Step 14 rules after they are finalized.

At minimum:

- Require HTTPS.

- Validate every backend input.

- Independently normalize invitation codes.

- Rate-limit invitation lookup.

- Rate-limit submissions.

- Use appropriate security headers.

- Disable unnecessary server-identifying headers.

- Restrict request-body size.

- Reject unexpected fields.

- Reject unauthorized question IDs.

- Reject unauthorized additional-guest data.

- Keep Google credentials server-side.

- Keep email credentials server-side.

- Keep SMS credentials server-side.

- Keep administrative recipient configuration protected.

- Use Cache-Control: no-store or equivalent appropriate behavior for personalized RSVP responses.

- Prevent RSVP and confirmation routes from public indexing.

- Keep invitation codes out of analytics.

- Keep RSVP answers out of analytics.

- Avoid logging confirmation destinations or dietary text in routine logs.

- Protect private invitation configuration.

- Restrict Google Sheets access.

- Keep development data separate from production.

- Translate backend failures into guest-safe messages.

- Protect administrative confirmations as private correspondence.

A honeypot or similar low-friction abuse control may be added if appropriate.

A CAPTCHA or risk-analysis system should be added only if simpler protections prove insufficient and its privacy/accessibility tradeoffs are acceptable.

# Phase 32 — Optimize Performance

Apply:

- Image compression.

- WebP or AVIF where appropriate.

- Responsive image sources.

- Lazy loading below the initial viewport.

- Lazy loading of large routes where useful.

- No homepage loading of the full post-wedding gallery.

- Minimized third-party scripts.

- No auto-playing audio or video.

- Trailer thumbnails rather than eagerly loaded video players where appropriate.

- Album separation for large galleries.

- Public static-asset caching.

- No public caching of personalized RSVP responses.

- Production JavaScript/CSS minification.

- Removal of unused packages.

- Throttled-network testing.

- Optimized custom fonts.

- Fallback fonts.

- Reduced decorative animation.

RSVP interaction must remain responsive even on slower mobile connections.

# Phase 33 — Establish the Local Development Workflow

Develop on the Windows PC using development-only data.

A typical workflow is:

- Start the Express backend.

- Start the Vite development server.

- Open the local /wedding/ application.

- Use development invitation fixtures.

- Use development Google Sheets data or an equivalent isolated development store.

- Test invitation normalization.

- Test lookup.

- Test both question profiles.

- Test zero/one/multiple additional-guest allowances.

- Test initial submissions.

- Test partial revisions.

- Test decline transitions.

- Test explicit zero and clear operations.

- Test idempotent safe retry.

- Test email confirmation.

- Test SMS confirmation.

- Test administrative confirmation.

- Test delivery-warning behavior.

- Test spreadsheet/storage failures.

- Test the thirteen RSVP interface states.

- Test all public routes.

- Test responsive layouts.

- Run automated tests.

- Build the production client.

- Preview the production build locally.

The Vite development server should proxy requests under:

/wedding/api

to the local backend so components do not contain environment-specific absolute API URLs.

# Phase 34 — Execute the RSVP Test Suite

Use rsvp-test-cases.md as the controlling RSVP test catalog after Phase 3 Step 12 is completed.

Use the fictional development archetypes created in Step 11.

Do not test against active production invitation records except for carefully controlled final production validation procedures that cannot alter guest data.

Test all applicable permutations of:

- Code normalization.

- Invalid and inactive invitations.

- Question profiles.

- Additional-guest allowances.

- Attendance states.

- Full decline.

- Dietary rules.

- Initial submissions.

- Partial revisions.

- Explicit replacement.

- Explicit zero.

- Explicit clear.

- Confirmation methods.

- SMS authorization.

- Deadline behavior.

- Storage failure.

- Delivery failure.

- Idempotency.

- Submission uncertainty.

- Safe retry.

- Confirmation refresh.

- Closed state.

- Accessibility.

Verify that the latest valid current response controls reporting and that superseded versions are not double-counted.

# Phase 35 — Complete General Application Testing

Test:

- Every canonical public route.

- Unknown /wedding/* routes.

- Every primary navigation item.

- Footer navigation.

- RSVP call-to-action links.

- Privacy links.

- External media links.

- Venue map links.

- Hotel links.

- Direct navigation to nested routes.

- Browser refresh on nested routes.

- Browser Back and Forward behavior.

- Active event configuration switching.

- Configuration consistency across Home, Venues, Travel, Schedule, and FAQ.

- Invitation lookup.

- RSVP state transitions.

- Client validation.

- Backend validation.

- Google Sheets reads/writes.

- Current-response replacement.

- Version history.

- Delivery records.

- Manual resend.

- Responsive behavior.

- Sticky navigation.

- Mobile menu.

- Keyboard operation.

- Screen-reader-oriented labels and announcements.

- Image loading.

- Gallery Coming Soon state.

- Download links.

- HTTPS.

- Security headers.

- Cache behavior.

- Error handling.

Test real devices where practical, including at least:

- An Android device.

- An iPhone or iPad.

Also test modern desktop browsers on Windows and macOS where available.

# Phase 36 — Transfer to Ubuntu, Build, Deploy, and Harden Production

## Windows-to-Ubuntu Transfer

Do not copy Windows node_modules directories to Ubuntu.

The recommended transfer method is Git.

### On Windows

- Keep the project in a private repository.

- Commit source and non-sensitive documentation.

- Exclude:

  - node_modules

  - .env

  - Google credentials

  - Email/SMS credentials

  - Private production invitation data

  - Local logs

  - Generated test artifacts

  - Generated builds where not needed

  - Private working materials

- Push the repository.

### On Ubuntu

- Clone the repository.

- Create production environment configuration.

- Transfer secrets separately.

- Install dependencies using the lockfile.

- Build the React frontend.

- Start the Express application.

- Configure the reverse proxy.

- Test the live site.

Do not design application logic around a fixed deployment path such as:

/var/www/...

Filesystem deployment locations belong to server configuration.

## Production Build

Build the React application with the approved production command.

For a Vite client this will normally be:

npm run build

The resulting client build can be served through the production application architecture.

## Recommended Deployment Model

For this project, one Express application may:

- Serve API routes under /wedding/api/.

- Serve the built React application under /wedding/.

- Return the React application for recognized browser routes.

A separate static-server/API arrangement is also possible, but must preserve identical public routes and API behavior.

## Reverse Proxy Requirements

The reverse proxy must:

- Preserve /wedding/.

- Forward /wedding/api/ correctly.

- Use HTTPS.

- Forward appropriate host/protocol information.

- Permit required JSON request bodies.

- Apply appropriate request-size limits.

- Support direct navigation to React routes.

- Avoid trailing-slash redirect loops.

- Prevent direct access to secret files.

- Prevent directory listing.

- Provide a guest-safe maintenance response when the application is unavailable.

Test direct navigation and refresh on:

https://www.loreweavercreations.com/wedding/rsvp/

and:

https://www.loreweavercreations.com/wedding/rsvp/confirmation

as well as the public informational routes.

## Production Security Checklist

Before invitation launch:

- Set the production runtime mode.

- Disable development error stacks.

- Verify Google credentials are not web-accessible.

- Verify .env is not web-accessible.

- Verify email/SMS credentials are not web-accessible.

- Verify the private workbook is not public.

- Verify the frontend bundle contains no production invitation list.

- Verify the frontend bundle contains no provider credentials.

- Verify API requests reject unknown fields.

- Verify lookup and submission rate limits.

- Verify HTTPS.

- Verify RSVP and confirmation pages are not indexed.

- Verify personalized responses are not publicly cached.

- Verify invitation codes are absent from URLs.

- Verify invitation codes and RSVP information are absent from analytics.

- Verify ordinary logs do not unnecessarily contain dietary information, email addresses, or mobile numbers.

- Verify guest email delivery.

- Verify guest SMS delivery.

- Verify protected administrative email.

- Verify delivery-warning behavior.

- Verify manual resend.

- Verify backups.

- Test backup restoration.

- Audit dependencies.

- Update vulnerable dependencies where appropriate.

- Remove development fixtures/data from the production data source.

- Confirm the active event configuration.

- Confirm all launch-required content is ready.

- Confirm the site is operational before invitations are mailed.

# Phase 37 — Publish the Post-Wedding Gallery

After the wedding and after media has been reviewed and approved, replace the Gallery Coming Soon state with the published gallery.

Possible categories include:

- Professional photographs.

- Ceremony.

- Reception.

- Wedding party.

- Family.

- Guest photographs.

- Candid photographs.

- Dancing.

- Ceremony video.

- Reception video.

- Speeches.

- First dance.

- Edited highlight video.

Use:

- Optimized thumbnails.

- Responsive images.

- Lazy loading.

- Albums or pagination for large collections.

- Smaller web-display video versions where appropriate.

Keep original-resolution media in Nextcloud or another appropriate storage system rather than forcing every original asset through the primary gallery interface.

Where appropriate provide clearly labeled downloads for:

- Individual full-resolution photographs.

- Complete albums.

- Ceremony program.

- Edited video collections.

- Other wedding-owned material.

If guest-upload functionality is introduced, use a dedicated upload destination that cannot reveal unrelated private storage.

# Phase 38 — Long-Term Archival and RSVP Retirement

After the RSVP period closes, preserve the website as a wedding-information resource and eventually as a digital keepsake.

## RSVP Closure

At and after Monday, March 1, 2027 at 11:59 p.m. EST:

- New online RSVP submissions and revisions are closed.

- /wedding/rsvp/ presents the RSVP Closed state.

- Editable invitation-code and form controls are removed.

- Personalized RSVP information is not exposed.

- Private RSVP records remain available only to authorized administration.

- The RSVP backend may eventually be retired when no longer operationally required.

Do not simply delete the route in a way that produces a generic 404 while the wedding site remains active.

## Data Retention

Follow the retention standard finalized in the Privacy and security documentation.

When appropriate:

- Archive required RSVP data.

- Remove unnecessary service permissions.

- Remove unneeded provider credentials.

- Preserve required historical records securely.

- Retire unused confirmation-delivery services.

- Archive RSVP-specific application code/configuration as appropriate.

## Long-Term Wedding Archive

Possible permanent material includes:

- Invitations.

- Save-the-date artwork.

- Vows.

- Speeches.

- Ceremony program.

- Seating chart.

- Menus.

- Playlist information.

- Guestbook material.

- Professional photographs.

- Guest photographs.

- Ceremony video.

- Reception video.

- Planning artwork.

- Wedding-party design guides.

- Other approved wedding-history content.

The permanent site can gradually transition from an event-planning resource to an archival record without requiring the public RSVP system to remain active indefinitely.

# Suggested Development Sequence After Phase 3

This schedule is a sequencing guide rather than a fixed calendar commitment.

## Stage 1 — Finish Planning

Complete:

- Phase 3 Step 12.

- Phase 3 Step 13.

- Phase 3 Step 14.

Verify that all Phase 1–3 governing documents are synchronized.

## Stage 2 — Design and Foundation

Complete:

- Visual design system.

- Asset organization.

- React project.

- Express project.

- Portable folder structure.

- Environment configuration.

- /wedding/ base routing.

- Global shell/navigation.

- Active event configuration.

## Stage 3 — RSVP Backend

Implement:

- Google Sheets development connection.

- Invitation lookup.

- Normalization.

- Limited form-schema construction.

- Submission validation.

- Current-response/version storage.

- Partial revision merge.

- Dependency rules.

- Idempotency.

- Guest confirmation delivery.

- Administrative confirmation.

- Delivery records.

- Manual resend.

## Stage 4 — RSVP Frontend

Implement all thirteen top-level states.

Build:

- Entry.

- Lookup.

- Invalid state.

- Service unavailable.

- Blank form.

- Validation.

- Submission.

- Submission uncertainty.

- Initial confirmation.

- Revision confirmation.

- Delivery warning.

- Refresh fallback.

- Closed state.

## Stage 5 — Public Information Pages

Build:

- Home.

- Theme and Attire.

- Our Story.

- Read, Listen, and Watch.

- Venues.

- Travel.

- Schedule.

- FAQ.

- Privacy.

- Gallery Coming Soon.

- Not Found.

## Stage 6 — Responsive, Accessible, Secure Production Readiness

Complete:

- Phone layouts.

- Tablet layouts.

- Desktop layouts.

- Keyboard testing.

- Assistive-technology-oriented testing.

- Error handling.

- Performance optimization.

- Security review.

- Privacy review.

- Content review.

## Stage 7 — Production Preparation

Prepare:

- Production environment.

- Google credentials.

- Email-provider credentials.

- SMS-provider credentials.

- Administrative destination.

- Production invitation source.

- Backup procedure.

- Recovery procedure.

- Deployment documentation.

## Stage 8 — Ubuntu Deployment and Launch

Complete:

- Repository transfer/clone.

- Ubuntu dependency installation.

- Production build.

- Express service.

- Reverse proxy.

- HTTPS.

- Live route testing.

- Controlled RSVP tests.

- Confirmation delivery tests.

- Production-data verification.

- Removal/disablement of development fixtures.

- Final active-event verification.

- Launch.

# Final Intended Result

Upon completion, the project will provide:

- A polished React wedding website.

- A private Node.js/Express backend.

- A single responsive application for modern desktop and mobile browsers.

- A website hosted at https://www.loreweavercreations.com/wedding/.

- A custom RSVP system using the 56 current active production invitation records without hard-coding the application to a permanently fixed count.

- One reusable invitation-party RSVP interface rather than separately coded guest pages.

- Manual invitation-code entry as the sole personalized RSVP access method.

- No invitation codes in browser URLs.

- A static invitation QR code leading only to the wedding homepage.

- Private server-side invitation configuration.

- A default substantive RSVP profile.

- An approved reduced attendance-and-dietary profile.

- Support for zero, one, or multiple authorized additional guests.

- Party-level attendance totals where applicable.

- Party-level dietary information.

- No individual named-guest attendance controls.

- No additional-guest-name field.

- Blank forms for both initial and revision access.

- Partial revisions with omission, replacement, explicit-zero, and explicit-clear semantics.

- Backend-authoritative merge and complete-state validation.

- Submission idempotency and safe retry behavior.

- One authoritative current RSVP with retained version history.

- Guest confirmation by email or text message.

- Protected administrative confirmation by email.

- Complete current RSVP information in successful confirmations.

- Independent confirmation-delivery attempts.

- Success-with-warning behavior when storage succeeds but delivery fails or remains uncertain.

- A thirteen-state RSVP interface.

- A final-month RSVP countdown.

- Backend-authoritative RSVP closure.

- Secure Google Sheets integration.

- A private administrative workbook rather than a public administrative dashboard.

- A concise RSVP privacy notice and complete Privacy page.

- A centralized two-configuration venue/schedule system.

- Warinanco/Sphinx and Sphinx-only event support without page reconstruction.

- A flexible public reception schedule that does not invent a cocktail hour, formal dinner period, or fixed dancing block.

- A no-registry gift policy presented in the FAQ.

- A buffet-style brunch description without entrée selection.

- A dedicated Our Story page.

- A lawful Read, Listen, and Watch page using external sources.

- No publicly hosted copies of the thematic book, audiobook, or full-length movie.

- A Gallery Coming Soon state that does not delay invitation launch.

- A post-wedding gallery and archival path.

- A portable project structure that can be developed on Windows and deployed to Ubuntu without reorganizing application source.

- Backend-only credentials and private data.

- Responsive and accessible guest experiences.

- Production routing that survives direct navigation and browser refresh.

- A documented testing, backup, deployment, recovery, and long-term archival process.

This plan is the controlling end-to-end Development and Deployment roadmap unless a later approved project decision or governing project document supersedes a specific provision.