# Loreweaver Creations Wedding Website

## Workstream 1 — Application Foundation, Shared Design Components, and Early Deployment Proof

Target work period: First dedicated development weekend
Target duration: 8–10 hours
Primary objective: Finish the transition from planning into a working application without carrying the old documentation-heavy phase structure forward.

# 1. Workstream 1 Completion Standard

Workstream 1 is complete when all of the following are true:

- The React/Vite frontend exists and builds successfully.

- The Node.js/Express backend foundation exists and starts successfully.

- The project is maintained as one portable root containing client/, server/, and docs/.

- All existing project documentation remains intact.

- Git excludes secrets, builds, private working files, and production invitation data.

- Development and production configuration boundaries are established.

- The application is configured to operate beneath /wedding/.

- Browser API requests are prepared to use /wedding/api/.

- Every canonical browser route exists.

- Every route renders inside the same wedding-site shell.

- Unknown /wedding/* destinations render the wedding-site Not Found experience.

- Sticky navigation works at an initial functional level.

- The mobile menu works at an initial functional level.

- The skip-to-content link works.

- The footer exists.

- RSVP remains visually prominent.

- The established semantic design tokens exist as actual CSS.

- Licensed typography is either working or correctly staged for immediate installation.

- Buttons, links, forms, status messages, focus indicators, cards, and basic decorative surfaces have reusable shared treatments.

- Reduced-motion behavior exists.

- A temporary development-only design-system calibration surface exists.

- Centralized public wedding configuration exists.

- Configuration A and Configuration B both exist in centralized data.

- One development configuration can be switched active without rewriting a page.

- At least one configuration-dependent placeholder demonstrates that switching works.

- A production client build succeeds locally.

- The project can be installed independently on Ubuntu from committed dependency manifests.

- /wedding/ can be served successfully on Ubuntu.

- A nested /wedding/* route survives direct navigation and refresh.

- /wedding/api/ can reach the Express application in the deployment architecture.

- No real invitation codes, guest identities, Google credentials, email credentials, SMS credentials, or administrative destinations are contained in committed client code.

Workstream 1 is not complete merely because the project folders exist.

The result must be a visibly recognizable, navigable wedding-site application shell whose production deployment architecture has already been exercised.

# 2. Work Explicitly Removed from Workstream 1

Do not spend time during this workstream on:

- Implementing RSVP lookup.

- Implementing RSVP submission.

- Google Sheets reads or writes.

- Production invitation transformation.

- Email delivery.

- SMS delivery.

- Detailed RSVP state implementation.

- Completing every public page.

- Final external media-link research.

- Hotel research.

- Final map links.

- Building Gallery functionality.

- Nextcloud integration.

- Production data.

- Final production security hardening.

- Final performance optimization.

- Extensive unit-test coverage.

- Formal Phase 4, 5, 6, 7, 8, or 9 completion reports.

- Rewriting all historical planning files.

- Creating a second asset inventory.

- Creating empty source files solely to match an ideal folder tree.

- Installing a UI framework merely to accelerate styling.

- Installing an SMS-provider SDK.

- Installing media-player or media-library packages.

The objective is to create the minimum durable foundation needed to make every later hour productive.

# 3. Old-Plan Steps Being Collapsed Into This Workstream

The following unfinished Phase 4 subjects remain valid, but they cease to exist as separate documentation exercises:

| Former item | New treatment |
| --- | --- |
| Phase 4 Step 7 — Buttons and Links | Implement reusable CSS/components now |
| Phase 4 Step 8 — Form Controls | Implement reusable baseline controls now |
| Phase 4 Step 9 — Status Treatments | Implement one reusable status-message family now |
| Phase 4 Step 10 — Focus Indicators | Implement and browser-test now |
| Phase 4 Step 11 — Sticky Navigation/Mobile Menu | Build the actual navigation now |
| Phase 4 Step 12 — Cards/Borders/Backgrounds/Icons/Images | Implement minimum reusable treatments needed now |
| Phase 4 Step 13 — Reduced Motion | Implement directly in global.css |
| Phase 4 Step 14 — Design Token Structure | Create the actual tokens.css rather than another token-plan section |
| Phase 4 Step 15 — Browser Calibration | Perform with a temporary development-only calibration page |
| Phase 5 — Asset Organization | Review only assets actually needed now |
| Phase 6 — React/Express Creation | Complete now |
| Phase 7 — Portable Structure | Complete now |
| Phase 8 — Environment Foundation | Complete now |
| Phase 9 — Routing | Begin and complete canonical route scaffolding now |
| Phase 10+ page implementation | Only the shared shell and minimal placeholders now |

The observable requirements in the existing planning documents remain authoritative.

The old ordering does not.

# 4. Target Source Structure

Use the established portable project organization as the baseline.

Do not create folders solely for appearance if they have no immediate use.

loreweaver-wedding-site/

│

├── client/

│   ├── public/

│   │   ├── favicon/

│   │   ├── robots.txt

│   │   └── static/

│   │

│   ├── src/

│   │   ├── assets/

│   │   │   ├── images/

│   │   │   ├── icons/

│   │   │   ├── backgrounds/

│   │   │   ├── logos/

│   │   │   └── fonts/

│   │   │

│   │   ├── components/

│   │   │   ├── common/

│   │   │   ├── layout/

│   │   │   ├── navigation/

│   │   │   └── rsvp/

│   │   │

│   │   ├── pages/

│   │   │   ├── HomePage.jsx

│   │   │   ├── RSVPPage.jsx

│   │   │   ├── RSVPConfirmationPage.jsx

│   │   │   ├── ThemePage.jsx

│   │   │   ├── StoryPage.jsx

│   │   │   ├── ReadListenWatchPage.jsx

│   │   │   ├── VenuesPage.jsx

│   │   │   ├── TravelPage.jsx

│   │   │   ├── SchedulePage.jsx

│   │   │   ├── FAQPage.jsx

│   │   │   ├── GalleryPage.jsx

│   │   │   ├── PrivacyPage.jsx

│   │   │   └── NotFoundPage.jsx

│   │   │

│   │   ├── services/

│   │   │   └── api.js

│   │   │

│   │   ├── data/

│   │   │   ├── siteContent.js

│   │   │   └── eventConfigurations.js

│   │   │

│   │   ├── styles/

│   │   │   ├── tokens.css

│   │   │   ├── global.css

│   │   │   └── utilities.css

│   │   │

│   │   ├── utils/

│   │   ├── App.jsx

│   │   └── main.jsx

│   │

│   ├── .env.example

│   ├── package.json

│   └── vite.config.js

│

├── server/

│   ├── src/

│   │   ├── config/

│   │   ├── middleware/

│   │   ├── routes/

│   │   ├── services/

│   │   ├── validation/

│   │   ├── app.js

│   │   └── server.js

│   │

│   ├── secrets/

│   │   └── README.txt

│   ├── tests/

│   ├── .env.example

│   └── package.json

│

├── docs/

│   └── existing project documentation

│

├── .gitignore

├── .gitattributes

├── package.json

├── package-lock.json

└── README.md

Do not create docker-compose.yml during Workstream 1 merely because it existed in the old target tree. Add it later only if the chosen deployment architecture actually uses it.

# 5. Step 1 — Protect the Existing Work Before Scaffolding

Target: 20–30 minutes

Before generating application files:

- Confirm that the current docs/ directory contains the latest project documents.

- Make an ordinary filesystem backup of the current project directory.

- Confirm whether the project root is already under Git.

- If Git already exists:

  - run git status;

  - review uncommitted changes;

  - create a clean planning checkpoint.

- If Git does not exist:

  - initialize the repository;

  - make it private before pushing anywhere.

- Confirm that no actual production invitation spreadsheet, exported guest configuration, credential, or unrelated private wedding material is about to enter source control.

Recommended conceptual checkpoint:

Complete planning baseline before accelerated implementation

Do not spend time revising old planning documents before this checkpoint.

### Exit test

A recoverable copy of the completed planning state exists and application scaffolding can begin without risking the documentation already completed.

# 6. Step 2 — Create the React/Express Application Foundation

Target: 60–75 minutes

## Root

Create or configure the root npm workspace so that client and server remain one project while retaining separate packages.

Provide root scripts for at least:

- client development;

- server development;

- client production build;

- client linting.

A combined development script may be added later if it meaningfully saves time, but it is not required now.

## Client

Scaffold the React application using Vite.

Install only the already approved foundation dependencies required for:

- React routing;

- later React form state;

- later schema validation.

Do not install a component framework.

Do not install CSS-in-JS merely for convenience.

Do not install animation packages.

Do not install RSVP provider packages.

## Server

Create the Express package.

Install the approved foundation dependencies for:

- Express;

- environment loading;

- schema validation;

- Google integration later;

- security headers;

- rate limiting.

Provider-specific email and SMS libraries remain deferred.

## Toolchain verification

Before replacing the generated Vite content:

- Start the clean client.

- Verify that it loads.

- Stop it.

- Build the clean client.

- Verify that the production build completes.

- Start or minimally verify the server package.

This separates scaffold/toolchain failures from wedding-site code problems.

### Exit test

The clean client starts and builds, and the server package can execute without unresolved dependency problems.

# 7. Step 3 — Establish Portability, Secrets, and Environment Boundaries

Target: 45–60 minutes

Do this before entering any real configuration values.

## .gitignore

At minimum exclude:

node_modules/

client/dist/

coverage/

*.log

**/.env

**/.env.local

**/.env.*.local

!**/.env.example

server/secrets/*

!server/secrets/README.txt

assets-staging/

private-working-materials/

.DS_Store

Thumbs.db

Add any predictable credential patterns later when real providers are known.

Use git check-ignore to verify that local environment files really are ignored.

## .gitattributes

Use a simple cross-platform text baseline rather than solving hypothetical line-ending problems prematurely.

## Client environment example

Create:

client/.env.example

Initial public value:

VITE_API_BASE_PATH=/wedding/api

No Google, invitation, guest, administrative, email, or SMS secrets belong in a VITE_ variable.

## Server environment example

Create an example containing the established configuration categories:

NODE_ENV=development

PORT=3001

SITE_BASE_PATH=/wedding

GOOGLE_SPREADSHEET_ID=

GOOGLE_SERVICE_ACCOUNT_FILE=

RSVP_DEADLINE=2027-03-01T23:59:00-05:00

RSVP_TIME_ZONE=America/New_York

RSVP_ADMIN_NOTIFICATION_EMAIL=

EMAIL_PROVIDER=

RSVP_FROM_EMAIL=

SMS_PROVIDER=

RSVP_SMS_ENABLED=false

ALLOWED_ORIGIN=

TRUST_PROXY=

Do not add provider-specific values until the provider exists.

## Server secrets placeholder

Create server/secrets/README.txt stating that:

- credential files are not committed;

- React never receives server secrets;

- environment configuration refers to protected credential files where needed;

- production secrets are transferred separately.

## Development isolation

Workstream 1 uses no real production invitation records.

Do not copy the Invitees List into the repository.

### Exit test

git status cannot accidentally stage ordinary .env.local files or files in server/secrets/, while both .env.example files remain trackable.

# 8. Step 4 — Create the Actual Design Tokens and Global CSS

Target: 60–75 minutes

This step replaces the old Phase 4 Step 14 documentation exercise.

Create:

client/src/styles/tokens.css

client/src/styles/global.css

client/src/styles/utilities.css

## tokens.css

Transfer the already approved semantic values from visual-design-system.md.

Include token groups for:

### Typography

- display script;

- display titling;

- body;

- emphasized body.

### Type scale

- title;

- H1;

- H2;

- H3;

- H4;

- subtitle;

- body;

- links/interface text.

Keep sizes that remain provisional centralized here so browser calibration changes one token rather than many components.

### Colors

Implement the approved values already established in the design system, including:

- title/heading gold;

- heading outline/shadow;

- navy-charcoal body;

- normal/hover/active/visited links;

- navigation;

- button;

- decorative border;

- readable surfaces;

- focus;

- error;

- warning;

- success;

- uncertainty;

- closed.

Do not reselect the palette.

### Spacing

Transfer the approved provisional spacing scale.

### Widths

Transfer the established prose/form/site maximum-width roles.

### New implementation-level tokens

Add only what is required for reusable implementation, such as:

- control radius;

- card radius;

- control border;

- card boundary;

- focus-ring geometry;

- reusable shadows;

- provisional sticky-header sizing.

Values not previously fixed may remain provisional until browser calibration.

## global.css

Establish:

- box sizing;

- body margin;

- body background/surface;

- body typography;

- heading defaults;

- link behavior;

- responsive images;

- form font inheritance;

- button font inheritance;

- basic control normalization;

- focus baseline;

- reduced-motion rule.

Add the reduced-motion media query now.

## utilities.css

Keep this very small.

Reasonable examples include only genuinely reusable helpers such as:

- visually hidden;

- constrained prose width;

- constrained form width.

Do not build a homemade utility framework.

### Exit test

The generated Vite styling has been removed, the site uses the wedding design tokens, and no ordinary shared component needs to invent a duplicate color or spacing value.

# 9. Step 5 — Install and Verify the Licensed Typography

Target: 20–40 minutes

The project has already resolved web-embedding authorization conceptually.

Workstream 1 therefore does not reopen the question of whether the chosen typography should be used.

Instead:

- Locate the actual licensed webfont packages.

- Verify which supplied files correspond to:

  - Edwardian Script ITC;

  - Felix Titling;

  - required Book Antiqua faces.

- Use only files supplied or authorized by the webfont licenses.

- Do not copy unrelated Windows/Office desktop font files.

- Move only approved delivery files into:
client/src/assets/fonts/

- Define @font-face declarations centrally.

- Preserve the approved fallback stacks.

- Verify that failure to load the custom font does not make the application unusable.

If locating the correct licensed package files begins consuming excessive time, continue the rest of Workstream 1 with the established fallbacks and return to the package files before the browser-calibration step.

Typography installation must not consume the whole weekend.

### Exit test

Preferred typography loads from authorized project files, or the implementation cleanly uses the already defined fallbacks while awaiting the precise licensed delivery file.

# 10. Step 6 — Convert Remaining Phase 4 Design Decisions Into Shared Components

Target: 75–90 minutes

Do not make these page-specific.

Create only the components needed to establish reusable behavior.

## Common controls

Recommended immediate components:

components/common/

├── Button.jsx

├── StatusMessage.jsx

├── Card.jsx

└── ExternalLink.jsx

A separate ordinary internal-link wrapper is unnecessary unless implementation demonstrates a real need.

## Button

Implement:

- primary;

- secondary;

- hover;

- active/pressed;

- visible keyboard focus;

- disabled;

- adequate touch sizing;

- readable non-script label.

Primary uses the approved purple role.

Secondary should remain visually simpler.

Do not over-design multiple button families yet.

## Links

Global/body links should support:

- normal;

- visited;

- hover;

- active;

- focus.

Ordinary body links remain visibly identifiable beyond color alone.

ExternalLink should provide the eventually reusable accessible new-tab indication rather than forcing every page to remember it manually.

## Form controls

Do not build the entire RSVP form yet.

Create baseline CSS capable of styling:

- text input;

- select;

- radio;

- checkbox;

- textarea;

- fieldset;

- legend;

- help text;

- required indication;

- invalid state;

- disabled state.

Use the readable body typeface.

Keep narrow-screen forms single-column.

Do not remove native behavior merely to create custom-looking controls.

## StatusMessage

Create one reusable structural family capable of representing:

- information;

- validation/general error;

- warning;

- success;

- uncertainty;

- closed.

Service unavailable and delivery warnings can later use those underlying semantic structures rather than requiring wholly separate design systems.

Every status must communicate meaning through text, not color alone.

## Focus

Adopt one strong shared :focus-visible treatment.

Test it on:

- link;

- button;

- input;

- menu control.

Do not create separate decorative focus styles per component.

## Card

Implement one restrained readable card.

Use it later for venues, travel, media resources, and other grouped content.

Do not create multiple card variants now.

### Exit test

A small set of reusable components demonstrates all major unfinished Phase 4 interaction categories without any page needing to establish its own unrelated design language.

# 11. Step 7 — Build the Shared Wedding-Site Shell

Target: 60–75 minutes

Create the actual structure established by the page outlines and wireframes.

Recommended ownership:

components/layout/

├── PageContainer.jsx

├── ContentSection.jsx

└── Footer.jsx

components/navigation/

├── SkipLink.jsx

├── SiteHeader.jsx

└── PrimaryNavigation.jsx

A separate MobileMenu.jsx is appropriate only if it keeps PrimaryNavigation materially clearer.

## Skip link

The first keyboard-accessible interactive element should permit movement directly to the main content.

## Header/navigation

Implement the approved navigation order:

- Home

- RSVP

- Theme and Attire

- Our Story

- Read, Listen, and Watch

- Venues

- Travel

- Schedule

- FAQ

- Gallery

- Privacy

Keep RSVP visibly prominent.

## Desktop

Initial desktop behavior:

- compact sticky header;

- navigation remains visible;

- current destination can be indicated;

- no overlap;

- RSVP remains prominent.

## Mobile

Initial mobile behavior:

- clearly labeled Menu control;

- programmatically exposed expanded/collapsed state;

- single-column menu;

- touch-friendly links;

- closes after navigation;

- no accidental keyboard trap;

- RSVP remains readily available.

The exact sticky-header height remains provisional until actual typography and wrapping are tested.

## Main

All pages use one <main> target for the skip link.

The main region starts below the sticky header.

## Footer

Include:

- Home;

- RSVP;

- Privacy;

- RSVP assistance location/placeholder;

- ownership/copyright location.

Do not finalize prose unnecessarily during this step.

### Exit test

Navigate the shell using only the keyboard and then using a narrow mobile viewport.

Nothing essential should depend on hover.

# 12. Step 8 — Implement All Canonical Browser Routes

Target: 45–60 minutes

This moves old Phase 9 routing forward into Workstream 1.

Configure Vite and React Router for the site base beneath:

/wedding/

Create the approved browser destinations:

/wedding/

/wedding/rsvp/

/wedding/rsvp/confirmation

/wedding/theme

/wedding/story

/wedding/read-listen-watch

/wedding/venues

/wedding/travel

/wedding/schedule

/wedding/faq

/wedding/gallery

/wedding/privacy

/wedding/not-found

Any unmatched /wedding/* destination must render the wedding-site Not Found experience.

## Placeholder rule

A route placeholder is allowed during Workstream 1, but it must:

- use the real shared site shell;

- display the real page title;

- use the correct route;

- not contain lorem ipsum;

- not claim unfinished information is final.

Example:

Theme and Attire — page content is being prepared.

Do not spend this workstream constructing every public page.

## RSVP placeholder constraints

The RSVP route may currently display only the public structural shell/placeholder.

Do not create fake working lookup behavior.

The confirmation route may display the approved safe refresh/fallback concept if useful for route testing, but it must not pretend a submission has occurred.

### Exit test

Every canonical route loads, shares the same navigation/footer, and unmatched routes remain inside the wedding application rather than falling into the main Loreweaver site's generic error behavior.

# 13. Step 9 — Establish Centralized Public Content and Event Configuration

Target: 30–45 minutes

Do not scatter wedding facts across page components.

Create:

client/src/data/siteContent.js

client/src/data/eventConfigurations.js

Names may vary if a cleaner division emerges, but the centralized responsibility must remain.

## siteContent.js

Begin with stable shared public information such as:

- wedding date;

- general location;

- RSVP deadline;

- RSVP assistance address;

- navigation labels;

- gift-policy source text when ready;

- reusable site labels.

Do not put secrets here.

## eventConfigurations.js

Represent:

### Configuration A

Warinanco Park ceremony + Sphinx reception.

### Configuration B

Sphinx ceremony + reception.

Include the public data necessary later for:

- Home;

- Venues;

- Travel;

- Schedule;

- FAQ.

Keep one active identifier.

For example conceptually:

activeEventConfiguration = "A"

or another simple maintainable equivalent.

Do not put the active selection separately inside five pages.

## Configuration proof

Before ending the step:

- Display one small active-configuration-dependent region on a placeholder page.

- Switch the central active value.

- Confirm the displayed data changes.

- Switch it back.

This proves the architecture before significant page code depends on it.

### Exit test

Changing one configuration selection changes the representative guest-facing output without editing a React page component.

# 14. Step 10 — Create the Temporary Browser Calibration Surface

Target: 45–60 minutes

This replaces the old Phase 4 Step 15 approval process.

Create a development-only design-system calibration surface.

It may be:

- a temporary route enabled only in development; or

- a temporary development component mounted manually.

Recommended development path:

/wedding/dev/design-system

but it must not appear in the production route set.

Display representative examples of:

- decorative title containing letters and numerals;

- H1–H4;

- Felix-only functional heading;

- subtitle;

- body paragraphs;

- ordinary link;

- visited-style example where practical;

- external link;

- primary button;

- secondary button;

- disabled button;

- input;

- select;

- radio group;

- checkbox;

- invalid control;

- StatusMessage informational;

- error;

- warning;

- success;

- uncertainty;

- closed;

- Card;

- decorative border;

- readable surface;

- muted surface;

- background-image treatment if an approved background is already available;

- representative decorative icon if an approved icon is already available.

## Test widths

Test approximately as categories rather than chasing every possible device:

- narrow phone;

- wider phone;

- tablet;

- laptop;

- desktop.

## What to calibrate

Prioritize:

- readability;

- typography hierarchy;

- excessive heading size;

- navigation wrapping;

- button clarity;

- form-control size;

- card padding;

- form/prose width;

- focus visibility;

- status-message distinction;

- decorative text legibility;

- spacing that looks obviously too dense or too loose.

Do not use this pass to pursue perfection.

If a provisional token clearly fails, change the shared token.

Do not patch one individual component.

## Documentation rule

Only after calibration:

- record any materially changed shared values in visual-design-system.md;

- do not append pages of prose describing values that worked as originally specified.

### Exit test

The shared design vocabulary looks coherent and functional across representative widths and the temporary calibration route cannot accidentally appear in the production build.

# 15. Step 11 — Minimal Asset Review for the First Weekend

Target: 20–30 minutes maximum

Do not execute the old full Phase 5 asset inventory.

Review only assets required to prove the design system or shell.

Likely candidates:

- licensed fonts;

- one background treatment;

- one decorative motif/border;

- one logo or wedding mark if already finalized;

- one representative icon if useful.

For each asset admitted into client/src/assets/, establish:

- public-use authorization;

- whether it is meaningful or decorative;

- whether alternative text is needed;

- whether the browser copy is reasonably optimized.

Do not import:

- private inspiration references;

- unreviewed fan art;

- copyrighted thematic source-media artwork without authorization;

- source-resolution masters that the browser does not need;

- production invitation data;

- hosted ebook/audiobook/movie content.

The homepage hero, complete Theme imagery, and other page-specific assets can wait for Workstream 4 unless they are already prepared and useful during calibration.

### Exit test

Every asset currently inside the public client tree is intentionally there.

# 16. Step 12 — Configure the Client-to-Server Development Boundary

Target: 20–30 minutes

Create or reserve:

client/src/services/api.js

Browser API access must derive from the relative configured base:

/wedding/api

Do not put:

http://localhost:...

throughout components.

Configure the Vite development proxy so a future browser request under /wedding/api/ reaches the local Express server without changing the browser-facing API path.

## Minimal Express proof endpoint

Because this workstream specifically requires an early deployment proof, one non-RSVP infrastructure endpoint may be implemented only if it cannot be confused with the finalized RSVP API contract.

For example, an internal health/readiness endpoint beneath the application API namespace may be used for deployment verification.

Do not invent temporary versions of:

- /rsvp/lookup;

- /rsvp/submit;

or any other endpoint whose temporary behavior might later conflict with rsvp-api-contract.md.

### Exit test

The React application can call the Express proof endpoint through /wedding/api/... locally without knowing the backend hostname or port.

# 17. Step 13 — Perform the Early Ubuntu Deployment Proof

Target: 60–75 minutes

This is the most important schedule-risk reduction in Workstream 1.

It is not final production deployment.

Use no production RSVP data or production secrets.

## Transfer

Prefer the actual intended Git-based transfer model:

- Commit the current source.

- Push to the private repository if remote source control is being used.

- Clone/pull the repository on Ubuntu.

Do not copy Windows node_modules.

## Ubuntu dependency proof

Install dependencies using committed manifests/lockfiles.

This confirms that the application is genuinely portable rather than merely working on the Windows development PC.

## Client build

Build the React client on Ubuntu.

Verify that asset paths honor /wedding/.

## Express

Start the Express foundation.

Use only development or harmless proof configuration.

## Reverse proxy

Configure the actual intended path relationship sufficiently to prove:

/wedding/        → React application

/wedding/api/    → Express backend

The exact permanent service/process-management configuration can be completed later.

## Required browser checks

From a browser, test:

- /wedding/

- /wedding/theme

- another nested public route

- an invalid /wedding/... route

- /wedding/api/<proof-endpoint>

Then:

- directly enter /wedding/theme into the address bar;

- refresh;

- confirm the wedding application still loads instead of receiving a server 404.

Repeat with another nested route.

## Security boundary

No production invitation workbook, Google credential, guest data, administrative email, or SMS credential is needed for this proof.

### Exit test

The fundamental Windows → Git → Ubuntu → /wedding/ → /wedding/api/ deployment path works while the project is still simple enough to troubleshoot cheaply.

If it does not work, correcting it takes priority over decorative refinement.

# 18. Step 14 — Begin Parallel Launch Content Without Letting It Consume the Weekend

Target: 30–45 minutes

Workstream 1 should begin addressing the newly identified content bottleneck, but it should not become a content-writing weekend.

Create one small content batch containing only:

### Homepage

- welcome-message draft;

- primary RSVP CTA;

- any short introductory wedding information required for the shell.

### RSVP

- entry-page introductory wording;

- assistance wording;

- concise privacy/link wording.

### Privacy

Create at least a structured draft from the already approved privacy requirements.

Do not research new privacy policy concepts; translate existing requirements into guest-facing language.

### Our Story

Do not attempt to write the entire relationship story while programming.

Instead, create either:

- the first draft if the material is already readily available; or

- a concise set of content prompts/sections that can be filled in during a non-programming block later.

The purpose is to prevent Workstream 4 from discovering that no prose exists.

### Content-inventory update

Only update entries whose status actually changed.

Do not rewrite the inventory.

### Exit test

At least the homepage and basic RSVP shell no longer depend entirely on generic placeholder prose, and a concrete path exists for completing the personal narrative content.

# 19. Step 15 — Final Workstream 1 Audit and Commit

Target: 20–30 minutes

Before declaring the workstream complete:

## Build

Run the production client build again.

## Git audit

Check for:

- .env;

- credentials;

- production invitation codes;

- guest names/data;

- Windows drive-letter paths;

- hard-coded Ubuntu directories;

- hard-coded localhost API URLs;

- accidental staging files;

- generated build output if it should remain ignored.

## Case audit

Because development occurs on Windows and deployment occurs on Linux:

- filename capitalization must match imports exactly;

- avoid files differing only by case;

- use consistent component naming.

## Route audit

Verify every canonical route.

## Shell audit

Verify:

- skip link;

- navigation;

- mobile menu;

- RSVP prominence;

- footer;

- Not Found.

## Design audit

Verify:

- body typography;

- headings;

- link states;

- buttons;

- controls;

- focus;

- status messages;

- reduced motion;

- card;

- narrow-screen behavior.

## Ubuntu proof record

Do not create a long report.

Add only enough information to README.md to record:

- development start commands;

- production client build command;

- basic client/server structure;

- environment examples;

- /wedding/ browser base;

- /wedding/api/ API base;

- Windows-to-Ubuntu expectation;

- the fact that secrets and production data are transferred separately;

- any essential lesson discovered during the deployment proof.

## Commit

Create a clean checkpoint representing the working application foundation.

A suitable conceptual commit is:

Establish accelerated wedding-site application foundation

### Exit test

A future clean checkout can reasonably reproduce the foundation without needing undocumented knowledge from the Windows machine.

# 20. Recommended Weekend Execution Order

## Saturday — Foundation and Visible Application

Approximate target: 4–5 hours

Complete, in order:

- Existing-work checkpoint.

- React/Express scaffold.

- Environment and Git boundaries.

- Actual CSS token/global-style files.

- Licensed font setup.

- Shared controls.

- Shared navigation/layout shell.

- Canonical routes.

Saturday stopping point: every canonical page should be navigable inside a recognizable wedding-site shell on the Windows development PC.

Do not stay up fixing decorative minutiae if that milestone has been reached.

## Sunday — Calibration, Configuration, and Deployment Proof

Approximate target: 4–5 hours

Complete, in order:

- Centralized site content.

- Centralized Configuration A/B data.

- Temporary design-system calibration surface.

- Browser calibration.

- Minimal asset review.

- Relative client/API boundary.

- Ubuntu transfer/build/reverse-proxy proof.

- Small content batch.

- Final audit.

- README update and commit.

Sunday stopping point: a clean application foundation has been proven both locally and on Ubuntu.

# 21. Time-Pressure Fallback

If only 8 hours are available, preserve:

- scaffolding;

- Git/environment safety;

- route structure;

- shared shell;

- tokens/global CSS;

- buttons/forms/focus/status foundation;

- centralized configuration;

- production client build;

- Ubuntu deployment proof.

Reduce or postpone:

- decorative backgrounds;

- representative icons;

- sophisticated card treatment;

- homepage hero work;

- extensive browser aesthetic calibration;

- Our Story drafting.

Do not postpone the Ubuntu proof.

Finding a /wedding/ deployment-path problem in September is cheap.

Finding it on October 17 is not.

# 22. Workstream 1 Documentation Rule

At the conclusion of this workstream, do not go back and mark old Phases 4–9 complete one-by-one.

The accelerated plan is now the scheduling authority.

Maintain only:

- the implementation itself;

- README.md;

- visual-design-system.md when actual calibrated design decisions changed;

- decisions.md when an actual governing decision changed;

- content-inventory.md when readiness status changed.

All other existing documents remain reference specifications unless implementation reveals a genuine contradiction or changed requirement.

# 23. Handoff to Workstream 2

Workstream 2 may begin immediately when the Workstream 1 exit criteria pass.

The expected handoff state is:

React/Vite              READY

Express                  READY

Canonical routes         READY

Shared site shell        READY

Design tokens            READY

Shared controls          READY

Configuration A/B        READY

Relative API boundary    READY

Dev/prod env boundary    READY

Git/privacy boundary     READY

Windows build            READY

Ubuntu build             READY

/wedding/ routing        PROVEN

/wedding/api/ proxy      PROVEN

RSVP architecture        SPECIFIED, NOT YET IMPLEMENTED

Google Sheets            NOT YET IMPLEMENTED

Email delivery           NOT YET IMPLEMENTED

SMS                      DISABLED

Production invitations   NOT PRESENT IN DEVELOPMENT

Workstream 2 then begins with the RSVP backend and data layer rather than revisiting application architecture.